**GFO-23-317**

**Energy Storage Innovations to Support Grid Reliability**

**Addendum #6**

**December 24, 2024**

**Please Note:** Added language appears in **bold underlined** font. Deleted language appears in [strikethrough] and within square brackets.

The purpose of this addendum is to make the following revisions to the

Scope of Work and Project Schedule:

## **Scope of Work**

**Page 12-13, Subtask 1.10 of Section III. Task 1 General Project Tasks**

Updated:

**Subtask 1.10 Obtain and Execute Subawards and Agreements with Site Hosts**

The goals of this subtask are to: (1) procure [~~subawards~~] **and execute subrecipients and site host agreements, as applicable,** required to carry out the tasks under this Agreement; and (2) ensure that the [~~subawards]~~ **subrecipients and site host agreements** are consistent with the **Agreement** terms and conditions [~~of this Agreement~~] **and the Recipient’s own contracting policies and procedures**.

**The Recipient shall:**

* **Execute and** manage **subawards** and coordinate subrecipients activities in accordance with the requirements of this Agreement.
* **Execute and manage site host agreements, and ensure the right to use the project site throughout the term of the Agreement, as applicable. A site host agreement is not required if the Recipient is the site host. [CAMs- delete this bullet-point and the one below if there is no site host. Note that these bullet-points can also be edited for unique agreements such as projects with dozens of sites where it may be administratively burdensome to require site agreements for all sites.  Please work with CCO on any edits.]**
* **Notify the CEC in writing immediately, but no later than five calendar days, if there is a reasonable likelihood the project site cannot be acquired or can no longer be used for the project.**
* Incorporate this Agreement by reference into each subaward.
* Include any required Energy Commission flow-down provisions in each subaward, in addition to a statement that the terms of this Agreement will prevail if they conflict with the subaward terms.
* **Submit a *Subaward and Site Letter* to the CAM describing the subawards and any site host agreement needed or stating that no subawards or site host agreements are required.**
* If requested by the CAM, submit a draft of each *Subaward* **and any *Site Host Agreement*** required to conduct the work under this Agreement.
* If requested by the CAM, submit a final copy of each executed *Subaward* **and any *Site Host Agreement*.**
* Notify and receive written approval from the CAM prior to adding any new subrecipient (see the terms regarding subrecipient additions in the terms and conditions).

**Products:**

* Subaward[~~s~~] **and Site Letter**
* **Draft Subawards *(if requested by the CAM)***
* **Draft Site Host Agreement *(if requested by the CAM)***
* **Final Subawards *(if requested by the CAM)***
* **Final Site Host Agreement *(if requested by the CAM)***

## **Project Schedule**

Updated:

Task 1.10 **Obtain and Execute** Subawards **and Agreements with Site Hosts**

* Subaward[~~s~~] **and Site Letter** - As determined by the CAM
* **Draft Subawards (if requested by the CAM) - As determined by the CAM**
* **Draft Site Host Agreement (if requested by the CAM) - As determined by the CAM**
* **Final Subawards (if requested by the CAM) - As determined by the CAM**
* **Final Site Host Agreement (if requested by the CAM) - As determined by the CAM**

**Enrico Palo,**

**Commission Agreement Officer**