GRANT FUNDING OPPORTUNITY

Clean Transportation Program

Reliable Electric Charging for

Eligible School-Bus Sites (RECESS)

GFO-25-605

Solicitation Information

https://www.energy.ca.gov/funding-opportunities/solicitations

State of California

California Energy Commission

April 2026

##### Table of Contents

I.	Introduction	1

A.	Purpose of Solicitation	1

B.	Background	1

C.	Commitment to Diversity	1

D.	Key Activities and Dates	2

E.	How Award Is Determined	2

F.	Availability of Funds	4

G.	Funding Lanes	4

H.	Maximum Award Amounts	5

I.	Maximum Number of Applications	7

J.	Agreement Execution Date	7

J.	Pre-Application Workshop	7

K.	Participation Through Zoom	8

L.	Questions	8

M.	Contact Information	9

N.	Reference Documents	9

II.	Eligibility Requirements	11

A.	Applicant Requirements	11

B.	Project Requirements	14

C.	Minimum Technical Requirements for Electric School Bus Infrastructure	18

D.	Eligible Project Costs	23

E.	Ineligible Project Costs	24

E.	Match Funding Requirements	24

F.	Unallowable Costs	25

III.	Application Format, Required Documents, and Delivery	26

A.	Required Format for an Application	26

B.	Method for Delivery	26

C.	Page Limitations [Funding Lane 2 and 3]	27

D.	Application Content	27

IV.	Evaluation Process and Criteria	40

A.	Application Evaluation	40

B.	Notice of Proposed Awards	43

C.	Debriefings	43

D.	Scoring Scale	43

E.	Evaluation Criteria [Funding lane 2]	45

F.	Evaluation Criteria [Funding Lane 3]	46

G.	Tie Breakers [Funding Lanes 2 and 3]	47

V.	Administration	48

A.	Definition of Key Words	48

B.	Cost of Developing Application	50

C.	Confidential Information	51

D.	Solicitation Cancellation and Amendments	51

E.	Errors	51

F.	Modifying or Recalling an Application	51

G.	Immaterial Defect	51

H.	Opportunity to Cure Administrative Errors	51

I.	Disposition of Applicant’s Documents	53

J.	Applicants’ Admonishment	53

K.	Agreement Requirements	53

L.	No Agreement Until Signed and Approved	54

M.	Executive Order N-6-22 – Russia Sanctions	54

##### Attachments

| 1 | Application Form |
| --- | --- |
| 2 | Funding Lane 2 Project Narrative |
| 3 | Funding Lane 3 Project Narrative |
| 4 | Scope of Work (Informational Only) |
| 5 | Schedule of Products and Due Dates (Informational Only) |
| 6 | Budget Forms (Informational Only for Funding Lane 1) |
| 7 | Letters of Commitment |
| 8 | Letter of Intent to Place a Purchase Order AND/OR Letter Indicating Need for New Infrastructure |
| 9 | Evaluation Criteria for Priority Populations |
| 10 | California Environmental Quality Act (CEQA) Worksheet (Informational Only for Funding Lane 1) |
| 11 | Past Performance Reference Form(s) |
| 12 | Applicant Declaration |

# I.	Introduction

## Purpose of Solicitation

This is a multi-funding lane grant solicitation (first come, first served and competitive) with minimum requirements and certain conditions as further described in this manual. The California Energy Commission’s (CEC’s) Clean Transportation Program announces the availability of up to $22,000,000 in grant funds for projects that will install electric vehicle (EV) charging infrastructure for electric school buses.

## Background

Assembly Bill (AB) 118 (Nuñez, Chapter 750, Statutes of 2007), created the Clean Transportation Program. The statute authorizes the CEC to develop and deploy alternative and renewable fuels and advanced transportation technologies to help attain the state’s climate change and clean air goals. AB 126 (Reyes, Chapter 319, Statutes of 2023) reauthorized the funding program through July 1, 2035 and focused the program on zero-emission transportation.

The Clean Transportation Program has an annual budget of approximately $100 million and provides financial support for projects that:

- Develop and deploy zero-emission technology and fuels in the marketplace.

- Produce alternative and renewable low-carbon fuels in California.

- Deploy zero-emission fueling infrastructure, fueling stations, and equipment.

- Establish workforce training programs and conduct public outreach on the benefits of alternative transportation fuels and vehicle technologies.

Additionally, the Budget Acts of 2021 and 2022 (Chapters 21, 69, and 240, Statutes of 2021 and Chapters 43, 45, and 249, Statutes of 2022) appropriated one-time funding from the General Fund to support infrastructure deployments, emerging opportunities, and manufacturing projects for zero-emission light-duty and medium- and heavy-duty vehicles.

## Commitment to Diversity

The CEC is committed to ensuring that participation in its programs and funding opportunities reflects the rich and diverse characteristics of California and its people. To meet this commitment, CEC staff conducts activities to:

- Ensure potential new applicants throughout the state are aware of CEC’s programs and the funding opportunities.

- Encourage greater participation by underrepresented groups including disabled veteran-, women-, minority-, and lesbian, gay, bisexual, transgender, and queer (LGBTQ)-owned businesses.

- Assist applicants in understanding how to apply for funding from CEC’s programs.

## Key Activities and Dates

Key activities including dates and times for this solicitation are presented below.  An addendum will be released if the dates change for the asterisked (*) activities. Times listed are Pacific Standard Time or Pacific Daylight Time, whichever is being observed.

| ACTIVITY | ACTION DATE |
| --- | --- |
| Solicitation Release | April 06, 2026 |
| Pre-Application Workshop* | April 16, 2026 |
| Deadline for Written Questions* | April 27, 2026 |
| Anticipated Distribution of Questions/Answers | Week of May 11, 2026 |
| Support for Application Submission in the Energy Commission Agreement Management System (ECAMS) until 5:00 p.m. | Ongoing until June 5, 2026 |
| Deadline to Submit Applications by 11:59 p.m.* | June 5,2026 |
| Anticipated Notice of Proposed Awards Posting | Funding Lane 1: Ongoing as needed. Final NOPA posted week of August 3, 2026 Funding Lane 2 and 3: Week of August 3, 2026 |
| Anticipated CEC Business Meeting | October/November 2026 |

## How Award Is Determined

Applicants may apply for funding in only one of three funding lanes based on their eligibility as described in Section II. Eligibility Requirements of this manual. Table 1 shows how the award per applicant is determined by each funding lane.

Table 1: How Award is Determined by Funding Lane

| FUNDING LANE | HOW AWARD IS DETERMINED |
| --- | --- |
| Funding Lane 1 | Applicants passing administrative and technical screening described in Section IV will be recommended for funding on a first-come, first-served basis. Applicants whose applications do not pass administrative or technical screening may modify and resubmit if the application period is still open. Resubmitted applications will be processed as a new application and on a first-come, first-served basis. |
| Funding Lane 2 | Applicants passing administrative and technical screening described in Section IV will compete based on the evaluation criteria in Section IV.E. A minimum score of 70 percent is required to be eligible for funding. Also, applications must receive a minimum score of 70 percent on the Technical Evaluation Criterion for Project Implementation and Readiness to be eligible for funding. Applications obtaining at least the minimum passing score (70 percent) will be ranked by the highest score and recommended for funding until all funds available under Funding Lane 2 are exhausted. |
| Funding Lane 3 | Applicants passing administrative and technical screening described in Section IV will compete based on the evaluation criteria in Section IV.E. A minimum score of 70 percent is required to be eligible for funding. Also, applications must receive a minimum score of 70 percent on the Technical Evaluation Criterion for Project Implementation and Readiness to be eligible for funding. Applications obtaining at least the minimum passing score (70 percent) will be ranked by the highest score and recommended for funding until all funds available under Funding Lane 3 are exhausted. |

If the funds available under this solicitation are insufficient to fully fund a grant proposal, CEC reserves the right to recommend partially funding that proposal.  In this event, the proposed Applicant/Awardee and Commission Agreement Manager (CAM) shall meet and attempt to reach agreement on a reduced scope of work commensurate with the level of available funding.

Additionally, the CEC reserves the right to reallocate the amount of funds dedicated to a funding lane under this solicitation, add funds to a funding lane, decrease funds dedicated to a funding lane, and is not required to add funds to funding lanes equally. If electing to add funds to the solicitation, the CEC is not required to add funds to the funding lane with higher scoring non-funded applications.

## Availability of Funds

A total of $22,000,000 is available for awards under this solicitation. CEC, at its sole discretion, reserves the right to increase or decrease the amount of funds available under this solicitation.

## Funding Lanes

This solicitation has three funding lanes. Applicants may apply for funding in only one of three funding lanes based on their eligibility as described in Section II A. Eligibility Requirements of this manual.

Funding Lane 1: Funding for electric school bus charging infrastructure projects at local educational agencies that received Clean Truck and Bus Incentive Project (HVIP) Public School Bus Set Aside Year 1 or Year 2 funded electric school buses, but who did not receive the CEC’s Energy Infrastructure Incentives for Zero-Emission Commercial Vehicles Project (EnergIIZE) Public School Bus Set Aside Year 1 or Year 2 infrastructure funding, to which $4,000,000 of the available funds are dedicated. Table 4 in Section II.A.1 shows eligible Applicants under this funding lane. Funding for Funding Lane 1 is available on a first-come, first-served basis.

Funding Lane 2: Funding for electric school bus charging infrastructure projects that will support existing and future electric school bus deployments by local educational agencies as defined in Section II.A.1, to which $9,000,000 of the available funds are dedicated. Funding for Funding Lane 2 is available on a competitive basis.

Funding Lane 3: Funding for electric school bus charging infrastructure projects that will support existing and future electric school bus deployments by third-party transportation providers who serve local educational agencies, to which $9,000,000 of the available funds are dedicated. Funding for Funding Lane 3 is available on a competitive basis.

For the purposes of this solicitation, local educational agencies include California public school districts, public charter schools, Joint Power Authorities, and County Offices of Education that serve K-12th grade students.

For the purposes of this solicitation, third-party transportation providers are defined as transportation service providers that own and maintain school buses and provide transportation services to K-12th grade students from local educational agencies. Third-party transportation providers do not include Joint Power Authorities. Joint Power Authorities are only eligible under Funding Lane 2. More eligibility information can be found in Section II.A.

## Maximum Award Amounts

Maximum award amounts are determined by the single applicant cap by funding lane as shown in Table 2 and the type of charger proposed to be installed as shown in Table 3. The award amount per charger type can cover all eligible costs associated with the procurement and installation of the grid-connected charger and other eligible infrastructure project costs after the aforementioned costs are fully covered. See Section II.D. for eligible project costs.

Applicants can use the following equation to calculate their maximum award amount:

(Number of Level 2 charging ports to be installed x $20,000)

+  (Number of Dual Port Direct Current Fast Chargers to be installed x $75,000)

=   Maximum award amount, up to the single applicant cap by funding lane

For the purposes of this solicitation, a charger is defined as a device with one or more charging ports for charging EVs. A charging port is defined as the system within a charger that charges one EV. A charging port may have multiple connectors, but it can provide power to charge only one EV through one connector at a time.

Applicants can only apply to purchase and install at maximum one grid-connected charging port per electric school bus that they can demonstrate need for. For example, an Applicant can apply for two dual port grid-connected chargers (four ports total) if they can demonstrate they have four electric school buses that need supporting charging infrastructure. The Applicant could propose to install one dual port grid-connected Level 2 (L2) charger and one dual port grid-connected direct current fast charger (DCFC) and be eligible for a maximum award of $95,000 for its infrastructure project. More information on how an Applicant demonstrates need is discussed in Section II.B.

Table 2: Single Applicant Cap by Funding Lane

| FUNDING LANE | Single Applicant Cap |
| --- | --- |
| Funding Lane 1 | Applicants are eligible for infrastructure funding that supports the installation of charging ports up to the number of HVIP Public School Bus Set Aside funded electric school buses they received in Year 1 or Year 2*. See Table 4. The CEC reserves the right to modify this single applicant cap. |
| Funding Lane 2 | Applicants are eligible for infrastructure funding that supports the installation of charging ports for existing and future electric school buses with a demonstrated need. However, there is a single applicant cap of 25 percent of Funding Lane 2’s total funding, or $2,250,000. The CEC reserves the right to modify this single applicant cap. |
| Funding Lane 3 | Applicants are eligible for infrastructure funding that supports the installation of charging ports for existing and future electric school buses with a demonstrated need. However, there is a single applicant cap of 25 percent of Funding Lane 3’s total funding, or $2,250,000 for an Applicant that serves one local educational agency. If an Applicant serves more than one local educational agency, there is a single Applicant cap of 50 percent of Funding Lane 3’s total funding, or $4,500,000. The CEC reserves the right to modify this single applicant cap. |

* Local educational agencies eligible under Funding Lane 1 may apply for up to the maximum number of charging ports shown in Table 4, or they can apply under Funding Lane 2 for more than the maximum number of charging ports shown in Table 4. The Application requirements for each funding lane are described in Section III. An Applicant cannot apply to more than one funding lane.

Table 3: Maximum Award Amounts by Charger Type

| CHARGER TYPE | MAXIMUM AWARD AMOUNT |
| --- | --- |
| L2 Charging Port | $20,000 |
| Dual Port DCFC or Dual Port Bidirectional DCFC | $75,000 |

All DCFCs or bidirectional DCFCs proposed to be installed under this grant solicitation must be dual port. For the purposes of this solicitation, a L2 charger is defined as a charger that operates on 208 volts to 240 volts and transfers alternative current (AC) electricity to a device in an EV that converts AC to direct current (DC) to charge an EV’s battery. A DCFC is defined as a charger that enables rapid charging by delivering DC electricity directly to an EV’s battery. A bidirectional DCFC is defined as a charger that allows energy in an EV to be discharged back into the electrical grid. See Section II.C. for minimum technical requirements for the electric school bus charging stations.

## Maximum Number of Applications

Applicants are only eligible to submit one application under this solicitation. Additionally, Applicants must choose only one funding lane when applying. An application may include multiple eligible project site locations, as described in Section II.

## Agreement Execution Date

Funding agreements shall be executed by the funding Recipient within six (6) months following approval at a CEC Business Meeting. If this deadline is missed, the CEC reserves the right to cancel the proposed award and recommend funding for the next eligible proposal on the NOPA for the same funding lane, or another funding lane if passing applications are exhausted.

## Pre-Application Workshop

There will be one Pre-Application Workshop; participation in this meeting is optional but encouraged. The Pre-Application Workshop will be held remotely through Zoom at the date, time and location listed below. Please call the Commission Agreement Officer (CAO) listed below or refer to CEC's solicitation information website at https://www.energy.ca.gov/funding-opportunities/solicitations to confirm the date and time.

April 16, 2026

9:00 AM Via Zoom

## Participation Through Zoom

Zoom is the CEC's online meeting service. When attending remotely, presentations will appear on your computer/laptop/mobile device screen, and audio may be heard via the device or telephone. Please be aware that the Zoom meeting will be recorded.

Zoom Instructions:

To join this workshop, go to Zoom at https://energy.zoom.us/j/89761155418?pwd=XFuPb8nVYTCAD7qxYuDb3D4lpo25bs.1 You may also access the workshop by going to the Zoom webpage at https://join.zoom.us and enter the unique meeting ID and password below:

Meeting ID: 897 6115 5418

Meeting Password: 661413

Topic: Pre-Application Workshop – Reliable Electric Charging for Eligible School-bus Sites

Telephone Access Only:

Call (888) 853-5257 or (888) 475-4499 (toll-free). When prompted, enter the unique meeting ID number above. To comment over the telephone, dial *9 to “raise your hand” and *6 to mute/unmute your phone line.

Access by Mobile Device:

Download the application from the Zoom Download Center at https://energy.zoom.us/download.

Technical Support:

For assistance with problems or questions about joining or attending the meeting, please call Zoom technical support at (888) 799-9666 ext. 2, or you may contact the CEC’s Public Advisor’s Office at publicadvisor@energy.ca.gov, or (916) 957-7910.

To determine whether your computer is compatible with Zoom, visit: this website: https://support.zoom.us/hc/en-us/articles/201362023-System-requirements-for-Windows-macOS-and-Linux.

## Questions

During the solicitation process, for questions only related to submission of applications in ECAMS, please contact ECAMS.SalesforceSupport@energy.ca.gov. By contacting this email address, Applicants will be able to access a team of technical assistants who can answer questions about application submission. Please also see Section III for additional information about ECAMS.

Applicants may ask questions at the Pre-Application Workshop and may submit written questions via e-mail to the CAO listed in the following section. However, all technical questions must be received by the deadline listed in the “Key Activities and Dates” table above. Questions received after the deadline may be answered at the CEC's discretion. Non-technical questions (e.g., questions concerning application format requirements or attachment instructions) may be submitted to the CAO at any time prior to 5:00 p.m. of the application deadline date. Similarly, questions related to submission of applications in ECAMS may be submitted to ECAMS.SalesforceSupport@energy.ca.gov at any time prior to 5:00 p.m. of the application deadline date.

The question-and-answer set will be posted on the CEC’s solicitation information website at www.energy.ca.gov/funding-opportunities/solicitations.

Any verbal communication with a CEC employee concerning this solicitation is not binding on the State and shall in no way alter a specification, term, or condition of the solicitation. All communication must be directed in writing to the Commission Agreement Officer assigned to the solicitation.

## Contact Information

Carissa Peri, Commission Agreement Officer

California Energy Commission

715 P Street, MS-1

Sacramento, California 95814

E-mail: carissa.peri@energy.ca.gov

## Reference Documents

Applicants responding to this solicitation may want to familiarize themselves with the following documents:

  - Assembly Bill 579

https://leginfo.legislature.ca.gov/faces/billNavClient.xhtml?bill_id=202320240AB579

  - CalEnviroScreen

https://oehha.ca.gov/calenviroscreen

  - California Climate Investments – Priority Populations. Priority Populations Resources — California Climate Investments

https://www.caclimateinvestments.ca.gov/resource-portal-priority-populations

  - California Environmental Protection Agency. Final Designation of Disadvantaged Communities.

https://calepa.ca.gov/wp-content/uploads/sites/6/2022/05/Updated-Disadvantaged-Communities-Designation-DAC-May-2022-Eng.a.hp_-1.pdf

  - Energy Commission Agreement Management System (ECAMS)

https://www.energy.ca.gov/funding-opportunities/funding-resources/ecams-resources

  - HVIP Vehicle Catalog

https://californiahvip.org/vehicle-category/school-bus/?type=655

  - 2025-2026 Investment Plan Update for the Clean Transportation Program Lead Commissioner Report (CEC-600-2025-033)

https://efiling.energy.ca.gov/GetDocument.aspx?tn=267717&DocumentContentId=104741

# II.	Eligibility Requirements

## Applicant Requirements

- Eligibility

This section defines eligible applicants for each funding lane.

Funding Lane 1: Local educational agencies that received HVIP Public School Bus Set Aside Year 1 or Year 2 funded electric school buses but did not receive EnergIIZE Public School Bus Set Aside Year 1 or Year 2 infrastructure funding. See Table 4 for a list of local educational agencies that are eligible to apply under Funding Lane 1 and the maximum number of charging ports that can be requested per Applicant.

Local educational agencies eligible under Funding Lane 1 may apply for up to the maximum number of charging ports shown in Table 4, or they can apply under Funding Lane 2 for more than the maximum number of charging ports shown in Table 4. The Application requirements for each funding lane are described in Section III. An Applicant cannot apply to more than one funding lane.

Table 4: Eligible Applicants for Funding Lane 1

| ELIGIBLE LOCAL EDUCATIONAL AGENCY | MAXIMUM NUMBER OF CHARGING PORTS* |
| --- | --- |
| Adelanto Elementary School District | 12 |
| Alpine County Unified School District | 2 |
| Calaveras Unified School District | 2 |
| Calexico Unified School District | 7 |
| Columbia Union School District | 1 |
| Corning Union Elementary School District | 2 |
| Corning Union High School District | 1 |
| Durham Unified School District | 2 |
| Eastside Union School District | 8 |
| El Centro Elementary School District | 3 |
| Fillmore Unified School District | 3 |
| Hueneme Elementary School District | 3 |
| Jamestown Elementary School | 2 |
| Lake Tahoe Unified School District | 10 |
| Lassen View Union Elementary | 1 |
| Live Oak School District | 1 |
| Los Olivos Elementary School District | 1 |
| Meadows Union Elementary School District | 4 |
| North Monterey County Unified School District | 6 |
| Orland Joint Unified School District | 2 |
| Oroville City Elementary School District | 3 |
| Oroville Union High School District | 1 |
| Paso Robles Joint Unified School District | 3 |
| San Lorenzo Valley Unified School District | 1 |
| Soledad Unified School District | 4 |
| Ukiah Unified School District | 4 |
| Ventura Unified School District | 4 |
| Washington Unified School District | 1 |
| Western Placer Unified School District | 4 |
| Wilsona School District | 1 |

*The maximum number of charging ports may decrease based on whether the CEC can confirm a purchase order was submitted for the corresponding HVIP Public School Bus Set-Aside buses. Local educational agencies eligible under Funding Lane 1 may apply for up to the maximum number of charging ports shown in Table 4, or they can apply under Funding Lane 2 for more than the maximum number of charging ports shown in Table 4. The Application requirements for each funding lane are described in Section III. An Applicant cannot apply to more than one funding lane.

Funding Lane 2: Local educational agencies. For the purposes of this solicitation, local educational agencies include California public school districts, public charter schools, Joint Power Authorities, and County Offices of Education that serve K-12th grade students. Private schools are not eligible applicants under this solicitation.

Funding Lane 3: Third-party transportation providers who serve local educational agencies. Third-party transportation providers must indicate what local educational agency(s) their charging infrastructure will serve in their application. Third party transportation providers must demonstrate an existing transportation service contract with the local educational agency(s) that will be in place during the entire agreement term in Letters of Commitment (Attachment 7).

For the purposes of this solicitation, third-party transportation providers are defined as transportation service providers that own and maintain school buses and provide transportation service to K-12th grade students from local educational agencies. If a third-party transportation provider serves both local educational agencies and private schools, the Applicant must demonstrate that the charging infrastructure proposed in the application will be used solely for public local educational agencies. Third-party transportation providers do not include Joint Power Authorities. Joint Power Authorities are only eligible under Funding Lane 2.

An Applicant must select only one funding lane in their application. A local educational agency applying in Funding Lane 1 or Funding Lane 2 cannot also be a local educational agency served in Funding Lane 3.

Eligible Applicants must have fifty (50) or fewer active projects across all CEC-funded zero-emission vehicle (ZEV) infrastructure grant agreements, including block grants, at the time of agreement execution. A project is considered “active” if it has been awarded under one of CEC’s grants or block grant programs and construction has not finished on the project; a request for final reimbursement has not been submitted; final reimbursement is pending; or the agreement term has not expired. The CEC reserves the right to modify this requirement.

- Terms and Conditions

Each grant agreement resulting from this solicitation will include terms and conditions that set forth the grant recipient’s rights and responsibilities. By providing the authorizations and certifications required under this solicitation, each Applicant agrees to enter into an agreement, if awarded, with the CEC to conduct the proposed project according to the terms and conditions that correspond to its organization, without negotiation: (1) University of California and California State University terms and conditions; (2) U.S. Department of Energy terms and conditions; or (3) standard terms and conditions.

In addition to the applicable terms and conditions listed above, the following terms and conditions may apply to the Applicant: Special Terms and Conditions on Insolvency, Bankruptcy, or Receivership, and any other special terms and conditions required by the CEC. These terms and conditions are located at CEC's funding resources website at https://www.energy.ca.gov/funding-opportunities/funding-resources.

Failure to agree to the terms and conditions by taking actions such as failing to provide the required authorizations and certifications or indicating that acceptance is based on modification of the terms may result in rejection of the application. Applicants must read the terms and conditions carefully. The CEC reserves the right to modify the terms and conditions prior to executing grant agreements.

- California Secretary of State Registration

All corporations, limited liability companies (LLCs), limited partnerships (LPs) and limited liability partnerships (LLPs) that conduct intrastate business in California are required to be registered and in good standing with the California Secretary of State prior to its project being recommended for approval at a CEC Business Meeting. If not currently registered with the California Secretary of State, Applicants and project team members (e.g., subrecipients) are encouraged to contact the Secretary of State’s Office as soon as possible to avoid potential delays in beginning the proposed project(s) (should the application be proposed for funding).

For more information, contact the Secretary of State’s Office via the Secretary of State Office’s website at www.sos.ca.gov. Sole proprietors using a fictitious business name must be registered with the appropriate county and provide evidence of registration to the CEC prior to their project being recommended for approval at a CEC Business Meeting.

## Project Requirements

- Eligible Projects

All proposed projects must include the installation of new charging infrastructure for electric school buses. To be eligible for funding, projects in all funding lanes must meet all the requirements in Section II.B. Project Requirements of this manual (unless indicated otherwise).

- Project Location Requirements

    - The proposed grid-connected and off-grid (if any) charging infrastructure must be located in a local educational agency’s or third-party transportation provider’s bus yard(s) or depot(s) in California.

    - A single application may span multiple bus yards or depots, but the Applicant must demonstrate ownership or contractual right to access all project sites.

    - The proposed grid-connected and off-grid (if any) charging infrastructure must be located at existing structures or facilities and involve negligible or no expansion of existing or former use.

- Ownership and Usage Requirements

    - The Applicant must be the owner of the electric school buses and all proposed charging infrastructure. Charging as a service is not eligible under this solicitation.

    - Applicants in Funding Lane 3 must demonstrate site ownership or a contractual right to access the site where chargers will be installed in Letters of Commitment (Attachment 7). Documentation of site ownership or right to access may include, but is not limited to, an executed lease for the land on which the charging infrastructure will be installed.

    - The purchased and installed charging infrastructure must be primarily utilized by the electric school buses identified in the application.

- Infrastructure Deployment Requirements

    - The Applicant must install a new grid-connected charging port for every electric school bus they demonstrate need for in their application. Charging ports must be able to provide recharging to an electric school bus, upon installation.

    - Commercially available mobile and off-grid chargers and distributed energy resources, such as battery energy storage systems and/or solar photovoltaics, are eligible project costs if they are zero-emission. Distributed energy resources must also be separately metered for electric school bus charging.

      - These project costs will only be eligible for reimbursement if funds are left over after fully covering the proposed grid-connected charger(s) and its associated installation costs. For example, if an Applicant proposes three grid-connected charging ports for their four electric school buses, the Applicant may use any remaining funds awarded for those three grid-connected charging ports to cover costs associated with a mobile and/or off-grid charger(s), after fully covering the grid-connected charger(s) and its associated installation costs. A mobile and/or off-grid charger cannot be proposed to be purchased in place of a grid-connected charging port, which is used to calculate the Maximum Award Amount as discussed in Section I. H.

    - L2 or DCFC (including bidirectional capable DCFCs) charging ports are eligible under this solicitation as long as they meet the Minimum Technical Requirements for Electric School Bus Charging stations listed in Section II.C.

    - Charging infrastructure must be purchased and installed for the first time and purchased after the execution date of the agreement.

- All projects must install new EV charging ports. Proposed charging ports may replace existing charging ports that are not operational and are not under warranty, with adequate justification and evidence provided in Letter Indicating Need for New Infrastructure (Attachment 8). Repairing charging ports or new parts installed in existing units is not eligible under this solicitation.

    - A project that receives funding from another active CEC grant funding opportunity (GFO) or block grant incentive project is not eligible for this solicitation. An “active CEC project” is considered anything prior to commissioning of the EVSE.

    - Applicants proposed for award must submit correspondence from the project site’s(s’) utility provider(s) to confirm the Applicant has engaged the utility about their proposed project. The correspondence must confirm the utility will provide necessary power at the project site(s) for the proposed electric school bus charging infrastructure within the applicant’s project timeline and that there is no existing contract in place that would obstruct the proposed installations or lead to extended project timelines. This correspondence must be provided within three (3) months of the release date of the Notice of Proposed Awards (NOPA) to the CAM who will contact the Applicant proposed for award. The CAM will not take the proposed award to a CEC Business Meeting for approval without first receiving this correspondence. The CEC reserves the right to cancel proposed awards that do not meet this deadline and recommend funding for the next eligible proposal on the NOPA for the same funding lane, or another funding lane if passing applications are exhausted. Examples of correspondence may include a letter, email, or copy of request for new service.

    - All projects recommended for funding must complete the lead agency California Environmental Quality Act (CEQA) process within three (3) months of the release date of the NOPA. The lead agency’s CEQA must be completed, and the CEC must receive confirmation of completion, before the proposed award is presented at a CEC Business Meeting for approval. The CEC reserves the right to cancel proposed awards that do not meet this CEQA compliance deadline and recommend funding for the next eligible proposal on the NOPA for the same funding lane, or another funding lane if passing applications are exhausted.

    - Awarded projects must install the minimum number and type of EV charging ports proposed in its application. If the grant Recipient requests to change the scope of the project during the term of the grant agreement, the CEC reserves the right to decrease the budget accordingly.

    - All charging ports must have a product warranty that covers both parts and labor and lasts at least six years post commissioning.

      - This may be an extended warranty or an existing product warranty, depending on the service provider.

    - All equipment must be able to withstand extreme weather conditions associated with the deployment area, including extreme temperature, flooding, heavy rains, and high winds, and display screens must be protected from malfunctions due to condensation and any local area weather conditions.

    - The Applicant must operate each proposed charging port and maintain its operational status for a minimum of six (6) years after commissioning. If the current site ownership or access rights agreement for the proposed project location(s) is valid for less than the required six (6) years, the Applicant must commit to operating that charging port until the current agreement ends and make a good faith effort to extend the agreement or secure a contractual right to access the site to continue operation for the full six years. If an Applicant does not meet the six-year commitment, or if the Applicant closes the station shortly after six (6) years without good cause, the CEC may seek repayment of grant funds. Funding Lane 3 Applicants must submit a Letters of Commitment (Attachment 7) to confirm their commitment to operate the proposed charging infrastructure included in the application and explain any limitations to site ownership or their contractual right to access the site.

- Data Collection

    - Applications that result in proposed awards and executed agreements will be required to collect data from the project and perform recordkeeping and reporting on operations and reliability as specified in the Scope of Work (Attachment 4). Applicants should familiarize themselves with these requirements and ensure they have systems in place to comply.

- Electric School Bus Deployment Requirements

    - The electric school buses supported by the proposed charging infrastructure must either be new electric school buses being procured or existing electric school buses that are not in operation due to a lack of charging infrastructure.

    - To ensure that charging infrastructure funded under this solicitation will be utilized, Applicants must either submit a Letter of Intent to Place a Purchase Order (Attachment 8) or a Letter Indicating Need for New Infrastructure (Attachment 8).

The Letter of Intent to Place a Purchase Order should reflect plans to place a purchase order within six (6) months of grant agreement execution. The letter must specify the type(s) and number(s) of electric school buses to be procured. All electric school buses to be procured must be on the HVIP Vehicle Catalog, which can be found at https://californiahvip.org/vehicle-category/school-bus/?type=655. If an Applicant cannot place a purchase order within six (6) months of agreement execution, the CEC reserves the right to cancel the award and offer funding to the next eligible Applicant on the NOPA list for the same funding lane, or another funding lane if passing applications are exhausted. Purchase orders for all proposed new electric school buses must be submitted before reimbursement for eligible project costs will be considered by the CEC.

While the purchase order must be placed within six (6) months of agreement execution, there is not a firm requirement by when the electric school buses must be delivered. Infrastructure lead times or electric school bus production lead times may vary. However, the electric school bus orders must take place and buses must be delivered by the time the infrastructure becomes energized and operational.

Applicants who already own electric school buses that are not in operation due to a lack of charging infrastructure or have recently placed a purchase order for electric school buses that will use the proposed infrastructure must submit a Letter Indicating Need for New Infrastructure (Attachment 8) that states the type(s) and number(s) of electric school buses that are in need of infrastructure and explain the need for the new infrastructure.

## Minimum Technical Requirements for Electric School Bus Infrastructure

Electric school bus charging ports funded under this solicitation shall, at a minimum, meet and adhere to each of the following Minimum Technical Requirements for Electric School Bus Charging Stations during station operation. All of the following Minimum Technical Requirements for Electric School Bus Charging Stations shall be met at the exact electric school bus charging station address(es) approved by the CEC.

    - Must be capable of providing at least L2 charging. Only conductive L2 charging ports, DCFC ports, and bidirectional DCFC ports are eligible for funding. The minimum power level for an eligible L2 charging port is 19.2 kW. All DCFCs proposed to be installed under this grant solicitation must be dual port.

    - The station’s charging components must be installed.

    - The grid-connected station has an energized utility connection and source of system power.

    - The station has received all required state, local, county, and city permits to build and operate.

    - The station has a guard or cover installed over the station emergency shutdown system switch(es).

    - Each charging port must be covered by and included in a networking agreement for at least six (6) years.

    - EV chargers and parking facilities must include proper regulatory signs.

    - Must have a rating of National Electrical Manufacturers Association (NEMA) 3R or greater (for outdoor ZEV equipment).

    - Must be compliant with the most recent revision of National Institute of Standards and Technology (NIST) Handbook 130 and NIST Handbook 44.

    - Must be certified by an Occupational Safety and Health Administration (OSHA) Nationally Recognized Testing Laboratory (NRTL).

    - Each charging port must have at least one permanently attached SAE J1772 CCS. Additional connector types are allowed if the previous requirement is met.

    - The charging port must be capable of implementing ISO 15118-2 or 15118-20.

    - The data link for ISO 15118 communication must conform with an existing or under-development ISO 15118 physical layer, such as ISO 15118-3 or ISO 15118-10.

If a bidirectional DCFC port is purchased and installed, the following requirements must be met:

- Be safety certified to the applicable Underwriters Laboratories (UL) standard for utility interconnection in California. As of January 2024, bidirectional DCFC installations subject to a California investor-owned utility’s jurisdiction must be certified to UL 1741 Supplement B as a prerequisite for interconnection.

      - Applicants must refer to the applicable investor-owned utility’s interconnection tariff (Rule 21) for the latest requirements. Publicly-owned utilities set their own requirements.

      - Bidirectional DCFC participating in the Emergency Load Reduction Program may be eligible for interconnection with only UL 1741 certification, without additional supplement requirements.

      - If a bidirectional DCFC is selected, the Applicant is not required to participate in utility exporting events such as Emergency Load Reduction Programs during the agreement term.

- Be ISO 15118-20 ready. An EVSE is considered ISO 15118-20 ready if it is capable of all the following:

      - Powerline communication based digital communication as specified in ISO 15118-3.

      - Secure management and storage of keys and certificates used with ISO 15118-2 and ISO 15118-20. This may be using a hardware security module (HSM, trusted platform module, SoftHSM, or similar technology.

      - Transport Layer Security version 1.3.

      - Remotely receiving updates to activate or enable ISO 15118-20 use cases. Support for cryptographic agility is recommended to replace broken ciphers.

      - Connecting to a charging station management system, for example using OCPP.

      - Selecting the appropriate communication protocol requested by the EV.

If distributed energy resources such as, but not limited to, battery energy storage systems or solar photovoltaic, are purchased and installed, the following requirements must be met:

- All distributed energy resources must be zero-emission and on CEC’s Solar Equipment List.

- Battery energy storage systems must be JA12 compliant.

- Must be safety certified by a National Recognized Testing Laboratory (NRTL), recognized by the United States Occupational Safety and Health Administration (OSHA). OSHA’s complete list of NRTLs can be found at https://www.osha.gov/nationally-recognized-testing-laboratory-program.

- The zero-emission distributed energy resources must be connected to a CEC-funded grid-connected charger.

- All zero-emission distributed energy resources must be installed by a contractor with the appropriate license classification, as determined by Contractors State License Board (CSLB). For more information, please visit CSLB’s Solar Smart at https://www.cslb.ca.gov/consumers/solar_smart/.

- Zero-emission distributed energy resources cannot be used to meet Energy Code requirements for school buildings.

All electric school bus charging projects must also:

- Facilitate vehicle-charger interoperability. Eligible charging equipment shall utilize charging connectors and/or charging interfaces that are compatible for use with school buses sold by multiple original automotive equipment manufacturers for widespread use across California and North America. Such connectors/interfaces may include but are not limited to SAE J1772 CCS1, SAE J3105 or others.

- Leverage open standards-based network communications. Each individual EVSE or charger shall be capable of open standards-based communications with an electric vehicle service provider (EVSP), local fleet energy management system (EMS), or utility. All charger models shall be capable of connecting to a charging station management system using OCPP 2.0.1 or later. The charging port’s networking software must connect to a central management system using OCPP 2.0.1 for the purposes of charger management and data reporting, including for reliability data reporting requirements specified in the solicitation Scope of Work. These functions and their associated design include:

      - Network connectivity (one of the following):

        - Institute of Electrical and Electronics Engineers (IEEE) 802.11n for high-bandwidth wireless networking

        - IEEE 802.3 for Ethernet for local- or wide- area network applications

      - Ability to receive remote software updates, real-time protocol translation, encryption, and decryption:

        - Internet Protocol (IP)-based processor must support multiple protocols

        - Compliant with Transmission Control Protocol/IP and IPv6

        - Be able to connect to a network’s back-end software

To encourage customer choice, these network communication standards may include but are not limited to OCPP version 2.0.1 or later, Open Automated Demand Response (OpenADR, IEC 62746-10-1 ED1), or those outlined by the Smart Grid Interoperability Panel  Catalog of Standards, the NIST Smart Grid Framework, the American National Standards Institute, or other well-established international standards organizations such as the ISO, International Electrotechnical Commission, International Telecommunication Union, IEEE, or Internet Engineering Task Force.

- Be capable of managing charging costs and supporting grid reliability. Eligible charging equipment shall, leveraging the open standards-based network communications described above, be capable of receiving energy management signals (such as hourly prices or direct load controls) from an EVSP, EMS, or utility. Eligible charging equipment shall be capable of automatically adjusting charging load in consideration of the energy management signal, subject to the constraints of driver preferences, and vehicle energy and operational schedule requirements.

- Optionally, be capable of bidirectional power flow. Eligible equipment shall be capable of facilitating and metering bidirectional or reverse power flow between the vehicle and the grid. Communications between the charger and other electrical control signals (for example, those of a utility, islanded load, or building) are not specifically defined to allow for project-specific implementation

Other Project Requirements:

Requirements for Charging Equipment Pursuant to AB 2061 (Chapter 345, Statutes of 2022). In addition to the other requirements set forth in this solicitation, the terms and conditions applicable to the Applicant and the law, EV chargers, charging ports, and charging stations must comply with recordkeeping and reporting standards. As background, AB 2061 (Ting, Chapter 345, Statutes of 2022) and Cal. Pub. Resources Code sect. 25231.5 require the CEC, in consultation with the CPUC, to develop recordkeeping and reporting standards for EV chargers and charging stations. Other requirements, including but not limited to uptime and operation and maintenance requirements, may also be adopted by regulation. Once these regulations are finalized, charging ports installed under agreements resulting from this solicitation will need to comply with the new regulations. Applicants to this solicitation must be prepared to comply with any new or updated regulations, even if the regulations are not finalized at the time of application to this solicitation.

Agreements funding EV charging infrastructure and equipment: EV charging infrastructure and equipment located on the customer side of the electrical meter shall be installed by a contractor with the appropriate license classification, as determined by the Contractors’ State License Board, and at least one electrician on each crew, at any given time, who holds an Electric Vehicle Infrastructure Training Program (EVITP) certification. Projects that include installation of a charging port supplying 25 kilowatts or more to a vehicle must have at least 25 percent of the total electricians working on the crew for the project, at any given time, who hold EVITP certification. One member of each crew may be both the contractor and an EVITP certified electrician. The requirements stated in this paragraph do not apply to any of the following:

(1) Electric vehicle charging infrastructure installed by employees of an electrical corporation or local publicly owned electric utility.

(2) Electric vehicle charging infrastructure funded by moneys derived from credits generated from the Low Carbon Fuel Standard Program (Subarticle 7 (commencing with Section 95480) of Article 4 of Subchapter 10 of Chapter 1 of Division 3 of Title 17 of the California Code of Regulations).

(3) Single-family home residential electric vehicle chargers that can use an existing 208/240-volt outlet.

## Eligible Project Costs

CEC reimbursable project costs are limited to actual eligible costs incurred during the agreement term. Eligible project costs for CEC reimbursement include:

- Charging infrastructure warranties

- Commercially available off-grid chargers and associated shipping and taxes

- Commercially available zero-emission distributed energy resources, such as battery energy storage systems and/or solar photovoltaics, separately metered for electric bus charging and associated shipping and taxes

- Commercially available zero-emission mobile chargers and associated shipping and taxes

- Demand management equipment or software

- Electric meters

- Electric panels

- Electricity transmission materials (such as wiring, conduit, hangers, etc.)

- Grid-connected chargers and associated shipping and taxes

- Installation and commissioning costs

- Mandatory utility service upgrades that are not paid by the utility

- Networking agreement

- Operation and maintenance service agreement

- Planning and engineering design

- Transformers

Charging infrastructure warranties, networking agreements, demand management equipment or software, and operation and maintenance service agreement costs can extend up to six years post commissioning but must be incurred during the agreement term.

Zero-emission distributed energy resources, mobile chargers, and off-grid chargers will only be eligible for reimbursement if CEC funds are left over after fully covering the proposed grid-connected charger(s) and its associated installation costs. For example, if an Applicant proposes three grid-connected charging ports for their four electric school buses, the Applicant may use any remaining funds awarded for those three charging ports to cover costs associated with mobile and/or off-grid chargers, after fully covering the grid-connected charger(s) and its associated installation costs. A mobile and/or off-grid charger cannot be proposed to be purchased in place of a grid-connected charging port, which is used to calculate the Maximum Award Amount as discussed in Section I. H.

Utility programs that reimburse service upgrades and integration costs may be utilized with the project but are not eligible to be reimbursed with grant funding.

## Ineligible Project Costs

Costs incurred for the following are ineligible for reimbursement. This is not an exhaustive list.

- Applicant’s direct labor, fringe benefits, and indirect costs or overhead

- Charger repairs that are outside of the operation and maintenance service agreement

- Charging-as-a-service

- Cost of electricity or power

- Design and/or manufacturing of chargers

- Distributed energy resources used to meet Energy Code requirements for school buildings

- Electric school bus procurement

- Electric school bus related expenses (such as costs for vehicle parts, labor for vehicle repairs, warranties, etc)

- Equipment that is received from warranty insurance claims

- Equipment that is resold, rebuilt, or rented/leased

- Outreach and engagement

- Profit for Applicant

- Property taxes

- Research and development

- Software development

- Travel costs

- Vehicles

NOTE: Costs incurred prior to executing an agreement will not be reimbursed by the CEC.

## Match Funding Requirements

There is no match share requirement for this solicitation.

Applicants may use funding sources other than funding from other active CEC projects to supplement eligible project costs. An “active CEC project” is considered anything prior to commissioning of the charging port. Applicants/Recipients utilizing multiple funding sources must demonstrate a clear separation of funding sources when applying them to the project.

## Unallowable Costs

For an item of cost to be allowable for reimbursement with CEC funds, it must be included in the executed agreement budget and allowable per the terms and conditions of the resulting agreement. The following are examples of unallowable costs under an agreement resulting from this solicitation. This list is not comprehensive and additional items of cost may be unallowable in accordance with the agreement terms and conditions.

- Forgone Profit – For example, if a company usually charges 10% profit but only charges 4% to CEC the unclaimed difference is not an allowable item of cost.

- Forgone Rent – For example, rent that is not paid is not an allowable item of cost.

- Discounted or Refunded Equipment Costs – For example, a claim that equipment costs $10,000 but the grant recipient only pays $6,000 due to some “special” discount. The difference of $4,000 is not an allowable match share expense. Another example is if the grant recipient actually pays $10,000 but the vendor refunds $4,000 – only the net $6,000 is an allowable item of cost.

- Forgone Salary, Fringe, Indirect or Other Types of Cost – For example, a person normally charges or is paid $100 per hour, but will only charge $50 per hour towards the CEC award. Only actual costs incurred and paid to the employee are allowable. Therefore, if an employee is actually paid $100 per hour and CEC only reimburses at $40 per hour, then the unreimbursed $60 per hour is an allowable match share cost because this is an actual payment as opposed to a forgone salary amount. Volunteer labor (i.e., labor from a person who does not receive any compensation for their labor) may be an allowable in-kind match share expense if the value of the labor is reasonable and justified.

- Utility Provided Electrical Upgrades and Funding-– For example, expenses that are already paid or to be paid for through a utility program, tariff, or other ratepayer funding is not an allowable item of cost. This includes ratepayer funded enrollment incentives.

- Compliance with Local, Regional, State, or Federal Law, Rule or Regulation - For example, expenses associated with ensuring compliance with state or federal building codes, including provisions of the California Green Building Standards Code requiring the installation of a minimum amount of electric vehicle supply equipment, Electric Vehicle Capable, or Electric Vehicle Ready parking spaces, is not an allowable item of cost.

# III.	Application Format, Required Documents, and Delivery

## Required Format for an Application

This section contains the format requirements and instructions on how to submit an application. The format is prescribed to assist the Applicant in meeting State requirements and to enable CEC to evaluate each application uniformly and fairly. Applicants must follow all application format instructions, answer all questions, and supply all requested information.

All applications submitted under this solicitation must be typed or printed using a standard 11-point font, single-spaced and a blank line between paragraphs.  Pages must be numbered, and sections titled.

## Method for Delivery

The method of delivery for this solicitation is the Energy Commission Agreement Management System (ECAMS), available at https://ecams.energy.ca.gov/.

Applicants must apply to only one funding lane in ECAMS. Funding lanes will be listed as described in the solicitation manual (Funding Lane 1, Funding Lane 2, and Funding Lane 3) under GFO-25-605 RECESS on the ECAMS platform. It is the responsibility of the Applicant to select the funding lane when submitting an application.

Information about ECAMS will be provided at the Pre-Application Workshop. Information about how to register for an ECAMS account and guidance on how to apply through the system is available at https://www.energy.ca.gov/funding-opportunities/funding-resources under General Funding Information.

The CEC is providing a team of technical assistants to support Applicants with this process. Please email ECAMS.SalesforceSupport@energy.ca.gov for support.

ECAMS allows Applicants to complete and submit their application to the CEC prior to the date and time specified in this solicitation. Files uploaded to the system must be in Microsoft Word (.doc format) and Excel Office Suite formats unless originally provided in the solicitation in another format. PDF format is acceptable. The completed Proposal Budget Template, Attachment 6, must be in Excel format.

The deadline to submit grant applications through ECAMS is 11:59 p.m. ECAMS automatically closes at 11:59 p.m. If the full submittal process has not been completed before 11:59 p.m., your application will not be considered. NO EXCEPTIONS will be entertained.

The CEC strongly encourages Applicants to upload and submit all applications by 5:00 p.m. because CEC staff will not be available after 5:00 p.m. or on weekends to assist with the upload process. And please note that while we endeavor to assist all would-be Applicants, we cannot guarantee staff will be available for consultation on the due date, so please plan accordingly.

Please give yourself ample time to complete all steps of the submission process: do not wait until right before the deadline to begin the process. Due to factors outside the CEC’s control and unrelated to ECAMS, upload times may be much longer than expected. For example, some past Applicants experienced unexpected issues on their end, causing long delays that prevented timely submission. They spent significant time and resources on applications the CEC will not consider.

Please plan accordingly. First time users must register as a new user to access the system. There will be two types of user accounts to establish: 1) An organizational account, for the entity applying to the solicitation; and 2) user accounts for individuals who will be submitting the application on behalf of the organization.

Applicants will be required to upload all attachments marked “required” in the system in order for the application to be submitted.

## Page Limitations [Funding Lane 2 and 3]

The total number of pages for an application’s project narrative is limited to 3 pages for Funding Lane 2 and 10 pages for Funding Lane 3.

## Application Content

Items listed below are required as part of the application package. Failure to provide any items required for the funding lane for which the Applicant is applying may result in disqualification of the application. Attachment requirements are expanded and explained below in this section and in the attachments themselves.

| ITEM | ATTACHMENT NUMBER | FUNDING LANE |
| --- | --- | --- |
| Application Form | Attachment 1 | All |
| Funding Lane 2 Project Narrative | Attachment 2 | 2 |
| Funding Lane 3 Project Narrative | Attachment 3 | 3 |
| Budget Forms | Attachment 6 | 2 and 3 |
| Letters of Commitment | Attachment 7 | 3 |
| Letter of Intent to Place a Purchase Order AND/OR Letter Indicating Need for New Infrastructure | Attachment 8 | 2 and 3 |
| Evaluation Criteria for Priority Populations | Attachment 9 | 2 and 3 |
| CEQA Worksheet | Attachment 10 | 2 and 3 |
| Past Performance Reference Form(s) | Attachment 11 | 3 |
| Applicant Declaration | Attachment 12 | All |

      - Applicant Certifications

ECAMS will require Applicants to provide the required authorizations and certifications listed below prior to final submission of their application:

All Applicants must certify under penalty of perjury under the laws of the State of California that:

- I am authorized to submit this application on behalf of the Applicant.

- I authorize the CEC to make any inquiries necessary to verify the information presented in this application.

- I authorize the CEC to obtain business credit reports and make any inquiries necessary to verify and evaluate the financial condition of the Applicant.

- I have read and understand the terms and conditions contained in this solicitation. I accept the terms and conditions contained in this solicitation on behalf of the Applicant and the Applicant is willing to enter into an agreement with the CEC to conduct the proposed project according to the terms and conditions without negotiation.

- I certify that (1) this application does not contain any confidential or proprietary information, or (2) if confidential information is allowed under the solicitation it has been properly identified.

- I certify under penalty of perjury under the laws of the State of California that, to the best of my knowledge, the information contained in this application is correct and complete.

- I am authorized to agree to the above certifications on behalf of the Applicant.

      - Application Form (Attachment 1) [All Funding Lanes]

Applicants must complete and submit an Application Form.

This form requests the Applicant provide the following: Funding lane, applicant information, amount of CEC funding requested, charging equipment information, proposed term of project, site address(es), electric school bus information, CEQA compliance information, site ownership or access rights information, project manager contact information, and key project partners.

      - Funding Lane 2 Project Narrative (Attachment 2) [Funding Lane 2]

The Project Narrative will include pre-formatted sections for the Applicant to detail the project’s implementation and indicators of project readiness, cost effectiveness of the proposed project budget, and expected benefits. Funding Lane 2 Project Narratives are limited to 3 pages. The first page with instructions will not count towards the page count.

The Project Narrative must retain the prompts outlined in the attachment (do not delete the prompts) and Applicants must respond directly to each criterion.

Applicants must address each of the scoring criteria described in this solicitation by providing sufficient, unambiguous detail so that the evaluation team will be able to evaluate the application against each scoring criterion.

The Project Narrative must respond directly to each criterion with the headings as titled below, and must include the following information:

- Project Implementation and Readiness

- Include information documenting progress towards achieving compliance under the California Environmental Quality Act (CEQA) for all proposed project sites. If CEQA compliance has not been obtained, Applications must include a schedule to complete CEQA activities for the proposed project, as well as discuss the results of communications or in-person meetings with the Lead Agency.

- Include information about the permitting required for all project sites and whether or not the permitting has been completed. If the permitting has not been completed, applications must include a permitting schedule that ensures the successful project completion within the timeframes specified in this solicitation, as well as discuss the results of communications or in-person meetings with the authorities having jurisdiction(s) over the project.

- Describe how the proposed project will coordinate with the respective utility provider for utility connection and how the Applicant will minimize time to energize the proposed site(s).

- Describe the estimated timeline for charger installation and commissioning. Include details on how this process can be expedited to ensure the project will be completed within 36 months of agreement execution, including 12-months of data collection.

- Describe potential project delays and the strategies that will be used to mitigate delays.

- Describe a clear and realistic timeline for when electric school buses will be in operation to utilize the installed charging infrastructure.

- Budget

- Describe how the proposed budget incorporates all eligible costs associated with the proposed infrastructure project.

- Explain how the proposed budget is justifiable and reasonable, and how the cost per charging port is minimized.

- Innovation and Benefits

- Discuss how the proposed project will provide direct, meaningful and assured benefits or serve residents of disadvantaged and low-income communities (“priority populations”) and low-income Californians in accordance with the map provided at Priority Populations — California Climate Investments  https://www.caclimateinvestments.ca.gov/priority-populations.

      - Funding Lane 3 Project Narrative (Attachment 3) 

The Project Narrative will include pre-formatted sections for the Applicant to detail the project team’s experience and qualifications, project’s implementation and indicators of project readiness, cost effectiveness of the proposed project budget, and expected innovation and benefits. Funding Lane 3 Project Narratives are limited to 10 pages. The first page with instructions will not count towards the page count.

The Project Narrative must retain the prompts outlined in the attachment (do not delete the prompts) and Applicants must respond directly to each criterion.

Applicants must address each of the scoring criteria described in this solicitation by providing sufficient, unambiguous detail so that the evaluation team will be able to evaluate the application against each scoring criterion.

The Project Narrative must respond directly to each criterion with the headings as titled below, and must include the following information:

- Team Experience and Qualifications

- Describe how the project team’s qualifications (including relevant expertise, experience and skill sets) will be leveraged to implement the proposed project.

- Demonstrate that the project team has the ability to meet project deadlines and milestones for the proposed project.

- Demonstrate the project team’s ability to control project costs.

- Provide examples of how the Applicant and project team have demonstrated exceptional administrative and technical performance under existing or prior funding agreements (CEC and/or other public agencies), if the Applicant or project team worked on such projects, including:

- Adherence to schedules and due dates.

- Effective and timely issue resolution.

- Quality of deliverables.

- Objectives of past projects have been attained.

- Honest, timely, and professional communication with staff from the funding entity.

- Effective coordination with project partners, subrecipients, vendors, and other stakeholders.

- Timely and accurate invoicing.

- Project Implementation and Readiness

- Include information documenting progress towards achieving compliance under the California Environmental Quality Act (CEQA) for all proposed project sites. If CEQA compliance has not been obtained, Applications must include a schedule to complete CEQA activities for the proposed project, as well as discuss the results of communications or in-person meetings with the Lead Agency.

- Include information about the permitting required for all project sites and whether or not the permitting has been completed. If the permitting has not been completed, applications must include a permitting schedule that ensures the successful project completion within the timeframes specified in this solicitation, as well as discuss the results of communications or in-person meetings with the authorities having jurisdiction(s) over the project.

- Describe how the proposed project will coordinate with the respective utility provider for utility connection and how the Applicant will minimize time to energize the proposed site(s).

- Describe the estimated timeline for charger installation and commissioning. Include details on how this process can be expedited to ensure the project will be completed within 36 months of agreement execution, including 12-months of data collection.

- Describe project delays and the strategies that will be used to mitigate delays.

- Describe a clear and realistic timeline for when electric school buses will be in operation to utilize the installed charging infrastructure.

- Budget

- Describe how the proposed budget reflects a cost-effective use of CEC funds. Include a clear rationale for the requested funding supported by calculations of CEC dollar per charging port.

- Include rationale as to why state funds are necessary for the proposed project and identify why the proposed use of state funds is crucial to project success.

- Explain how the proposed budget is justifiable and reasonable, and how the cost per charging port is minimized.

- Innovation and Benefits

- Discuss how the proposed project mitigates potential negative grid impacts related to EV charging.

- Describe how the proposed charging infrastructure will support the operation of existing electric school buses and/or electric school buses to be procured.

- Discuss how the proposed project will provide direct, meaningful and assured benefits or serve residents of disadvantaged and low-income communities (“priority populations”) and low-income Californians in accordance with the map provided at Priority Populations — California Climate Investments  https://www.caclimateinvestments.ca.gov/priority-populations.

      - Scope of Work (Attachment 4) [Informational Only – Do not Submit]

Applicants are provided with a preview of an agreement’s Scope of Work in Attachment 4. Applicants must familiarize themselves with tasks identified in the Scope of Work and responsibilities associated with those tasks. By applying to this solicitation, the Applicant agrees to perform its project according to the language shown in Attachment 4. If proposed for award in a NOPA, the Applicant will work with an assigned CAM to complete the Scope of Work.

The information, requirements, and deliverables set forth in the Scope of Work template (Attachment 4) are provided for preliminary reference only and are subject to revision. CEC reserves the right to modify the Scope of Work at any time during the negotiation and development of a grant agreement.

      - Schedule of Products and Due Dates (Attachment 5) [Informational Only – Do not Submit]

Applicants are provided with a preview of an agreement’s Schedule of Products and Due Dates in Attachment 5. The Applicant will complete the Schedule of Products and Due Dates with an assigned CAM if proposed for an award after the posting of the NOPA. Projects should be completed within 36 months of agreement execution, including 12-months of data collection, under normal circumstances. The CEC will consider extension requests caused by project delays outside the Applicant’s control. All work must be scheduled for completion no later than March 31, 2030 to allow timely processing of final invoices before the liquidation date of CEC funds.

      - Budget Forms (Attachment 6) [Informational for Funding Lane 1; Required for Funding Lane 2 and 3]

Funding Lane 2 and Funding Lane 3 Applicants are required to submit this attachment with their application. Funding Lane 1 Applicants will complete the budget forms with an assigned CAM if proposed for an award after the posting of the NOPA.

Because this solicitation is utilizing ECAMS for submitting applications, Applicants have two options for uploading a budget:

- Option 1: Prime Applicant’s budget is both keyed directly into ECAMS and uploaded as an MS Excel attachment; Major Subrecipient(s) budgets are uploaded as MS Excel attachments. ECAMS allows Applicants to build the Prime Applicant’s budget directly into the system. At this time, there is no way to input major subrecipient budgets directly into the system. Instructions for inputting budget items into ECAMS are included at https://www.energy.ca.gov/media/7956.

- Option 2: Upload all budgets (Prime and Major Subrecipients) as MS Excel attachments and leave the ECAMS budget sections blank in ECAMS.

The Applicant must submit information on all applicable tabs of the budget forms. For this solicitation, the Applicant will only be able to allocate CEC funds to the equipment, materials & miscellaneous, and subrecipients and vendors budget categories. The Applicant will need to build out a budget in the application to show how it will use the total award on eligible project costs to receive the maximum award amount. A separate set of complete budget forms is required for the Applicant and for each subaward containing $100,000 or more of CEC funds.

Detailed instructions for completing these forms are included at the beginning of Attachment 6.

- The information provided in these forms will not be kept confidential.

- All reimbursable expenditures must be expended within the approved term of the grant agreement.

- The purchase of equipment (defined as items with a unit cost greater than $5,000 and a useful life of greater than one year) with CEC funds will require disposition of purchased equipment at the end of the project. Typically, grant recipients may continue to utilize equipment purchased with CEC funds as long as the use is consistent with the intent of the original agreement. There are no disposition requirements for equipment purchased with match share funding.

- The Budget must reflect estimates for actual costs to be incurred during the approved term of the agreement. CEC can only approve and reimburse for actual costs that are properly documented in accordance with the grant agreement terms and conditions.

- Current policy dictates that Applicants shall NOT budget for, and CANNOT be reimbursed for, more than their actual allowable expenses (i.e., the budget cannot include profit, fees, or markups) under the agreement.

IMPORTANT – Payment of Prevailing Wage: Applicants must read and pay particular attention to the terms and conditions section related to Public Works and payment of Prevailing Wages. Prevailing wage rates can be significantly higher than non-prevailing wage rates. Failure to pay legally required prevailing wage rates can result in substantial damages and financial penalties, termination of the grant agreement, disruption of projects, and other complications.

      - Letters of Commitment (Attachment 7) [Funding Lane 3]

Applicants must submit the following commitment letters, as applicable to the funding lane under which the Applicant is applying. A commitment letter commits an entity or individual to providing the service or funding described in the letter. Letters are limited to two-pages each.

  - Key Project Partners: Key project partners identified in the application must provide letters demonstrating their ability to fulfill their identified roles.

  - Service Agreement Documentation: A third-party transportation provider must provide letters from each local educational agency the project will support. Letters must verify that an existing transportation service agreement in place with the local educational agency prior to application submission. The letter must also state that the transportation service agreement will be in place during the proposed project term. The letter must contain a telephone number and email address to allow the CEC to contact the local educational agency.

  - Station Site Owner Letter of Commitment: Applications must include a letter of commitment from the current owner of the site for each proposed charging station location. The letter must be signed and dated by the site owner or representative who is duly authorized to commit the site as a location of a charging station. The letter must also contain a telephone number and email address to allow the CEC to contact the site owner or representative to confirm the commitment and authority to commit to the proposed project. If a proposed site is owned AND operated by the same entity or individual, the letter shall state so. The letter must indicate that the site owner will operate, or allow the applicant to operate, the proposed charging ports for a minimum of six (6) years after commissioning.

If a site is leased by the Applicant, access rights may be demonstrated by providing an executed lease for the land on which the charging station will be constructed. If the lease is valid for less than the required six (6) years, the Applicant must commit to operating the charging ports until the current agreement ends and make a good faith effort to extend the agreement or secure a contractual right to access the site to continue operation for the full six years.

      - Letter of Intent to Place a Purchase Order AND/OR Letter Indicating Need for New Infrastructure (Attachment 8) [Funding Lane 2 and Funding Lane 3]

Applicants must submit a Letter of Intent to Place a Purchase Order with their application, with the exception of applicants already using existing electric school buses (see alternative requirement below). The letter is limited to two-pages. The letter should reflect plans to place a purchase order within six (6) months of grant agreement execution. The letter must specify the type(s) and number(s) of electric school buses to be procured and justify the need for the proposed infrastructure.

If an Applicant cannot place a purchase order within six (6) months of agreement execution, the CEC reserves the right to cancel the award and offer funding to the next eligible Applicant on the NOPA list for the same funding lane, or another funding lane if passing applications are exhausted. Purchase orders for all proposed new electric school buses must be submitted before reimbursement for any eligible project costs will be considered by the CEC. While the purchase order must be placed within six (6) months of agreement execution, there is not a firm requirement by when the electric school buses must be delivered. Infrastructure lead times or bus production lead times may vary and the fleet operator may need to ensure alignment of those. However, the electric school bus orders must take place and buses must be delivered by the time the infrastructure becomes energized and operational.

Applicants who already own electric school buses or have recently placed a purchase order for electric school buses must submit a Letter Indicating Need for New Infrastructure. The letter is limited to two-pages. The letter must state the type(s) and number(s) of electric school buses that are in need of charging infrastructure and explain the need for the new infrastructure. This letter will be submitted instead of a Letter of Intent to Place a Purchase Order. Reasons new charging infrastructure may be needed include, but are not limited to:

- Existing charging infrastructure is insufficient for the current fleet of electric school buses (not enough charging ports, not enough high powered charging ports for route needs, etc.)

- Existing charging ports that are not operational, are not under warranty, and need to be replaced. Repairing charging ports is not eligible under this solicitation.

      - Evaluation Criteria for Priority Populations (Attachment 9) [Funding Lane 2 and Funding Lane 3]

Applicants must submit a map of their service boundaries with the addresses of at least two stops in their service boundaries to verify whether the project will serve priority populations. Priority populations include LIC and/or DACs that are determined using the California Climate Investments Priority Populations map, located online at https://gis.carb.arb.ca.gov/portal/apps/experiencebuilder/experience/?id=5dc1218631fa46bc8d340b8e82548a6a&page=Priority-Populations-4_0. An applicant will be considered to serve priority populations if any portion of their service boundaries overlaps with a designated LIC or DAC area on the map. For Joint Power Authorities, the applicant will be considered to serve priority populations if any school district within the Joint Power Authorities’ membership has service boundaries that overlap with a designated LIC or DAC area on the map.

      - CEQA Worksheet (Attachment 10) [Informational for Funding Lane 1; Required for Funding Lane 2 and 3]

Applicants must include a completed CEQA Worksheet. CEC requires this information to assist it in making its own determination under the California Environmental Quality Act (Public Resources Code Section §§ 21000 et seq).

Funding Lane 2 and Funding Lane 3 Applicants are required to submit this attachment with their application. Funding Lane 1 Applicants will complete the CEQA Worksheet if proposed for an award after the posting of the NOPA.

This worksheet will help Applicants and CEC to determine CEQA compliance obligations by identifying which projects may require more extensive CEQA review. Failure to complete the worksheet may lead to disqualification of the application.

Applicants are encouraged to provide documentation of communication with the local lead agency, if one exists (e.g., a county or city). Documentation may include a completed notice of exemption, a letter from the local agency acknowledging its role in the CEQA process, or a permit application to the lead agency that is stamped as received. If no CEQA review would be required by the local lead agency, provide documentation (e.g. a letter or e-mail) from the local agency explaining why CEQA review is not required.

Additional Requirements

- Time is of the essence. Funds available under this solicitation have encumbrance deadlines and the CEC must approve proposed awards at a business meeting (usually held monthly) prior to those deadlines, in order to avoid expiration of the funds. Prior to approval and encumbrance, the CEC must comply with the CEQA. To comply with CEQA, the CEC must have CEQA-related information from Applicants and sometimes other entities, such as local governments, in a timely manner. Unfortunately, even with this information, the CEC may not be able to complete its CEQA review prior to the encumbrance deadline for every project. For example, if a project requires an Environmental Impact Report, the process to complete it can take many months. For these reasons, it is critical that Applicants organize project proposals in a manner that minimizes the time required for the CEC to comply with CEQA and provide all CEQA-related information to the CEC in a timely manner such that the CEC is able to complete its review in time for it to meet its encumbrance deadline. Projects recommended for funding must complete the CEQA process within three (3) months of the release date of the NOPA. The CEC reserves the right to cancel proposed awards that do not meet this CEQA compliance deadline and recommend funding for the next eligible proposal on the NOPA in the same funding lane, or another funding lane if passing applications are exhausted.

- Reservation of right to cancel proposed award. In addition to any other right reserved to it under this solicitation or that it otherwise has, if the CEC determines, in its sole and absolute discretion, that the CEQA review associated with a proposed project would not likely be completed prior to the encumbrance deadline referenced above, and that the CEC’s ability to meet its encumbrance deadline may thereby be jeopardized, the CEC may cancel a proposed award and award funds to the eligible proposal on the NOPA next eligible  proposal in the same funding lane or another funding lane if passing applications are exhausted, regardless of the originally proposed Applicant’s diligence in submitting information and materials for CEQA review. Examples of situations that may arise related to CEQA review include but are not limited to:

        - Example 1: If another state agency or local jurisdiction, such as a city or county, must take the role of lead agency under CEQA, the CEC’s review may be delayed while waiting for a determination from the lead agency.

        - Example 2: If the proposed work is part of a larger project for which a detailed environmental analysis has been or will be prepared by another state agency or local jurisdiction, the CEC’s review may be delayed as a result of waiting for a supplemental or initial analysis, respectively, from the other agency.

        - Example 3: If the nature of the proposed work is such that a project is not categorically or otherwise exempt from the requirements of CEQA, and an initial study or other detailed environmental analysis appears to be necessary, the CEC’s review, or the lead agency’s review, may take longer than the time available to encumber the funds. If an initial study or environmental impact report has already been completed by another state agency or a local jurisdiction, serving as the lead agency, the Applicant must ensure that such an analysis covers the work in the proposed project, or must obtain a revised analysis and determination from the lead agency reviewing the proposed project.

        - Example 4: If the proposed project clearly falls under a statutory or categorical exemption or is a project for which another state agency or local jurisdiction has already adopted a CEQA finding that the project will cause no significant effect on the environment, the project will likely have greater success in attaining rapid completion of CEQA requirements.

- The above examples are not exhaustive of instances in which the CEC may or may not be able to comply with CEQA within the encumbrance deadline and are only provided as further clarification for potential applicants. Please plan project proposals accordingly.

      - Past Performance Reference Form(s) (Attachment 11) [Funding Lane 3]

Applicants must complete and submit a separate Past Performance Reference Form for each CEC agreement (e.g., contract, grant or loan) received by the Applicant in the last 10 years, including ongoing agreements, and the 5 most recent agreements with other public agencies within the past 10 years.

- Applicant Declaration (Attachment 12) [All Funding Lanes]

This form requests the Applicant declare that they: are not delinquent on taxes nor suspended by the California Franchise Tax Board; are not being sued by any public agency or entity; are in compliance with the terms of all settlement agreements, if any, entered into with the CEC or another public agency or entity; are in compliance with all judgments, if any, issued against the Applicant in any matter to which the CEC or another public agency or entity is a party; are complying with any demand letter made on the Applicant by the CEC or another public agency or entity; and are not in active litigation with the CEC regarding the Applicant’s actions under a current or past contract, grant, or loan with the CEC. The declaration must be signed under penalty of perjury by an authorized representative of the Applicant’s organization.

# IV.	Evaluation Process and Criteria

## Application Evaluation

Applications will be evaluated and scored based on the responses to the information requested in this solicitation and on any other information available such as past performance of CEC agreements. The evaluation process for each funding lane is described below. The entire evaluation process from receipt of applications to posting of the NOPA is confidential.

To evaluate all applications, the CEC will organize an Evaluation Committee. The Evaluation Committee may consist of CEC staff or staff of other California state entities.

Funding Lane 1: Applications will be screened using the administrative and technical screening criteria. Applications passing all screening criteria will be recommended for funding on a first-come, first-served basis.

Funding Lane 2: Applications will be screened using the administrative and technical screening criteria. Applications passing all screening criteria will advance to the technical evaluation (see Section IV.A.6).

Funding Lane 3: Applications will be screened using the administrative and technical screening criteria. Applications passing all screening criteria will advance to the technical evaluation (see Section IV.A.6).

  - Screening Criteria

The CEC’s Contracts, Grants and Loans Office will screen applications for compliance with the Administrative Screening Criteria. The Evaluation Committee will screen applications for compliance with the Technical Screening criteria. Applications that fail any of the Administrative or Technical Screening Criteria shall be disqualified and eliminated from further evaluation.

  - Administrative Screening Criteria

| ADMINISTRATIVE Screening Criteria | Pass/Fail |
| --- | --- |
| - The application is received by the CEC by the due date and time specified in the “Key Activities Schedule” in Section I of this solicitation. | Pass Fail |
| - The Applicant has not included a statement that is contrary to the required authorizations and certifications when submitting in ECAMS. | Pass Fail |

  - Technical Screening Criteria

| Technical Screening Criteria | Pass/Fail |
| --- | --- |
| - The Applicant is an eligible Applicant. | Pass Fail |
| - The project is an eligible project. | Pass Fail |

  - Applicant’s Past Performance Screening Criterion (Pass/Fail)

An Applicant may be disqualified under this solicitation due to severe performance issues under one or more prior or active CEC agreement(s) within the last 10 years. For the purposes of this screening criterion an Applicant is defined as either (a) an entity, principal investigator, or lead individual acting on behalf of themselves, that received funds from the CEC (e.g. a contract, grant, or loan) and entered into an agreement(s) with the CEC; or (b) an entity, principal investigator, or lead individual that received a CEC-funded incentive. Any Applicant that does not have an active or prior agreement and has not received a CEC-funded incentive equates to no severe performance issues and therefore would pass this screening criterion.

Severe performance issues are characterized by significant negative outcomes under an agreement and may include:

- Agreement was terminated with cause.

- CEC filed litigation against the Applicant.

- Severe audit findings are not resolved to CEC’s satisfaction. Severe audit findings may include but are not limited to: incomplete or unsatisfactory deliverables; grant funds used inappropriately (i.e., other than as represented); or questioned costs.

- Project objectives were not met.

- Significant delays in project completion resulting in delayed benefits for California. Project completion delays of one year or more from the originally proposed project schedule and caused by factors within the Applicant’s control may be considered significant.

- Deliverables were not submitted to the CEC or were of poor quality. For example, Applicant delivered poorly written reports that required significant rework by staff prior to acceptance or publication.

- Demonstrated poor or delayed communication when significant issues or setbacks were experienced that materially and negatively impacted the project. For example, delays in informing the CEC when the Applicant experiences loss of a key project partner or site control may be considered significant.

  - Grounds to Reject an Application or Cancel an Award

In addition to the Screening Criteria identified within this solicitation, the CEC reserves the right to reject an application and/or cancel an award for reasons including, but not limited to the following:

- The application contains false or intentionally misleading statements or references which do not support an attribute or condition contended by the Applicant.

- The application is intended to erroneously and fallaciously mislead the State in its evaluation of the application and the attribute, condition, or capability is a requirement of this solicitation.

- The application does not comply or contains caveats that conflict with the solicitation and the variation or deviation is material or it is otherwise non-responsive.

- The CEC, in its sole discretion, determines the Applicant’s, a subrecipient’s, or a vendor’s financial condition may materially impact its ability to complete the proposed project.

  - Technical Evaluation [Funding Lane 2 and 3]

Funding Lane 2 and Funding Lane 3 applications passing all screening criteria will be submitted to the Evaluation Committee to review and score based on the Evaluation Criteria using the Scoring Scale described below.

The Evaluation Committee reserves the right to schedule a clarification interview with an Applicant to clarify and/or verify information submitted in the application. However, these interviews may not be used to change or add to the contents of the original application. Applicants will not be reimbursed for time spent answering clarifying questions.

The total score for each application will be the average of the combined scores of all Evaluation Committee members. A minimum score of 70 percent is required for the application to be eligible for funding. In addition, a minimum score of 70 percent is required on the Technical Evaluation Criterion for Project Implementation and Readiness to be eligible for funding. The CEC will recommend awards to the highest ranked projects (according to final overall application score) until available funding under Funding Lane 2 and 3 has been exhausted. The CEC reserves the right to reallocate the amount of funds dedicated to a funding lane under this solicitation, add funds to a funding lane, decrease funds dedicated to a funding lane, and is not required to add funds to funding lanes equally. If electing to add funds to the solicitation, the CEC is not required to add funds to the funding lane with higher scoring non-funded applications.

## Notice of Proposed Awards

The results of the evaluation will be posted in a NOPA and will include (1) the total proposed funding amount; (2) the rank order of Applicants; and (3) the amount of each proposed award. CEC will publish the NOPA on the CEC’s website. Due to the first come, first served nature of Funding Lane 1, NOPA updates for Funding Lane 1 will be posted on an ongoing basis to facilitate application processing.

## Debriefings

Applicants that are not proposed for funding may request a debriefing after the release of the NOPA by e-mailing the CAO listed in Part I. A request for debriefing should be received no later than 15 calendar days after the NOPA is released.

## Scoring Scale

Using this Scoring Scale, the Evaluation Committee will give a score for each criterion described in the Evaluation Criteria.

| % of Possible Points | Interpretation | Explanation for Percentage Points |
| --- | --- | --- |
| 0% | Not Responsive | Response does not include or fails to address the requirements being scored. The omission(s), flaw(s), or defect(s) are significant and unacceptable. |
| 10-30% | Minimally Responsive | Response minimally addresses the requirements being scored. The omission(s), flaw(s), or defect(s) are significant and unacceptable. |
| 40-60% | Inadequate | Response addresses the requirements being scored, but there are one or more omissions, flaws, or defects or the requirements are addressed in such a limited way that it results in a low degree of confidence in the proposed solution. |
| 70% | Adequate | Response adequately addresses the requirements being scored. Any omission(s), flaw(s), or defect(s) are inconsequential and acceptable. |
| 75% | Between Adequate and Good | Response better than adequately addresses the requirements being scored. Any omission(s), flaw(s), or defect(s) are inconsequential and acceptable. |
| 80% | Good | Response fully addresses the requirements being scored with a good degree of confidence in the Applicant’s response or proposed solution. No identified omission(s), flaw(s), or defect(s). Any identified weaknesses are minimal, inconsequential, and acceptable. |
| 85% | Between Good and Excellent | Response fully addresses the requirements being scored with a better than good degree of confidence in the Applicant’s response or proposed solution. No identified omission(s), flaw(s), or defect(s). Any identified weaknesses are minimal, inconsequential, and acceptable. |
| 90% | Excellent | Response fully addresses the requirements being scored with a high degree of confidence in the Applicant’s response or proposed solution. Applicant offers one or more enhancing features, methods or approaches exceeding basic expectations. |
| 95% | Between Excellent and Exceptional | Response fully addresses the requirements being scored with a better than excellent degree of confidence in the Applicant’s response or proposed solution. Applicant offers one or more enhancing features, methods or approaches exceeding basic expectations. |
| 100% | Exceptional | All requirements are addressed with the highest degree of confidence in the Applicant’s response or proposed solution. The response exceeds the requirements in providing multiple enhancing features, a creative approach, or an exceptional solution. |

## Evaluation Criteria [Funding lane 2]

Funding Lane 2 applications will be evaluated using the evaluation criteria table below.

| Criterion for Funding Lane 2 | Possible Points |
| --- | --- |
| Project Implementation and Readiness Applications will be evaluated on the degree to which: - The proposed project has achieved compliance under CEQA. - Required permitting for the proposed project has been completed. - The estimated timeline to energize the site(s) is realistic and minimized. - The estimated timeline for charger installation and commissioning is realistic and expedited. - Potential project delays and strategies to mitigate delays are identified. - The timeline for when electric school buses will be in operation to utilize the installed charging infrastructure is clear and realistic. NOTE: Project Implementation and Readiness must obtain a minimum passing score of 56 points (70 percent) within this evaluation criterion to be eligible for funding. | 80 |
| Budget Applications will be evaluated on the degree to which: - The proposed budget is complete and provides confidence that the applicant has anticipated all eligible costs associated with the proposed infrastructure project. - The proposed budget is justifiable and reasonable, and the cost per charging port is minimized. | 10 |
| Innovation and Benefits Applications will be evaluated on the degree to which: - The proposed project will provide direct, meaningful and assured benefits or serve residents of disadvantaged and low-income communities (“priority populations”) and low-income Californians in accordance with the map provided at Priority Populations — California Climate Investments https://www.caclimateinvestments.ca.gov/priority-populations. | 10 |
| Total Possible Points | 100 |
| Minimum Passing Score (70%) | 70 |

## Evaluation Criteria [Funding Lane 3]

Funding Lane 3 applications will be evaluated using the evaluation criteria table below.

| Criterion for Funding Lane 3 | Possible Points |
| --- | --- |
| Team Experience and Qualifications Applications will be evaluated on the degree to which: - The project team’s qualifications are appropriate for successful implementation of the proposed project. - The project team demonstrates the ability to meet deadlines and milestones for the proposed project. - The project team demonstrates the ability to control project costs. - The Applicant and project team have demonstrated exceptional administrative and technical performance under existing or prior funding agreements (CEC and/or other public agencies), if the Applicant or project team worked on such projects. | 20 |
| Project Implementation and Readiness Applications will be evaluated on the degree to which: - The proposed project has achieved compliance under CEQA. - Required permitting for the proposed project has been completed. - The estimated timeline to energize the site(s) is minimized. - The estimated timeline for charger installation and commissioning is realistic and expedited. - Potential project delays and strategies to mitigate delays are identified. - The timeline for when electric school buses will be in operation to utilize the installed charging infrastructure is clear and realistic. NOTE: Project Implementation and Readiness must obtain a minimum passing score of 21 points (70 percent) within this evaluation criterion to be eligible for funding. | 30 |
| Budget Applications will be evaluated on the degree to which: - The proposed budget reflects a cost-effective use of CEC funds, including a clear rationale for the requested CEC funds and the cost per charging port. - The Applicant demonstrates the need for state funding for the proposed project. - The proposed budget is justifiable and reasonable, and the cost per charging port is minimized. | 30 |
| Innovation and Benefits Applications will be evaluated on the degree to which: - The proposed project mitigates potential negative grid impacts related to EV charging. - The proposed charging infrastructure will support the operation of existing electric school buses and/or electric school buses to be procured. - The proposed project will provide direct, meaningful and assured benefits or serve residents of disadvantaged and low-income communities (“priority populations”) and low-income Californians in accordance with the map provided at Priority Populations — California Climate Investments https://www.caclimateinvestments.ca.gov/priority-populations. | 20 |
| Total Possible Points | 100 |
| Minimum Passing Score (70%) | 70 |

## Tie Breakers [Funding Lanes 2 and 3]

If the score for two or more applications in Funding Lane 2 and Funding Lane 3 is tied, the application with the higher score in the Project Implementation and Readiness criterion will be ranked higher. If still tied, the application with the higher score in the Budget criterion will be ranked higher. If still tied, an objective tiebreaker (such as a random drawing) will be utilized.

# V.	Administration

## Definition of Key Words

Important definitions for this solicitation are presented below:

| Word/Term | Definition |
| --- | --- |
| AB | Assembly Bill |
| AC | Alternative Current |
| Applicant | Respondent to this solicitation |
| Application | Formal written response to this document from applicant |
| Bidirectional | A charging technology that allows energy in an electric vehicle battery to be discharged back into the electrical grid. V2G is also commonly referred to as bidirectional charging because of the two-way flow of electrical energy. |
| CAM | Commission Agreement Manager |
| CAO | Commission Agreement Officer |
| CEC | California Energy Commission |
| CEQA | California Environmental Quality Act |
| Charger | A device with one or more charging ports and connectors for charging EVs. Also referred to as EVSE. This definition excludes any charger used solely for private use at a single-family residence or a multifamily dwelling with four or fewer dwelling units. |
| Charging Port | The system within a charger that charges one EV. A charging port may have multiple connectors, but it can provide power to charge only one EV through one connector at a time. |
| DAC | Disadvantaged Community, which refers to areas disproportionately affected by environmental pollution and other hazards that can lead to negative public health effects, exposure, or environmental degradation. Areas with concentrations of people that are of low income, high unemployment, low levels of home ownership, high rent burden, or low levels of educational attainment, as defined by CalEPA. Disadvantaged Communities are identified on the California Climate Investments Priority Populations Map (https://gis.carb.arb.ca.gov/portal/apps/experiencebuilder/experience/?id=5dc1218631fa46bc8d340b8e82548a6a&page=Priority-Populations-4_0). |
| DC | Direct Current. |
| DCFC | Direct Current Fast Charger, which refers to a a charger that enables rapid charging by delivering DC electricity directly to an EV’s battery. |
| Distributed Energy Resources | Zero-emission distributed energy resources, including but not limited to, photovoltaic and battery energy storage systems that provide independent or supplemental power to an EV charger. |
| ECAMS | Energy Commission Agreement Management System |
| EMS | Energy Management System |
| EnergIIZE | Energy Infrastructure Incentives for Zero-Emission Commercial Vehicles Project (EnergIIZE) Public School Bus Set Aside |
| EV | Electric Vehicle |
| EVITP | Electric Vehicle Infrastructure Training Program |
| EVSE | Electric Vehicle Supply Equipment. A charger as defined. |
| EVSP | Electric Vehicle Service Provider |
| GAAP | Generally Accepted Accounting Principles |
| GFO | Grant Funding Opportunity |
| HSM | Hardware Security Module |
| HVIP | Clean Truck and Bus Incentive Project Public School Bus Set Aside |
| IEEE | Institute of Electrical and Electronics Engineers |
| ISO | International Organization for Standardization |
| Local Educational Agency | Includes California public school districts, public charter schools, Joint Power Authorities, and County Offices of Education that serve K-12th grade students. |
| L2 | Level 2, which refers to a charger that operates on a circuit from 208 volts to 240 volts and transfers AC electricity to a device in an EV that converts AC to DC to charge an EV battery. |
| LIC | Low-income community, which refers to census tracts with median household incomes at or below 80 percent of the statewide median income or with median household incomes at or below the threshold designated as low income by the Department of Housing and Community Development’s list of state income limits. Low-income Communities are identified on the California Climate Investments Priority Populations Map (https://gis.carb.arb.ca.gov/portal/apps/experiencebuilder/experience/?id=5dc1218631fa46bc8d340b8e82548a6a&page=Priority-Populations-4_0). |
| LLC | Limited Liability Companies |
| LP | Limited Partnership |
| LLP | Limited Liability Partnership |
| NEMA | National Electrical Manufacturers Association |
| NIST | National Institute of Standards and Technology |
| NOPA | Notice of Proposed Awards |
| NRTL | Nationally Recognized Testing Laboratory |
| OCPP | Open Charge Point Protocol |
| OSHA | United States Occupational Safety and Health Administration |
| Priority Populations | Priority populations include low-income and/or disadvantaged communities that are determined using the California Climate Investments Priority Populations map (https://gis.carb.arb.ca.gov/portal/apps/experiencebuilder/experience/?id=5dc1218631fa46bc8d340b8e82548a6a&page=Priority-Populations-4_0). |
| Solicitation | Grant Funding Opportunity, which refers to this entire solicitation document and all its attachments and exhibits |
| State | State of California |
| Third-party Transportation Provider | Transportation service providers that own and maintain school buses and provide transportation service to K-12th grade students from LEAs. |
| UL | Underwriters Laboratories |
| Zero-Emission | An engine, motor, process, or other energy source that emits no waste products that pollute the environment or disrupt the climate. |
| ZEV | Zero Emission Vehicle, which refers to vehicles that produce no emissions from the on-board source of power (e.g., an electric vehicle) |

## Cost of Developing Application

The Applicant is responsible for the cost of developing an application, and this cost cannot be charged to the State.

## Confidential Information

The Applicant shall not submit any confidential information as part of its application. All information submitted in an application will be considered and treated as non-confidential information that is subject to disclosure under the Public Records Act (Gov. Code § 7920.000 et seq.).

## Solicitation Cancellation and Amendments

It is CEC’s policy not to solicit applications unless there is a bona fide intention to award an agreement. However, if it is in the State’s best interest, CEC reserves the right, in addition to any other rights it has, to do any of the following:

- Cancel this solicitation;

- Revise the amount of funds available under this solicitation;

- Amend this solicitation as needed; and/or

- Reject any or all applications received in response to this solicitation.

If the solicitation is amended, CEC will post an addendum on CEC’s solicitation information website at www.energy.ca.gov/funding-opportunities/solicitations.

## Errors

If an Applicant discovers any ambiguity, conflict, discrepancy, omission, or other error in the solicitation at any time prior to 5:00 p.m. of the application deadline date, the Applicant should immediately notify CEC of the error in writing and request modification or clarification of the solicitation. The CEC will provide modifications or clarifications by written notice to all entities that requested the solicitation, without divulging the source of the request for clarification. The CEC shall not be responsible for failure to correct errors.

## Modifying or Recalling an Application

An Applicant may recall or modify a submitted application within ECAMS before the deadline to submit applications. Applications cannot be changed after that date and time. An application cannot be “timed” to expire on a specific date. For example, a statement such as the following is non-responsive to the solicitation: “This application and the cost estimate are valid for 60 days.”

## Immaterial Defect

The CEC may waive any immaterial defect or deviation contained in an Applicant’s application. CEC’s waiver shall in no way modify the application or excuse an Applicant proposed for funding from full compliance with solicitation requirements.

## Opportunity to Cure Administrative Errors

The CEC understands and appreciates the significant time and expense Applicants spend preparing applications. An administrative error that prevents an Applicant from submitting a complete application frustrates both the CEC and Applicants. The purpose of this process is to reduce the number of applications screened out or receiving a significantly reduced score for administrative errors while maintaining a fair competition. This process also ensures better competition and thus better projects to benefit California.

After the application deadline, an Applicant might identify, or the Evaluation Committee may find what reasonably appears to be, an administrative error. For purposes of this solicitation only, an administrative error is defined as an Applicant’s inadvertent mistake that prevents materials in existence as of the application deadline from appearing in its submitted application. Examples include, but are not limited to, accidentally:

- Scanning and submitting every other page in a document instead of every page.

- Submitting the wrong document.

- Leaving out a document.

If the Evaluation Committee find what reasonably appears to be an administrative error, they can communicate with the Applicant to confirm. If an Applicant finds an administrative error in its application, it should immediately contact the Commission Agreement Officer listed in the “Contact Information” section of this solicitation.

If an administrative error has been identified and communicated to the Commission Agreement Officer, the CEC may, but is not required to, allow the Applicant a period of time to provide the missing materials. Reasons why the CEC might NOT allow an Applicant to fix an administrative error include, but are not limited to:

- The funds have a deadline that does not allow time to fix the error.

- The application has been screened out or does not receive a passing score for reasons unrelated to the administrative error, making irrelevant any efforts to fix the error.

- The Applicant brings the error to the CEC’s attention too late in the solicitation process (e.g., after awards have been approved at a Business Meeting).

If the Evaluation Committee allows an Applicant the opportunity to fix an administrative error, the Commission Agreement Officer will communicate in writing to the Applicant’s project manager listed the deadline by which the Applicant must provide the missing materials. Reasonable efforts will be made to confirm receipt of the notice, but actual notice cannot be guaranteed and the obligation is on the Applicant to ensure the proper contact(s) are listed and available to respond. The Evaluation Committee will not consider any materials submitted after the deadline.

This process only allows Applicants to submit materials in existence as of the application deadline. This process does NOT allow Applicants to submit material created or modified after the application deadline. The CEC has sole discretion to determine whether materials submitted are eligible for consideration by the Evaluation Committee under this opportunity to cure.

Applicants must include the following certification along with the materials it submits to fix an administrative error and must explain why the materials were not provided due to an inadvertent administrative error: “I certify on behalf of the Applicant that the materials provided herein existed a the time of the application deadline, have not been modified since, and were not originally provided due to an inadvertent administrative error as described herein.”

The Evaluation Committee is not responsible for finding, or communicating with the Applicant about, any errors in an application. Applicants remain solely responsible for submitting applications, including any material submitted to fix an administrative error, that meet all solicitation requirements.

## Disposition of Applicant’s Documents

The entire evaluation process from receipt of applications up to the posting of the Notice of Proposed Award is confidential. On the Notice of Proposed Award posting date, or date of solicitation cancellation, all applications and related material submitted in response to this solicitation become a part of the property of the State and public record.

## Applicants’ Admonishment

This solicitation contains the instructions governing the requirements for a firm quotation to be submitted by interested Applicants, the format in which the technical information is to be submitted, the material to be included, the requirements which must be met to be eligible for consideration, and applicant responsibilities. Applicants are responsible for carefully reading the entire solicitation, asking appropriate questions in a timely manner, submitting all required responses in a complete manner by the required date and time, and making sure that all procedures and requirements of the solicitation are followed and appropriately addressed.

## Agreement Requirements

The content of this solicitation shall be incorporated by reference into the final agreement. See the terms and conditions on the CEC Funding Resources page at: https://www.energy.ca.gov/funding-opportunities/funding-resources. This information is also in Section II.A.2.

The CEC reserves the right to negotiate with Applicants to modify the project scope, the level of funding, or both. If the CEC is unable to successfully negotiate and execute a funding agreement with an Applicant, the CEC, at its sole discretion, reserves the right to cancel proposed awards that do not meet this deadline and recommend funding for the next eligible proposal on the NOPA for the same funding lane, or another funding lane if passing applications are exhausted.

If proposed for an award, the CEC reserves the right to request information it deems appropriate to evaluate the financial condition of a proposed awardee, subrecipients, and vendors prior to approval of a grant award. If the CEC, in its sole discretion, determines that a proposed awardee’s, a subrecipient’s, or a vendor’s financial condition may materially impact its ability to complete the proposed project, the CEC reserves the right to cancel the proposed award.

The CEC must formally approve all proposed grant awards. Clean Transportation Program agreements will be scheduled and considered at a CEC Business Meeting for approval by the CEC.

Public agencies that receive funding under this solicitation must provide an authorizing resolution approved by their governing authority to enter into an agreement with the CEC and designating an authorized representative to sign.

The CEC will send the approved agreement, including the standard terms and conditions and any additional terms and conditions, to the grant recipient for review, approval, and signature. Once the grant recipient signs, the CEC will fully execute the agreement. Recipients are approved to begin the project only after full execution of the agreement.

## No Agreement Until Signed and Approved

No agreement between the CEC and an Applicant is in effect until the agreement is approved at a CEC Business Meeting, and signed by both the grant recipient and the CEC.

The CEC reserves the right to modify the award documents prior to executing the agreement.

## Executive Order N-6-22 – Russia Sanctions

On March 4, 2022, Governor Gavin Newsom issued Executive Order N-6-22 (the EO) regarding Economic Sanctions against Russia and Russian entities and
individuals. “Economic Sanctions” refers to sanctions imposed by the U.S.
government in response to Russia’s actions in Ukraine, as well as any sanctions
imposed under state law. By submitting a bid or proposal, Applicant represents
that it is not a target of Economic Sanctions. Should the State determine
Applicant is a target of Economic Sanctions or is conducting prohibited
transactions with sanctioned individuals or entities, that shall be grounds for
rejection of the Applicant’s bid/proposal any time prior to agreement execution, or, if determined after agreement execution, shall be grounds for termination by the State.

The Clean Truck and Bus Incentive Project (HVIP) provides point-of-sale discounts to make zero-emission vehicles (ZEV) more affordable and accessible for California fleets and businesses. Created by the California Air Resources Board (CARB) in 2009, HVIP has helped fleets adopt cleaner, quieter and more efficient vehicles.

The Energy Infrastructure Incentives for Zero-Emission Commercial Vehicles Project (EnergIIZE) provides incentives to reduce equipment costs incurred by commercial fleets, off-road equipment users, and independent owner-operators that are transitioning old, polluting medium- and heavy-duty equipment to zero-emission battery electric and hydrogen fuel cell vehicles. Created by the CEC in 2021, EnergIIZE has opened multiple funding lanes to address medium- and heavy-duty ZEV needs in California with incentives towards the purchase of infrastructure equipment and software.

The HVIP Public School Bus Set-Aside for Small and Medium Air Districts (Public School Bus Set-Aside) pairs electric school bus vehicle incentives through CARB’s HVIP with charging infrastructure incentives through the CEC's EnergIIZE.

Please refer to https://www.energy.ca.gov/sites/default/files/2024-06/JA12_Qualification_Requirements_for_Battery_Storage_System_ada.pdf for more information on JA12 compliance.