Attachment 02

Exhibit A

SCOPE OF WORK

The information, requirements, and deliverables set forth in this Scope of Work template are subject to revision. CEC reserves the right to modify the Scope of Work at any time during the negotiation and development of a grant agreement.

<Instructions are shown in blue within brackets>

# TASK LIST

<Edit the Task numbers and Task names as prompted below for your Agreement. Applicants may insert additional tasks as needed and should update the task numbers accordingly.>

| Task # | CPR | Task Name |
| --- | --- | --- |
| 1 |  | Administration |
| 2 |  | Project Plan |
| 3 | X | Education and Outreach |
| 4 | X | Technical Assistance |
| 5 | X | Residential EV Charger Installation Support |
| 6 |  | Data Collection |
| 7 |  | Project Fact Sheet |

# KEY NAME LIST

<Insert the key personnel/subrecipients for each Task in your Project. Include Key names only if the value of the project would significantly change without those personnel, subrecipients, or partners. Add additional lines as needed.>

| Task # | Key Personnel | Key Subrecipient(s) | Key Partner(s) |
| --- | --- | --- | --- |
| 1 | <Name> | <Name> | <Name> |
| 2 | <Name> | <Name> | <Name> |
| 3 | <Name> | <Name> | <Name> |
| <Etc.> | <Name> | <Name> | <Name> |

# GLOSSARY

Specific terms and acronyms used throughout this scope of work are defined as follows:

| Word/Term | Definition |
| --- | --- |
| AB | Assembly Bill |
| ADA | Americans with Disabilities Act |
| CAM | Commission Agreement Manager |
| CAO | Commission Agreement Officer |
| CBO | Community Based Organization. For purposes of this Agreement, a CBO is a public or private non-profit organization that: - Have deployed projects and/or outreach efforts within the specified region. - Have official mission and vision statements that expressly identify serving disadvantaged and/or low-income communities. - Currently employ staff member(s) who specialize in and are dedicated to diversity, or equity, or inclusion, or is a 501(c)(3) non-profit. |
| CCA | Community Choice Aggregator. Local government–driven electricity procurement entity that offers residents and businesses an alternative to the default investor-owned utility (IOU) for their electricity supply |
| CEC | California Energy Commission |
| Charger | For the purpose of this Agreement, “charger” is synonymous with “residential plug-in electric vehicle charging station.” |
| CPR | Critical Project Review |
| CTP | Clean Transportation Program |
| EV | Electric Vehicle. A vehicle that is either partially or fully powered on electric power received from an external power source. For the purposes of this Agreement, this definition does not include golf carts, electric bicycles, or other micromobility devices. |
| EVITP | Electric Vehicle Infrastructure Training Program, which provides training and certification for electricians installing electric vehicle supply equipment. |
| EVSE | Electric Vehicle Supply Equipment. A charger as defined. |
| GAAP | Generally Accepted Accounting Principles |
| GFO | Grant Funding Opportunity |
| Level 1 charger | A charger that operates on a circuit less than 208 volts and transfers alternating-current electricity to a device in an EV that converts alternating current to direct current to charge an EV battery |
| Level 2 charger | A charger that operates on a circuit greater than or equal to 208 volts and transfers alternating-current electricity to a device in an EV that converts alternating current to direct current to charge an EV battery |
| MFH | Multifamily Home |
| Participants | A member of the public that is the end recipient of services from the Program. |
| PHEV | Plug‑in Hybrid Electric Vehicle, is a vehicle that uses both a battery and a gasoline engine. For the purposes of this program, only PHEVs with an EPA‑rated all‑electric range of at least 40 miles qualify. |
| Recipient | An applicant awarded a grant under a CEC solicitation. |
| Residential plug-in electric vehicle charging station | A Level 1 charger or Level 2 charger that is exclusively used by residential customers and is not publicly accessible. |
| SFH | Single-Family Home |
| State | State of California |
| Subrecipient | A person or entity that receives grant funds directly from a grant Recipient and is entrusted to make decisions about how to conduct some of the grant’s activities. A Subrecipient’s role involves discretion over grant activities and is not merely just selling goods or services. |

# BACKGROUND

<Do not modify Background. This section will be completed by the CAM during agreement development if proposal is recommended for funding.>

Assembly Bill (AB) 118 (Chapter 750, Statutes of 2007) created the Clean Transportation Program (CTP) to help achieve California’s climate change policies and support projects that reduce greenhouse gas emissions from the transportation sector.  AB 8 (Chapter 401, Statutes of 2013) extended the program through January 1, 2024, and AB 126 (Chapter 319, Statutes of 2023) extended the program through July 1, 2035 and focused the program on zero-emission transportation.

The CTP has an annual budget of approximately $100 million and provides financial support for projects that, among other goals:

- Develop and deploy zero-emission technology and fuels in the marketplace.

- Produce alternative and renewable low-carbon fuels in California.

- Deploy zero-emission fueling infrastructure, fueling stations, and equipment.

- Establish workforce training programs and conduct public outreach on the benefits of alternative transportation fuels and vehicle technologies.

On May 11, 2026, the California Energy Commission (CEC) released a Grant Funding Opportunity (GFO) entitled “Electric Vehicle Hub, Outreach, Messaging, and Equipment (EV HOME). This competitive grant solicitation was to provide education and outreach on the benefits of electric vehicles (EV) and EV charging options, connect drivers with third party incentives for EVs and home charging equipment, and facilitate residential EV charger installations for new EV adopters.

In response to GFO-25-608, the Recipient submitted their application which was proposed for funding in the CEC’s Notice of Proposed Awards on [TBD]. GFO-25-608 and Recipient’s application are hereby incorporated by reference into this Agreement in their entirety.

In the event of any conflict or inconsistency between the terms of the Solicitation and the terms of the Recipient’s Application, the Solicitation shall control. In the event of any conflict or inconsistency between the Recipient’s Application and the terms of this Agreement, this Agreement shall control. Similarly, in the event of any conflict or inconsistency between the terms of this Agreement and the Solicitation, the terms of this Agreement shall control.

## Problem Statement

<Applicant may add to this section but not delete initial contents)> Executive Order N-79-20 requires that 100 percent of new passenger car sales be zero-emission by 2035. The AB 2127 Electric Vehicle Charging Infrastructure Assessment projects that to meet these goals, California will need over 1.5 million chargers by 2030, with a portion of this share located at residences to support convenient and cost-effective charging. While public charging has grown, many low-income and disadvantaged households lack access to home charging. This program will address this gap to support widespread EV adoption.

## Goals of the Agreement

<Do not modify Goals of the Agreement.> The goal of this Agreement is to increase EV adoption and awareness by providing education and outreach on EV benefits, charging options, and available incentives; facilitating residential EV charger installations in low-income and disadvantaged communities; and connecting prospective drivers with incentives for EVs and residential charging equipment.

## Objectives of the Agreement

<Applicant may modify this section.> The objectives of this Agreement are to:

- Develop a project plan that documents planned activities and metrics.

- Establish internal controls and procedures to efficiently implement and manage all aspects of the residential charging program, ensuring compliance and minimizing errors, fraud, waste, and abuse.

- Design and implement strategies for education and outreach in partnership with Community-Based Organizations (CBOs) to engage low-income and disadvantaged households and support the acquisition of new or used EVs and charger installation.

- <If only pursuing Phase 1> Assist participants in low-income and disadvantaged communities to apply for and receive EV and EV charger incentives, facilitating the adoption of at least <Applicant inserts number equal to or greater than 250 for Phase 1> new or used EVs by program participants.

- <If pursuing Phase 1 and Phase 2> Assist participants in low-income and disadvantaged communities to apply for and receive EV and EV charger incentives, facilitating the adoption of at least <Applicant inserts number equal to or greater than 500 for Phase 1> new or used EVs by program participants in Phase 1 and at least <Applicant inserts a target number for Phase 2> in Phase 2.

- <If only pursuing Phase 1> Facilitate EV charger installations in single-family and multifamily residences, prioritizing cost-effective solutions that minimize electrical upgrades, resulting in at least <Applicant inserts a target number for Phase 1> new single-family or multifamily EV chargers for Phase 1.

- <If pursuing Phase 1 and Phase 2> Facilitate EV charger installations in single-family and multifamily residences, prioritizing cost-effective solutions that minimize electrical upgrades, resulting in at least <Applicant inserts a target number for Phase 1> new single-family or multifamily EV chargers for Phase 1 and <Applicant inserts a target number for Phase 2> new single-family or multifamily EV chargers for Phase 2.

- <If only pursuing Phase 1> Collect program data and obtain participant feedback to assess the effectiveness of the Program.

- <If pursuing Phase 1 and Phase 2> Collect program data and obtain participant feedback to assess the effectiveness of the Program and verify requirements to proceed to Phase 2 have successfully been met.

# TASK 1 ADMINISTRATION

<Do not modify Task 1. Proceed to Task 2.>

## Task 1.1 Attend Kick-off Meeting

The goal of this task is to establish the lines of communication, procedures and data requests for implementing this Agreement. The Commission Agreement Manager (CAM) shall designate the date and location of this meeting and provide an agenda to the Recipient prior to the meeting.

The CAM shall:

- Send the Recipient the kick-off meeting agenda.

The Recipient shall:

- Attend a “Kick-Off” meeting that includes the CAM and may include the Commission Agreement Officer (CAO) and a representative of the CEC Accounting Office. The Recipient shall bring their Project Manager, Agreement Administrator, Accounting Officer, and any others determined necessary by the Recipient or specifically requested by the CAM to this meeting.

- Provide an updated Schedule of Products and Due Dates and updated list of partnerships and subrecipients to the CAM.

- Discuss the following administrative and technical aspects of this Agreement:

- Agreement Terms and Conditions

- All Tasks described in this Scope of Work

- The CAM’s expectations for accomplishing tasks described in the Scope of Work

- An updated Schedule of Products and Due Dates

CAM Product:

- Kick-Off Meeting Agenda

Recipient Products:

- Updated Schedule of Products and Due Dates

- Updated List of Partnerships and Subrecipients

## Task 1.2 Critical Project Review (CPR) Meetings

CPRs provide the opportunity for frank discussions between the CEC and the Recipient. The goal of this task is to determine if the project should continue to receive CEC funding to complete this Agreement and to identify any needed modifications to the tasks, products, schedule or budget.

The CAM may schedule CPR meetings as necessary, and meeting costs will be borne by the Recipient.

Meeting participants include the CAM and the Recipient and may include the CAO, the Fuels and Transportation Division (FTD) program lead, other CEC staff and Management as well as other individuals selected by the CAM to provide support to the CEC.

The CAM shall:

- Determine the location, date, and time of each CPR meeting with the Recipient. These meetings generally take place at the CEC, but they may take place at another location or remotely.

- Send the Recipient the CPR meeting agenda and a list of expected participants in advance of each CPR. If applicable, the agenda shall include a discussion on permits.

- Conduct and make a record of each CPR meeting. Prepare a schedule for providing the written determination described below.

- Determine whether to continue the project, and if continuing, whether or not modifications are needed to the tasks, schedule, products, and/or budget for the remainder of the Agreement. Modifications to the Agreement may require a formal amendment (please see section 8 of the Terms and Conditions). If the CAM concludes that satisfactory progress is not being made, this conclusion will be referred to the Lead Commissioner for Transportation for his or her concurrence.

- Provide the Recipient with a written determination in accordance with the schedule. The written response may include a requirement for the Recipient to revise one or more product(s) that were included in the CPR.

The Recipient shall:

- Prepare a CPR Report for each CPR that discusses the progress of the Agreement toward achieving its goals and objectives. This report shall include recommendations and conclusions regarding continued work of the projects. This report shall be submitted along with any other products identified in this scope of work. The Recipient shall submit these documents to the CAM and any other designated reviewers at least 15 working days in advance of each CPR meeting.

- Present the required information at each CPR meeting and participate in a discussion about the Agreement.

CAM Products:

- CPR meeting agenda and a list of expected participants

- Schedule for written determination

- Written determination

Recipient Product:

- CPR Report(s)

## Task 1.3 Monthly Calls

The goal of this task is to have calls at least monthly between CAM and Recipient to verify that satisfactory and continued progress is made towards achieving the objectives of this Agreement on time and within budget.

The objectives of this task are to verbally summarize activities performed during the reporting period, to identify activities planned for the next reporting period, to identify issues that may affect performance and expenditures, to verify match funds are being proportionally spent concurrently or in advance of CEC funds or are being spent in accordance with an approved Match Funding Spending Plan, to form the basis for determining whether invoices are consistent with work performed, and to answer any other questions from the CAM. Monthly calls might not be held on those months when a quarterly progress report is submitted, or the CAM determines that a monthly call is unnecessary.

The CAM shall:

- Schedule monthly calls.

- Provide questions to the Recipient prior to the monthly call.

- Provide call summary notes to Recipient of items discussed during call.

The Recipient shall:

- Review the questions provided by CAM prior to the monthly call.

- Provide verbal answers to the CAM during the call.

- Provide relevant permits secured during the previous month, if applicable, 5 working days before monthly call.

- Email CAM concurring with call summary notes within 5 working days of receipt.

CAM Product:

- List of questions before call.

Recipient Product:

- Email to CAM concurring with call summary notes.

- Permits secured by Recipient or subcontractors.

## Task 1.4 Quarterly Progress Reports

The goal of this task is to periodically verify that satisfactory and continued progress is made towards achieving the objectives of this Agreement on time and within budget.

The objectives of this task are to summarize activities performed during the reporting period, to identify activities planned for the next reporting period, to identify issues that may affect performance and expenditures, and to form the basis for determining whether invoices are consistent with work performed.

The Recipient shall:

- Prepare a Quarterly Progress Report which summarizes all Agreement activities conducted by the Recipient for the reporting period, including an assessment of the ability to complete the Agreement within the current budget and any anticipated cost overruns. Progress reports are due to the CAM the 10th day of each January, April, July, and October. The Quarterly Progress Report template can be found on the ECAMS Resources webpage available at https://www.energy.ca.gov/media/4691.

- Include, in each Quarterly Progress Report, the Recipient’s quantifiable progress and outcomes toward each of the Key Program Indicators listed in Tasks 3-5.

Recipient Product:

- Quarterly Progress Reports

## Task 1.5 Obtain and Execute Subawards and Agreements with CBOs and Multifamily Housing Site Hosts

The goal of this task is to ensure quality products and to execute CBO and multifamily housing site host agreements, as applicable, required to carry out the tasks under this Agreement consistent with the Agreement Terms and Conditions and the Recipient’s own procurement and contracting policies and procedures.

The Recipient shall:

- Execute and manage subawards and coordinate activities of subcontracted CBOs (subrecipients) and other project partners.

- Execute and manage MFH property owner agreements, as applicable, to ensure access for charger installation and outreach throughout the term of the Agreement. Notify the CEC in writing immediately, but no later than five calendar days, if there is a reasonable likelihood the MFH project site can no longer be used for the project.

- Submit a letter to the CAM describing the subawards and any MFH property agreements needed or stating that such agreements are not required.

- If requested by the CAM, submit a draft of each subaward and any MFH property agreement required to conduct the work under this Agreement to the CAM for review.

- If requested by the CAM, submit a final copy of each executed subaward and any MFH property agreement.

- If Recipient intends to add new subrecipients or change subrecipients, then the Recipient shall notify the CAM.

Recipient Products:

- Letter describing the subawards and any MFH property agreements needed, or stating that no subawards or MFH property agreements are required

- Draft subaward (if requested)

- Final subaward (if requested)

- Draft MFH property agreement (if requested)

- Final MFH property agreement (if requested)

## Task 1.6 Final Meeting

The goal of this task is to closeout this Agreement.

The Recipient shall:

- Meet with CEC staff to present the findings, conclusions, and recommendations. The final meeting must be completed during the closeout of this Agreement.

This meeting will be attended by, at a minimum, the Recipient and the CAM. The technical and administrative aspects of Agreement closeout will be discussed at the meeting, which may be two separate meetings at the discretion of the CAM.

The technical portion of the meeting shall present an assessment of the degree to which project and task goals and objectives were achieved, findings, conclusions, recommended next steps (if any) for the Agreement, and recommendations for improvements. The CAM will determine the appropriate meeting participants.

The administrative portion of the meeting shall be a discussion with the CAM about the following Agreement closeout items:

- What to do with any equipment purchased with CEC funds (Options)

- CEC request for specific “generated” data (not already provided in Agreement products)

- Need to document Recipient’s disclosure of “subject inventions” developed under the Agreement, if applicable

- “Surviving” Agreement provisions

- Final invoicing and release of retention

- Provide written documentation of meeting agreements.

- Prepare a schedule for completing the closeout activities for this Agreement.

Recipient Products:

- Written documentation of meeting agreements

- Schedule for completing closeout activities

Task 1.7 Final Report

The goal of the Final Report is to assess the project’s success in achieving the Agreement’s goals and objectives, advancing science and technology, and providing energy-related and other benefits to California.

The objectives of the Final Report are to clearly and completely describe the project’s purpose, approach, activities performed, results, and advancements in science and technology; to present a public assessment of the success of the project as measured by the degree to which goals and objectives were achieved; to make insightful observations based on results obtained; to draw conclusions; and to make recommendations for further projects and improvements to the FTD project management processes.

The Final Report shall be a public document and is limited to 25-pages. If the Recipient has obtained confidential status from the CEC and will be preparing a confidential version of the Final Report as well, the Recipient shall perform the following activities for both the public and confidential versions of the Final Report.

In addition to any other applicable requirements, the Final Report must comply with the Americans with Disabilities Act (ADA) of 1990 (42 U.S.C. 12101 et seq.), which prohibits discrimination on the basis of disability; all applicable regulations and guidelines issued pursuant to the ADA; Cal. Gov. Code sects. 7405 and 11135; and Web Content Accessibility Guidelines 2.0, or a subsequent version, as published by the Web Accessibility Initiative of the World Wide Web Consortium at a minimum Level AA success criteria.

The Recipient shall:

- Prepare an Outline of the Final Report, if requested by the CAM.

- Prepare a Draft Final Report complying with ADA requirements and following the latest version of the Final Report guidelines which will be provided by the CAM. The Final Report should include at least (6) six High Quality Digital Photographs (minimum resolution of 1300x500 pixels in landscape ratio) of pre- and post- technology installation at the project sites or related project photographs. The CAM shall provide written comments on the Draft Final Report within fifteen (15) working days of receipt. The Final Report must be completed at least 60 days before the end of the Agreement Term.

- Submit Final Report in Microsoft Word format or similar electronic format as approved by the CAM.

Products:

- Outline of the Final Report, if requested

- Draft Final Report

- Final Report

# TASK 2 PROJECT PLAN

The goal of this task is to establish a Project Plan that will describe the Recipient's overall plan for completing the work under the Agreement.

The Recipient shall:

- Prepare and provide to the CAM for approval a Project Plan that shall include, but not be limited to the following:

  - Timeline that details milestones, key performance indicators, metrics, and actions or decisions by the Recipient, CEC, and/or subrecipients for both Phase 1 and Phase 2 (if applicable) of the program.

  - A program development schedule that includes the major tasks and milestones (e.g., requirements, development, testing, go/no-go, launch), the order of these tasks, and a general description of the work to be performed within each of these tasks.

  - Plan for identifying potential participants, including drivers with high gasoline expenses.

  - Plan for providing education and outreach about the benefits of EVs, EV charging options, and available incentives.

  - Plan for verifying that EV purchases are attributable to the program, including collecting participant attestation with VIN and proof of purchase, lease, or registration.

  - Plan for providing assistance applying for third-party incentives, rebates, and grants.

  - Plan for residential EV charger installation support.

  - Plan to quickly scale if additional funding becomes available under Phase 2 (if applicable).

  - Forecasted administrative funding spend rate.

  - Forecasted number of residential plug-in EV charging ports to become operational.

- Establish and implement procedures to separate, accept, track, disburse, and report on funding from sources other than the CEC, which shall include but not be limited to:

  - Applying Generally Accepted Accounting Principles (GAAP) to set up operation of the program accounting system and ensure that funding sources are kept separate.

  - Setting up a general ledger account to track and report CEC program funding separately from other expenditures.

  - Tracking overall administrative spend rate to ensure adequate budget to complete the project.

The CAM shall:

- Review and approve the Project Plan.

Product:

- Project Plan

# TASK 3 EDUCATION AND OUTREACH

## Task 3.1: Phase 1 Education and Outreach

The goal of this task is to provide education and outreach on EV benefits, charging options, and available incentives to potential EV adopters. The number of facilitated EV adoptions shall be at least <Applicant inserts their targeted number of Phase 1 EV adoptions for Task 3>.

<Applicant may add to this section with additional details about how they propose to conduct education and outreach>

The Recipient shall:

- Conduct education and outreach about how to charge EVs, EV benefits, and incentive opportunities through webinars, workshops, or other outreach methods. All education and outreach must exclusively serve individuals ("participants") that reside in disadvantaged or low-income census tracts located within the region to be served. <Applicant will identify the region>

- Provide the CAM with examples and evidence of outreach events and methods such as attendance lists, meeting notices, and websites. Develop and maintain a log of communications with participants to be made available to the CAM upon request.

- Facilitate at least <Applicant inserts their targeted number of Phase 1 EV adoptions for Task 3> new or used EV adoptions.

- Prepare and submit a Task 3 Key Performance Indicator Report to the CAM that shall include, but not be limited to:

  - Number of participants who acquire a new or used EV through the program

  - Number of participants who use third-party incentive, rebate and/or grant funds to acquire a new or used EV

  - Number of participants for which the Recipient facilitates the installation of a residential EV charger using funding from this Agreement

  - Number of participants who leverage third-party incentive, rebate and/or grant funds with funding from this Agreement to install a residential EV charger

  - Average education and outreach cost per participant that purchases an EV, installs an EV charger, or both.

  - <Applicant may propose additional key performance indicators>

Products:

- Examples and evidence of education and outreach events and methods

- A log of communications with participants

- Task 3 Key Performance Indicator Report

## Task 3.2: Phase 2 Education and Outreach

<Applicant shall delete this subtask if no Phase 2 is proposed.>

All the conditions of Task 3.1 apply to Task 3.2, if applicable, except the number of facilitated EV adoptions should be at least <Applicant inserts their targeted number of Phase 2 EV adoptions for Task 3> (in addition to those of Phase 1).

<CPR will be held in this Task. See Task 1.2 for details.>

# TASK 4 TECHNICAL ASSISTANCE

## Task 4.1: Phase 1 Assistance Applying for Rebates, Grants, and Incentives

The goals of this task are to provide prospective EV adopters with assistance in accessing and applying for available EV and EV charging rebates, grants, and/or incentives offered by third parties.

<Applicant should add to this section with details about how they propose to conduct assistance applying for incentives and rebates.>

The Recipient shall:

- Assist participants in identifying, applying for, and receiving incentives, rebates, and/or grants for purchasing or leasing a new or used EV. Upon CAM’s request, provide evidence of each completed application.

- Provide technical assistance to participants about how to install EV charging at their residence.

- Assist participants in identifying, applying for, and receiving incentives, rebates, and/or grants for purchasing and installing residential plug-in EV charging infrastructure, including identifying and utilizing utility programs that minimize the need for panel or utility- side upgrades for EV charger installation. Upon CAM’s request, provide evidence of each completed application.

- Upon CAM’s request, provide evidence of each incentive, rebate, and/or grant received by participants.

- For each incentive, rebate, and/or grant applied for by a participant, provide the CAM evidence of Recipient’s assistance. This may include, but is not limited to, a signed affidavit from the participant.

- Facilitate the adoption of at least <Applicant inserts their targeted number of Phase 1 EV adoptions for Task 4> EVs.

- Serve participants or multifamily housing site hosts in disadvantaged or low-income census tracts located within the region to be served. <Applicant will identify the region>

- Prepare and submit a Task 4 Key Performance Indicator Report to the CAM that shall include, but not be limited to:

  - Number of third-party incentives, rebates, and/or grants applied to by participants.

  - Number of third-party incentives, rebates, and/or grants received by participants, including total funding received by each participant.

  - Number of participants who used incentives, rebates, and/or grants to acquire a new or used EV.

  - Number of participants who used incentives, rebates, and/or grants to install an EV charger.

  - Average cost of technical assistance per participant.

  - <Applicant may propose additional key performance indicators>

Products:

- Evidence of each completed application compiled in a document or shared folder

- Evidence of applications that resulted in Participants’ receiving a grant, rebate, or incentive, compiled in a document or shared folder

- Evidence of the Recipient’s assistance

- Task 4 Key Performance Indicator Report

## Task 4.2: Phase 2 Assistance Applying for Rebates, Grants, and Incentives

<Applicant shall delete this subtask if no Phase 2 is proposed.>

All the conditions of Task 4.1 apply to Task 4.2, if applicable, except the number of facilitated EV adoptions should be at least <Applicant inserts their targeted number of Phase 2 EV adoptions for Task 4> (in addition to those of Phase 1).

<CPR will be held in this Task. See Task 1.2 for details.>

# TASK 5 RESIDENTIAL EV CHARGER INSTALLATION SUPPORT

## Task 5.1: Phase 1 Residential EV Charger Installation

The goal of this task is to facilitate the installation of Level 1 or Level 2 residential EV charging equipment in single-family and multifamily homes for new EV adopters.

<Applicant should add to this section with details about how they propose to facilitate residential charger installations.>

The Recipient shall:

- Facilitate the installation of at least <Applicant inserts their targeted number of Phase 1 EV charger installations from “Objectives of the Agreement> Level 1 or Level 2 residential plug-in EV chargers at single-family homes and multifamily homes.

- Provide funding for the installation of Level 1 or Level 2 residential plug-in EV charging equipment among eligible participants.

- Facilitate the adoption of at least <Applicant inserts their targeted number of Phase 1 EV adoptions for Task 5> new or used EVs.

- Limit residential plug-in EV charging installations to participants or multifamily housing site hosts in disadvantaged or low-income census tracts located within the region to be served. <Applicant will identify the region>

- Limit residential plug-in EV charging installations to participants or multifamily housing site hosts that are serving EVs acquired during the life of this agreement.

- Upon CAM’s request, provide evidence of completed EV charger installations.

- Upon CAM’s request, provide evidence of third-party rebate, incentive, and/or grant funding received by participants.

- Verify that participants who receive EV charger installations for residential plug-in EV charging equipment acquired a new or used EV during the term of the program.

- Ensure that eligible reimbursable costs for EV charging equipment do not exceed:

  - $1,000 per 120 volt single family home installation

  - $2,000 per 240 volt single family home installation

  - $2,500 per 120 volt multifamily home installation

  - $6,000 per 240 volt multifamily home installation

- Prepare and submit a Task 5 Key Performance Indicator Report to the CAM that shall include, but not be limited to:

  - Number of chargers installed by the Recipient through this Agreement, broken down by single-family versus multifamily and Level 1 and Level 2.

  - Number of participants who combined funding provided through this Agreement with external funding sources (i.e., third-party rebates, incentives and/or grants).

  - Average cost per newly installed EV charger at single-family homes, broken down by Level 1 and Level 2 chargers.

  - Average cost per newly installed EV charger at multifamily homes, broken down by Level 1 and Level 2 chargers.

  - <Applicant may propose additional key performance indicators>

- Submit an AB 841 Certification that certifies the project has complied with all AB 841 (2020) requirements specified in Exhibit C or describes why the AB 841 requirements do not apply to the project. The certification shall be signed by Recipient’s authorized representative.

- Submit EVITP Certification Numbers of each Electric Vehicle Infrastructure Training Program certified electrician that installed EV charging infrastructure or equipment. EVITP Certification Numbers are not required to be submitted if AB 841 requirements do not apply to the project.

- Ensure all applicable electric vehicle supply equipment (EVSE) installed for commercial use has a type approval certificate issued through the California Type Evaluation Program (CTEP) administered by the California Department of Food and Agriculture (CDFA) Division of Measurement Standards (DMS) or Certificate of Conformance issued by the National Type Evaluation Program (NTEP) administered through the National Conference on Weights and Measures. California accepts NTEP certificates so long as the device also meets CCR Title 4, Section 4002.11.

- Unless otherwise updated by the CDFA DMS, ensure installation, repair, and/or maintenance on applicable commercial EVSE is performed by a Registered Service Agency (RSA) and after the device is placed in service, the RSA must report this information to the county within 24 hours. Device owners are responsible for registering their device with the county.

Products:

- Evidence of completed EV charger installations

- Evidence of third-party rebate, incentive, and/or grant funding received by participants

- Task 5 Key Performance Indicator Report

- AB 841 Certification, as applicable

- EVITP Certification Numbers for all electricians installing EVSE, as applicable

Task 5.2: Phase 2 Residential EV Charger Installation

<Applicant shall delete this subtask if no Phase 2 is proposed.>

All the conditions of Task 5.1 apply to Task 5.2, if applicable, except the number of facilitated EV adoptions should be at least <Applicant inserts their targeted number of Phase 2 EV adoptions from “Objectives of the Agreement> (in addition to those of Phase 1), and the number of installed residential EV chargers should be at least <Applicant inserts their targeted number of Phase 2 EV charger installations for Task 5> (in addition to those of Phase 1).

<CPR will be held in this Task. See Task 1.2 for details.>

# TASK 6 DATA COLLECTION

The goal for this task is to ensure that Recipient is complying with applicable EV charging data collection requirements, including those of Title 20 California Code of Regulations, Chapter 12, Articles 1 and 2.

The Recipient shall:

- Ensure that installed chargers comply with the regulations described in Title 20, Chapter 12, Articles 1 and 2, as applicable. These regulations apply to Level 2 chargers installed in MFH of more than four dwelling units.

# TASK 7 PROJECT FACT SHEET

The goal of this task is to develop an initial and final project fact sheet that describes the CEC-funded project and the benefits resulting from the project for the public and key decision makers.

The Recipient shall:

- Prepare an Initial Project Fact Sheet at start of the project that describes the project and the expected benefits. Use the format provided by the CAM.

- Prepare a Final Project Fact Sheet at the project’s conclusion that includes but is not limited to: a description of the project; the actual benefits resulting from the project; lessons learned from implementing the project; data on potential job creation, economic development, and increased state revenue as a result of expected future expansion; and a comparison of any project performance and expectations provided in the proposal to CEC with actual project performance and accomplishments. Use the format provided by the CAM.

- Provide at least (6) six High Quality Digital Photographs (minimum resolution of 1300x500 pixels in landscape ratio) of pre and post technology installation at the project sites or related project photographs.

Products:

- Initial Project Fact Sheet

- Final Project Fact Sheet

- High Quality Digital Photographs

Davis, Adam, Tiffany Hoang, Thanh Lopez, Jeffrey Lu, Taylor Nguyen, Bob Nolty, Larry Rillera, Dustin Schell, Micah Wofford. 2023. Assembly Bill 2127 Second Electric Vehicle Charging Infrastructure Assessment: Assessing Charging Needs to Support Zero-Emission Vehicles in 2030 and 2035. California Energy Commission. Publication Number: CEC600-2024-003-CMR.