Instructions for completing this Scope of Work appear in blue. Carefully read the instructions before completing each section. Delete the blue instructions after completing each section.

# TASK LIST

Insert the task numbers and names that match those listed in Technical Tasks (Section VI) of this attachment. Task 1, TBD-1, and TBD-2 are mandatory. Put an "X" in the “CPR” column next to the Tasks that contain a Critical Project Review. Do not include subtask numbers or names. Add additional rows as necessary.

| Task # | CPR | Task Name |
| --- | --- | --- |
| 1 |  | Administration |
| 2 |  | [Insert Task Name, add tasks as necessary] |
| [TBD-1] |  | Evaluation of Project Benefits |
| [TBD-2] |  | Public Outreach and Technology Transfer Activities |

# KEY NAME LIST

Insert the Task numbers and the Key names for each Task in your Project. Include Key names only if the value of the project would significantly change without those personnel, subrecipients, or partners. Add additional lines as needed. Alternatively, you may indicate in this table if there are no key names.

- Key Personnel are employees or consultants who are critical to the outcome of the project and are being paid with CEC funds or committed match funds. Key Personnel has expertise in the project field or experience that is not available from another source. Replacing these individuals may be difficult due to their expertise and may affect the project's outcome.

- Key Subrecipients are subcontractors who are critical to the outcome of the project and are being paid with CEC funds or committed match funds. Key Subrecipients have expertise in the project field or experience that is not available from another source. Replacing these individuals may be difficult due to their expertise and may affect the outcome of the project.

- Key Partners are participants in the project who are not receiving CEC funds and are not providing match funds, but are integral to the outcome of the Project. Key Partners may provide space, testing facilities, demonstration sites, or may be a manufacturer or other implementer of the project results. Individual key employees from the Key Partner organizations are listed under “Key Personnel.” “Key Partners” are company names.

| Task # | Key Personnel | Key Subrecipients(s) | Key Partner(s) |
| --- | --- | --- | --- |
| Example | organization name staff: first and last name, | AB Company: John Doe, Jane Doe ABC Company: John Doe, Jane Doe |  |
| 1 | [Name] | [Name] | [Name] |
| 2 | [Name] | [Name] | [Name] |
| [TBD] | [Name] | [Name] | [Name] |

# GLOSSARY

Specific terms and acronyms are used throughout this scope of work. Only include acronyms that are used more than once in this Scope of Work. Define terms that are unusual or technical. Place acronyms/terms in alphabetical order.

| Term/ Acronym | Definition |
| --- | --- |
| CAM | Commission Agreement Manager |
| CAO | Commission Agreement Officer |
| CEC | California Energy Commission. |
| CPR | Critical Project Review |
| GRDA | Geothermal Resources Development Account |
| Recipient | [TBD] |
| RREDI | Reliability, Renewable Energy & Decarbonization Incentives Division |
| TAC | Technical Advisory Committee |
|  | [Insert additional rows as needed. Place in alphabetical order.] |

# PURPOSE OF AGREEMENT, PROBLEM/SOLUTION STATEMENT, AND GOALS AND OBJECTIVES

## Purpose of the Agreement

The purpose of this Agreement is to fund [Describe the purpose of the project funded by the agreement in one to two brief sentences.]

Example:

The purpose of this Agreement is to fund the design, development, and demonstration of a community-scale geothermal heating and cooling network that reduces greenhouse gas emissions and supports grid reliability in California. The agreement will install geothermal heat pumps in a community to validate performance, costs, and replicability for a broader statewide deployment.

## Problem and Solution Statement:

### Problem

[Describe the problem that the project will address (e.g., cost barriers, knowledge gaps).  Explain why the problem has not been addressed by any other entity and why it must be addressed at this time. Limit to one to two paragraphs. Use brief sentences.]

Example:

California communities face persistent cost barriers to geothermal deployment, including high upfront drilling and infrastructure costs and knowledge gaps in subsurface resource characterization for low‑ to medium‑temperature applications. Small and disadvantaged communities, in particular, lack the capacity to aggregate demand and secure financing for shared geothermal networks, leaving unused cost‑effective decarbonization and resiliency benefits.

### Solution

Describe how the project will solve the problem described above and technical advancement breakthroughs to overcome barriers to the achievement of the State of California’s statutory energy goals. Describe how the project will result in these benefits. Limit to two to four paragraphs. Use brief sentences.

Example:

The project will overcome cost barriers by deploying shared geothermal infrastructure instead of individual systems. This approach spreads drilling and equipment costs across multiple buildings, reducing upfront expenses. It will close knowledge gaps through detailed resource mapping, open‑source design tools, and standardized permitting templates, enabling replication statewide.

Technical breakthroughs include advanced small‑footprint drilling rigs and smart controls for thermal storage and load shifting. These innovations reduce installation costs, improve constructability, and optimize system performance. Integration with high‑efficiency heat pumps and supervisory controls ensures reliable heating and cooling while minimizing electricity peaks.

Benefits include lower energy bills for customers, improved air quality, and enhanced resilience for communities. Workforce training and local hiring will create economic opportunities, while open replication tools will accelerate adoption across California, multiplying climate and equity benefits statewide.

## Goals of the Agreement:

The goal of this Agreement is to: OR

The goals of this Agreement are to:

- Describe each Agreement goal using a bulleted list unless there is only one goal. “Goal” means a broad technical, social, or economic project outcome.

- [TBD]

Example:

The goal of this agreement is to:

- Decarbonize building thermal loads by deploying a replicable networked geothermal system that displaces fossil‑fuel heating and conventional cooling.

- Lower lifecycle customer costs through reduced levelized cost of electricity, bulk procurement, and shared infrastructure, improving affordability for households and community facilities.

- Strengthen grid reliability and flexibility by reducing winter/summer peak loads and enabling load shifting with thermal storage and smart controls.

- Advance equity and local workforce development by prioritizing participation from disadvantaged communities, creating quality jobs, and offering training pathways.

- Produce open, transferable methods (design tools, specs, permitting templates, protocols) to streamline replication across California municipalities and utilities.

## Objectives of the Agreement:

The objectives of this Agreement are to… [Complete this sentence with the objectives, which are things that will be measurable or knowable at the end of this project.]

The objective of this Agreement is to: OR

- Describe each Agreement objective using a bulleted list unless there is only one objective. “Objective” means a specific, measurable project outcome. Use any relevant performance metrics for the project.

- [TBD]

Example:

The objective of this Agreement is to:

- Quantify Thermal Resource & Design Feasibility: Complete geophysical surveys and at least three (3) exploratory bores; publish a resource map and design basis report covering four (4) acres with modeled loop temperatures and loads.

- Deliver Installed Capacity: Construct two (2) MW capacity.

- Verify Energy & Emissions Performance: Achieve a system‑wide seasonal heating and cooling; reduce annual GHG emissions by two (2) metric tons CO₂e compared to baseline gas/electric HVAC, verified through a third‑party.

- Demonstrate Cost Competitiveness: Lower LCOH by three (3) percent versus baseline alternatives.

- Improve Grid Outcomes: Reduce coincident peak demand by three (3) percent during critical hours.

- Advance Equity & Workforce: Engage at least two (2) community organizations; ensure local labor, trainees certified, and compliance with prevailing wage and safety standards.

- Publish Replication Toolkit: Deliver an open toolkit (specifications, permitting templates, procurement language, control strategies, and protocols) adopted by California jurisdictions/utilities within 12 months of project completion

# TASK 1 ADMINISTRATION TASKS

Administrative tasks must be included in every agreement, and the language does not change. Do NOT change anything in administrative tasks.

## Products

### Subtask 1.1 Products

The goal of this subtask is to establish the requirements for submitting project products (e.g., reports, summaries, plans, and presentation materials). Unless otherwise specified by the Commission Agreement Manager (CAM), the Recipient must deliver products as required below by the dates listed in the Project Schedule (Section VII) of this attachment. All products submitted which will be viewed by the public, must comply with the accessibility requirements of Section 508 of the federal Rehabilitation Act of 1973, as amended (29 U.S.C. Sec. 794d), and regulations implementing that act as set forth in Part 1194 of Title 36 of the Federal Code of Regulations. All technical tasks should include product(s). Products that require a draft version are indicated by marking “(draft and final)” after the product name in the “Products” section of the task/subtask. If “(draft and final)” does not appear after the product name, only a final version of the product is required. With respect to due dates within this Scope of Work, “days” means working days.

The Recipient shall:

For products that require a draft version, including the Final Report Outline and Final Report

- Submit all draft products to the CAM for review and comment in accordance with the Project Schedule (Section VII) of this attachment. The CAM will provide written comments to the Recipient on the draft product within 15 days of receipt, unless otherwise specified in the task/subtask for which the product is required.

- Consider incorporating all CAM comments into the final product. If the Recipient disagrees with any comment, provide a written response explaining why the comment was not incorporated into the final product.

- Submit the revised product and responses to comments within 10 days of notice by the CAM, unless the CAM specifies a longer time period, or approves a request for additional time.

For products that require a final version only

- Submit the product to the CAM for acceptance. The CAM may request minor revisions or explanations prior to acceptance.

For all products

- Submit all data and documents required as products in accordance with the following.

Instructions for Submitting Electronic Files and Developing Software:

Electronic File Format

- Submit all data and documents required as products under this Agreement in an electronic file format that is fully editable and compatible with the California Energy Commission’s (CEC) software and Microsoft (MS)-operating computing platforms, or with any other format approved by the CAM. Deliver an electronic copy of the full text of any Agreement data and documents in a format specified by the CAM, such as a memory stick.

The following describes the accepted formats for electronic data and documents provided to the CEC as products under this Agreement, and establishes the software versions that will be required to review and approve all software products:

- Data sets will be in MS Access or MS Excel file format (version 2007 or later), or any other format approved by the CAM.

- Text documents will be in MS Word file format, version 2007 or later.

- Project management documents will be in Microsoft Project file format, version 2007 or later.

Software Application Development

Use the following standard Application Architecture components in compatible versions for any software application development required by this Agreement (e.g., databases, models, modeling tools), unless the CAM approves other software applications such as open-source programs:

- Microsoft ASP.NET framework (version 3.5 and up). Recommend 4.0.

- Microsoft Internet Information Services (IIS), (version 6 and up)

- Recommend 7.5.

- Visual Studio.NET (version 2008 and up). Recommend 2010.

- C# Programming Language with Presentation (UI), Business Object, and Data Layers.

- SQL (Structured Query Language).

- Microsoft SQL Server 2008, Stored Procedures. Recommend 2008 R2.

- Microsoft SQL Reporting Services. Recommend 2008 R2.

- XML (external interfaces).

Any exceptions to the Electronic File Format requirements above must be approved in writing by the CAM. The CAM will consult with the CEC’s Information Technology Services Branch to determine whether the exceptions are allowable.

## Meetings

### Subtask 1.2 Kick-off Meeting

The goal of this subtask is to establish the lines of communication and procedures for implementing this Agreement. The CAM shall designate the date and location of this meeting and provide the Recipient with an agenda before the meeting.

The Recipient shall:

- Attend a “Kick-off” meeting with the Commission Agreement Manager (CAM), and other CEC staff relevant to the Agreement. The Recipient shall bring its Project Manager and others deemed necessary, designated by the CAM, to this meeting. The administrative and technical aspects of the Agreement will be discussed at the meeting. Prior to the meeting, the CAM will provide an agenda to all potential meeting participants. The meeting may take place in person or by electronic conferencing (e.g., Teams, Zoom), with approval of the CAM.

- Discuss the following administrative and technical aspects of this Agreement:

  - The CAM’s expectations for accomplishing tasks described in the Scope of Work

  - An updated Project Schedule

  - Terms and Conditions of the Agreement

  - Agreement changes

  - Performance Evaluations

  - Administrative and Technical products (subtask 1.1)

  - Critical Project Review (CPR) meetings (subtask 1.3)

  - Final Meeting and Final Report (subtask 1.4 and 1.7)

  - Monthly Calls (subtask 1.5)

  - Quarterly Progress Reports (subtask 1.6)

  - Invoicing and auditing procedures (subtask 1.6)

  - Travel

  - Equipment purchases

  - Match funds (subtask 1.8)

  - Permit documentation (subtask 1.9)

  - Subawards (subtask 1.10)

  - Technical Advisory Committee meetings (subtasks 1.11and 1.12)

  - Project Performance Metrics (subtask 1.13)

  - Any other relevant topics

- Provide Kick-off Meeting Presentation to include, but not limited to:

  - Project overview (i.e., project description, goals and objectives, technical tasks, expected benefits, etc.)

  - Project schedule that identifies milestones

  - List of potential risk factors and hurdles, and mitigation strategy

- Provide an Updated Project Schedule, Match Funds Status Letter, and Permit Status Letter, as needed, to reflect any changes in the documents

The CAM shall:

- Designate the date and location of the meeting

- Send the Recipient a Kick-off Meeting Agenda

Recipient Products:

- Kick-off Meeting Presentation

- Updated Project Schedule (if applicable)

- Match Funds Status Letter (subtask 1.8) (if applicable)

- Permit Status Letter (subtask 1.9) (if applicable)

CAM Product:

- Kick-off Meeting Agenda

### Subtask 1.3 Critical Project Review (CPR) Meetings

CPR meetings provide the opportunity for frank discussions between the CEC and the Recipient. The goal of this subtask is to determine if the project should continue to receive CEC funding to complete this Agreement and to identify any needed modifications to the tasks, products, schedule, or budget.

The CAM may schedule CPR meetings as necessary, and meeting costs will be borne by the Recipient. Discussions may include project status, challenges, successes, advisory group findings and recommendations, final report preparation, and progress on technical transfer and production readiness activities (if applicable).

Meeting participants include the CAM and the Recipient and may include the CAO, Reliability, Renewable Energy & Decarbonization Incentives (RREDI) Division, or other CEC staff and management, as well as other individuals selected by the CAM to provide support to the CEC.

The CAM shall:

- Determine the location, date, and time of each CPR meeting with the Recipient. These meetings generally take place at the CEC, but they may take place at another location or remotely.

- Send the Recipient a CPR agenda and a list of CPR expected participants in advance of each CPR meeting. If applicable, the agenda may include a discussion on both match funding and permits.

- Conduct and make a record of each CPR meeting. Provide the Recipient with a schedule for providing a Progress Determination on continuation of the project as described below.

- Determine whether to continue the project, and if continuing, whether or not modifications are needed to the tasks, schedule, products, and/or budget for the remainder of the Agreement. A determination of unsatisfactory progress may result in project delays, including a potential Stop Work Order, while the CEC determines whether the project should continue.

- Provide the Recipient with a Progress Determination on continuation of the project, in accordance with the schedule. The written response may include a requirement that the Recipient revise one or more products.

The Recipient shall:

- Prepare a CPR Report for each CPR that (1) discusses the progress of the Agreement toward achieving its goals and objectives. This report shall (2) include recommendations and conclusions regarding continued work of the projects. This report shall be submitted along with any other products identified in this scope of work. The Recipient shall submit these documents to the CAM and any other designated reviewers at least 15 working days in advance of each CPR meeting.

- Present the required information at each CPR meeting and participate in a discussion about the Agreement.

CAM Products:

- CPR Agenda

- Schedule for Progress Determination

- Progress Determination

Recipient Product:

- CPR Report(s)

### Subtask 1.4 Final Meeting

The goal of this subtask is to complete the closeout of this Agreement.

The Recipient shall:

- Meet with CEC staff to present project findings, conclusions, and recommendations. The final meeting must be completed during the closeout of this Agreement.

- This meeting will be attended by, at a minimum, the Recipient and the CAM. The technical and administrative aspects of Agreement closeout will be discussed at the meeting, which may be divided into two separate meetings at the CAM's discretion.

- The technical portion of the meeting will involve the presentation of an assessment of the degree to which project and task goals and objectives were achieved, findings, conclusions, recommended next steps (if any) for the Agreement, and recommendations for improvements. The CAM will determine the appropriate meeting participants.

- The administrative portion of the meeting will involve a discussion with the CAM of the following Agreement closeout items:

  - Disposition of any procured

  - The CEC’s requests for specific “generated” data (not already provided in Agreement products)

  - Documentation of the Recipient’s disclosure of “subject inventions” developed under the Agreement (if applicable)

  - “Surviving” Agreement provisions such as repayment provisions and confidential products (if applicable)

  - Final invoicing and release of retention

- Prepare a schedule for completing the closeout activities for this Agreement.

- Prepare a Final Meeting Agreement Summary that documents any agreements made between the Recipient and CEC staff during the meeting.

- Provide copies of All Final Products, organized by the tasks in the Agreement.

Recipient Products:

- Final Meeting Agreement Summary (if applicable).

- Schedule for Completing Agreement Closeout Activities.

- All Final Products.

## Monthly Calls, Reports, and Invoices

### Subtask 1.5 Monthly Calls

The goal of this task is to have calls at least monthly between the CAM and the Recipient to verify that satisfactory and continued progress is made towards achieving the objectives of this Agreement on time and within budget.

The objectives of this task are to verbally summarize activities performed during the reporting period, to identify activities planned for the next reporting period, to identify issues that may affect performance and expenditures, to verify match funds are being proportionally spent concurrently or in advance of CEC funds or are being spent in accordance with an approved Match Funding Spending Plan, to form the basis for determining whether invoices are consistent with work performed, and to answer any other questions from the CAM. Monthly calls might not be held in those months when a quarterly progress report is submitted, or the CAM determines that a monthly call is unnecessary.

The CAM shall:

- Schedule monthly calls.

- Provide questions to the Recipient prior to the monthly call.

- Provide call summary notes to the Recipient of items discussed during the call.

The Recipient shall:

- Review the questions provided by CAM prior to the monthly call

- Provide verbal answers to the CAM during the call.

Recipient Product:

- Email to CAM concurring with call summary notes.

### Subtask 1.6 Quarterly Progress Reports and Invoices

The goals of this subtask are to (1) periodically verify that satisfactory and continued progress is made towards achieving the project objectives of this Agreement on time and within budget and (2) ensure that invoices contain all required information and are submitted in the appropriate format.

The Recipient shall:

- Prepare and submit a Quarterly Progress Report that summarizes all Agreement activities conducted by the Recipient, as specified in the scope of work for the preceding quarter of the reporting period, including an assessment of the ability to complete the Agreement within the current budget and any anticipated cost overruns, accomplishments, milestones, products, schedule, and fiscal status.

- Each progress report is due to the CAM within 10 days of the end of the reporting period. The recommended specifications for each progress report are contained in Section 6 of the Terms and Conditions of this Agreement. Progress reports are due to the CAM on the 10th day of each January, April, July, and October. The Quarterly Progress Report template can be found on the ECAMS Resources webpage available at: https://www.energy.ca.gov/media/4691

- Submit a monthly or quarterly Invoice on the invoice template(s) provided by the CAM.

Recipient Product:

- Quarterly Progress Reports

- Invoices

CAM Product

- Invoice template

- Quarterly Progress Report Template

### Subtask 1.7 Final Report

The goal of this subtask is to prepare a comprehensive Final Report to assess the project’s success in achieving the Agreement’s goals and objectives.

The objectives of the Final Report are to clearly and completely describe the project’s purpose, approach, activities performed, discussion results, social and economic benefits, and conclusions of the work performed under this Agreement. When creating the Final Report Outline and the Final Report, the Recipient must use the CEC Style Manual provided by the CAM.

#### Subtask 1.7.1 Final Report Outline

The Recipient shall:

- Prepare an Outline of the Final Report in accordance with the CEC Style Manual provided by the CAM.

Recipient Products:

- Final Report Outline (Draft and Final)

CAM Products:

- CEC Style Manual

- Web Accessibility Guidelines

- Comments on Draft Final Report Outline

- Acceptance of the Final Report Outline

#### Subtask 1.7.2 Final Report

The Recipient shall:

- Prepare a Draft Final Report in accordance with the approved Final Report Outline, CEC Style Manual, and Final Report Template provided by the CAM, with the following considerations:

  - Ensure that the report includes the following items, in the following order:

  - Cover page (required)

  - Credits page on the reverse side of the cover with legal disclaimer (required)

  - Acknowledgments page (optional)

  - Preface (required)

  - Abstract, keywords, and citation page (required)

  - Table of Contents (required, followed by List of Figures and List of Tables, if needed)

  - Executive summary (required)

  - Body of the report (required)

  - References (if applicable)

  - Glossary/Acronyms (If more than 10 acronyms or abbreviations are used, it is required.)

  - Bibliography (if applicable)

  - Appendices (if applicable) (Create a separate volume if very large.)

  - Attachments (if applicable)

  - Ensure that the report follows CEC’s Digital Accessibility Standards

- Submit a draft of the Executive Summary to the TAC for review and comment.

- Develop and submit a Summary of TAC Comments on Draft Final Report received on the Executive Summary. For each comment received, the Recipient will identify in the summary the following:

  - Comments the Recipient proposes to incorporate.

  - Comments the Recipient does not propose to incorporate and an explanation for why.

- Submit a draft of the report to the CAM for review and comment. The CAM will provide written comments to the Recipient on the Draft Final Report within fifteen (15) business days of receipt. The Draft Final Report must be submitted at least 60 days before the end of the Agreement Term. Incorporate all CAM comments into the Final Report. If the Recipient disagrees with any comment, provide a Written Responses to Comments explaining why the comments were not incorporated into the final product.

- Submit the revised Final Report electronically with any Written Responses to Comments within 10 days of receipt of CAM’s Written Comments on the Draft Final Report, unless the CAM specifies a longer time period or approves a request for additional time.

- Submit electronic files (in both MS Word and .pdf formats) of the Final Report to the CAM for final review and formatting prior to CEC publication of the report. The .pdf file must comply with the ADA Guidelines.

- Work with the CAM as necessary to address any questions about the Final Report or any formatting requirements necessary for CEC publication of the Final Report.

Recipient Products:

- Summary of TAC Comments on Draft Final Report

- Draft Final Report

- Written Responses to Comments (if applicable)

- Final Report

CAM Products:

- Written Comments on the Draft Final Report

## Match Funds, Permits, and Subawards

### Subtask 1.8 Identify and Obtain Match Funds

The goal of this subtask is to ensure that the Recipient obtains any match funds planned for this Agreement and applies them to the Agreement during the Agreement term.

While the costs to obtain and document match funds are not reimbursable under this Agreement, the Recipient may spend match funds for this subtask. Match funds must be identified in writing, and the Recipient must obtain any associated commitments before the Recipient can incur any costs for which the Recipient will request reimbursement.

The Recipient shall:

- Prepare a Match Funds Status Letter that documents the match funds committed to this Agreement and submit it to the CAM at least two (2) working days before the kick-off meeting. If no match funds were part of the application that led to the CEC awarding this Agreement, and none have been identified at the time this Agreement starts, then state this in the letter. If match funds were a part of the Application that led to the CEC awarding this Agreement, then provide in the letter a list of the match funds that identifies the:

  - Amount of each cash match funds, their source(s), including a contact name, address, and telephone number, and the task(s) to which the match funds will be applied.

  - Amount of each in-kind contribution, a description of the contribution type (e.g., property, services), the documented market or book value, and the source, including a contact name, address, and telephone number, and the task(s) to which the match funds will be applied. If the in-kind contribution is equipment or other tangible or real property, the Recipient must identify its owner and provide a contact name, address, and telephone number, and the address where the property is located.

- If different from the solicitation application, provide a copy of the letter of commitment from an authorized representative of each source of cash match funding or in-kind contributions stating that these funds or contributions have been secured.

- At the Kick-off meeting, discuss match funds and the impact on the project if they are significantly reduced or not obtained as committed. If applicable, match funds will be included as a line item in the progress reports and will be a topic at CPR meetings.

- Provide the Supplemental Match Funds Notification Letter to the CAM during the course of the Agreement additional match funds are received.

- Provide the Match Funds Reduction Notification Letter and Notify the CAM within 10 days if during the course of the Agreement existing match funds are reduced and may trigger an additional CPR meeting.

Recipient Products:

- Match Funds Status Letter

- Supplemental Match Funds Notification Letter(s) (if applicable)

- Match Funds Reduction Notification Letter (if applicable)

### Subtask 1.9 Identify and Obtain Required Permits

The goal of this subtask is to obtain all permits required for work completed under this Agreement in advance of the date they are needed to keep the Agreement schedule on track. Permit costs and the expenses associated with obtaining permits are not reimbursable under this Agreement, with the exception of costs incurred by the University of California Recipients. Permits must be identified in writing and obtained before the Recipient may incur any costs related to the use of the permit(s) or which the Recipient will request reimbursement.

The Recipient shall:

- Prepare a Permit Status Letter that documents the permits required to conduct this Agreement and submit it to the CAM at least two (2) working days prior to the kick-off meeting. If no permits are required at the start of this Agreement, state this in the letter. If permits will be required during the course of the Agreement, provide in the letter:

  - A list of the permits that identifies the:

    - Type of permit

    - Name, address, and telephone number of the permitting jurisdictions or lead agencies

  - The schedule the Recipient will follow in applying for and obtaining the permits.

  - The list of permits and the schedule for obtaining them will be discussed at the Kick-off meeting (subtask 1.2), and a timetable for submitting the updated list, schedule, and copies of the permits will be developed. The impact on the project if the permits are not obtained in a timely fashion or are denied will also be discussed. If applicable, permits will be included as a line item in the progress reports and will be a topic at CPR meetings.

  - If, during the course of the Agreement, additional permits become necessary, then provide the CAM with an Updated List of Permits (including the appropriate information on each permit) and an updated Schedule for Acquiring Permits to the CAM.

  - As permits are obtained, send a copy of each approved permit to the CAM.

  - If, during the course of the Agreement, permits are not obtained on time or are denied, notify the CAM within five (5) working days. Either of these events may trigger an additional CPR meeting.

Recipient Products:

- Permit Status Letter.

- Updated list of Permits (if applicable)

- Updated Schedule for Acquiring Permits (if applicable)

- Copy of Each Approved Permit (if applicable)

### Subtask 1.10 Obtain and Execute Subawards and Agreements with Site Hosts

The goals of this subtask are to (1) ensure quality products and (2) procure and execute subrecipients and site host agreements, as applicable, required to carry out the tasks under this Agreement and (3) ensure that subrecipients and site host agreements are consistent with the Agreement Terms and Conditions, and the Recipient’s own contracting policies and procedures.

The Recipient shall:

- Execute and manage subawards, and coordinate subrecipient activities in accordance with the requirements of this Agreement.

- Execute and manage site host agreements and ensure the right to use the project site throughout the term of the Agreement, as applicable.  A site host agreement is not required if the Recipient is the site host.

- Notify the CEC in writing immediately, but no later than five calendar days, if there is a reasonable likelihood the project site cannot be acquired or can no longer be used for the project.

- Incorporate this Agreement by reference into each subaward.

- Include any required CEC flow-down provisions in each subaward, in addition to a statement that the terms of this Agreement will prevail if they conflict with the subaward terms.

- Submit a Subaward and Site Letter to the CAM describing the subawards and any site host agreement needed or stating that no subawards or site host agreements are required.

- If requested by the CAM, submit a draft of each Subaward and any Site Host Agreement required to conduct the work under this Agreement.

- If requested by the CAM, submit a final copy of each executed subaward and any Site Host Agreement.

- If the Recipient decides to add new subrecipients, then the Recipient shall notify and receive written approval from the CAM prior to adding any new subrecipients.

Products:

- Subaward and Site Letter

- Draft Subawards (if required by the CAM)

- Draft Site Host Agreement (if required by the CAM)

- Final Subawards (if required by the CAM)

- Final Site Host Agreement (if required by the CAM)

## Technical Advisory Committee

### Subtask 1.11 Technical Advisory Committee (TAC)

The goal of this subtask is to create an advisory committee for this Agreement. The TAC should be composed of diverse professionals. The composition will vary depending on interest, availability, and need. TAC members will serve at the CAM’s discretion. The purpose of the TAC is to:

- Provide guidance in project direction. The guidance may include scope and methodologies, timing, and coordination with other projects. The guidance may be based on:

  - Technical area expertise.

  - Knowledge of market applications; or

  - Linkages between the Agreement work and other past, present, or future projects (both public and private sectors) that TAC members are aware of in a particular area.

  - Review products and provide recommendations for needed product adjustments, refinements, or enhancements.

  - Evaluate the tangible benefits of the project to the state of California, and provide recommendations as needed to enhance the benefits.

  - Provide recommendations regarding information dissemination, market pathways, or commercialization strategies relevant to the project products.

  - Help set the project team's goals and contribute to the development and evaluation of its statement of proposed objectives as the project evolves.

  - Provide a credible and objective sounding board on the wide range of technical and financial barriers and opportunities.

  - Help identify key areas where the project has a competitive advantage, value proposition, or strength upon which to build.

  - Advocate, to the extent the TAC members feel is appropriate, on behalf of the project in its effort to build partnerships, governmental support, and relationships with a national spectrum of influential leaders.

  - Ask probing questions that ensure a long-term perspective on decision-making and progress toward the project’s strategic goals.

The TAC may be composed of qualified professionals spanning the following types of disciplines:

- Researchers knowledgeable about the project subject matter.

- Members of trades that will apply the results of the project (e.g., designers, engineers, architects, contractors, and trade representatives).

- Public interest market transformation implementers.

- Product developers relevant to the project.

- U.S. Department of Energy research managers, or experts from other federal or state agencies relevant to the project.

- Public interest environmental groups.

- Utility representatives.

- Air district staff; and

- Members of relevant technical society committees.

The Recipient shall:

- Prepare a List of Potential TAC Members that includes the names, companies, physical and electronic addresses, and phone numbers of potential members. The list will be discussed at the Kick-off meeting, and a schedule for recruiting members and holding the first TAC meeting will be developed.

- Recruit TAC members. Ensure that each individual understands member obligations and the TAC meeting schedule developed in subtask 1.11.

- Prepare a List of TAC Members once all TAC members have committed to serving on the TAC.

- Submit Documentation of TAC Member Commitment (such as Letters of Acceptance) from each TAC member.

Recipient Products:

- List of Potential TAC Members

- List of TAC Members

- Documentation of TAC Member Commitment

### Subtask 1.12 TAC Meetings

The goal of this subtask is for the TAC to provide strategic guidance for the project by participating in regular meetings, which may be held via teleconference.

The Recipient shall:

- Discuss the TAC meeting schedule with the CAM at the Kick-off meeting. Determine the number and location of meetings (in-person and via teleconference) in consultation with the CAM.

- Prepare a TAC Meeting Schedule that will be presented to the TAC members during recruiting. Revise the schedule after the first TAC meeting to incorporate meeting comments.

- Prepare a TAC Meeting Agenda and TAC Meeting Back-up Materials for each TAC meeting.

- Organize and lead TAC meetings in accordance with the TAC Meeting Schedule. Changes to the schedule must be pre-approved in writing by the CAM.

- Prepare TAC Meeting Summaries for each TAC Meeting that include any recommended resolutions of major TAC issues.

The TAC shall:

- Help set the project team's goals and contribute to the development and evaluation of its statement of proposed objectives as the project evolves.

- Provide a credible and objective sounding board on the wide range of technical and financial barriers and opportunities.

- Help identify key areas where the project has a competitive advantage, value proposition, or strength upon which to build.

- Advocate on behalf of the project in its effort to build partnerships, governmental support, and relationships with a national spectrum of influential leaders.

- Ask probing questions that ensure a long-term perspective on decision-making and progress toward the project’s strategic goals.

- Review and provide comments to proposed project performance metrics.

- Review and provide comments to proposed project Draft Technology Transfer Plan

Recipient Products:

- TAC Meeting Schedule (draft and final)

- TAC Meeting Agendas (draft and final)

- TAC Meeting Back-up Materials

- TAC Meeting Summaries

### Subtask 1.13 Project Performance Metrics

The goal of this subtask is to finalize key performance targets for the project based on feedback from the TAC and report on final results in achieving those targets. The performance targets should be a combination of scientific, engineering, techno-economic, and/or programmatic metrics that provide the most significant indicator of the research or technology’s potential success.

The Recipient shall:

- Complete and submit the project performance metrics section of the Initial Project Benefits Questionnaire, developed in the Evaluation of Project Benefits task, to the CAM.

- Present the draft project performance metrics at the first TAC meeting to solicit input and comments from the TAC members.

- Develop and submit a TAC Performance Metrics Summary that summarizes comments received from the TAC members on the proposed project performance metrics. The TAC Performance Metrics Summary will identify:

  - TAC comments the Recipient proposes to incorporate into the Initial Project Benefits Questionnaire, developed in the Evaluation of Project Benefits task.

  - TAC comments the Recipient does not propose to incorporate with and explanation why.

- Develop and submit a Project Performance Metrics Results document describing the extent to which the Recipient met each of the performance metrics in the Final Project Benefits Questionnaire, developed in the Evaluation of Project Benefits task.

- Discuss the Project Performance Metrics Results at the Final Meeting.

Products:

- TAC Performance Metrics Summary

- Project Performance Metrics Results

# TECHNICAL TASKS

This section of the Scope of Work outlines the technical work to be performed under this Agreement. The work effort should be divided into a series of logical, discrete, and sequential tasks. Products that require a draft version are indicated by marking “(draft and final)” after the product name in the “Products” section of the task/subtask. If “(draft and final)” does not appear after the product name, only a final version of the product is required. Subtask 1.1 (Products) describes the procedure for submitting products to the CAM.

Each task has the following components:

- Task Name

- The goal of this task is to ...

- The Recipient shall:

- Products

## TASK 2 [insert task name using ALL CAP]

The goal of this task is to OR The goals of this task are to ... [Complete the sentence with a brief description of the task goal(s). Please be brief, limit one to three sentences. Use brief sentences].

The Recipient shall:

- List each activity the Recipient will perform in this task.

- Use a bulleted list unless there is only one activity.

- Organize activities sequentially.

- Begin with a verb that describes the activity the Recipient will perform (e.g., “Prepare a Diagnostic Software Report”).

- Capitalize the name of each product. All technical tasks should include product(s). A “product” is an item the Recipient submits to the CEC, such as a report, summary, plan, or presentation materials, and not an activity.

- Give the product a brief, descriptive name and describe the content of written products such as reports (see examples below).

- If the project involves a test, one of the products should be a Test Plan.  The plan may describe test objectives, procedures, conditions, facilities, and equipment.

- [Insert verb in active tense ... complete the sentence.]

- [Insert verb in active tense ... complete the sentence.]

Products:

Products incorporate the knowledge and understanding gained by performing the activities, and are submitted to the CEC for review, comment, and approval. Products include, but are not limited to, written reports that describe methods, test plans, results of testing, analysis of data, conclusions, and recommendations for future study, workshop agendas and summaries, description and photographs of equipment/product developed, summaries of advisory group meetings, computer software with written instructions for data input and use of the software, if intended for public or CEC use, and production prototypes. For each product, there must be a bullet under “The Recipient Shall:” explaining it in more detail.

- [Insert 1st product (name only) and include draft and final versions as necessary]

- [Insert 2nd product (name only) and include draft and final versions as necessary]

For Example:

The Recipient shall:

- Prepare the X Test Plan. This plan shall include, but is not limited to ...

- Conduct research in accordance with the X Test Plan.

- Prepare the X Test Results Report. This report shall include, but is not limited to, the following ...

Products:

- X Test Results Report (draft and final).

## TASK 3 [insert task name using ALL CAP]

The goal of this task is to ... [Complete the sentence with a brief description of the goal(s). Please be brief, two to three sentences maximum.

The Recipient shall:

- [Insert verb in active tense ... complete the sentence.]

- [Insert verb in active tense ... complete the sentence.]

Products:

- [Insert 1st product (name only) and include draft and final versions as necessary]

- [Insert 2nd product (name only) and include draft and final versions as necessary]

[Add the appropriate number of tasks needed for the Agreement. Use proper headers.]

## TASK [TBD-1] EVALUATION OF PROJECT BENEFITS (MANDATORY TASK)

The evaluation of project benefits tasks must be included in every agreement, and the language does not change. Do NOT change anything in this task.

The goal of this task is to report the benefits resulting from this project.

The Recipient shall:

- Complete the Initial Project Benefits Questionnaire. The Initial Project Benefits Questionnaire shall be initially completed by the Recipient with ‘Kick-off’ selected for the ‘Relevant data collection period’ and submitted to the CAM for review and approval.

- Complete the Annual Survey by January 31st of each year. The Annual Survey includes, but is not limited to, the following information:

  - Technology commercialization progress

  - New media and publications

  - Company growth

  - Follow-on funding and awards received

- Complete the Final Project Benefits Questionnaire. The Final Project Benefits Questionnaire shall be completed by the Recipient with ‘Final’ selected for the ‘Relevant data collection period’ and submitted to the CAM for review and approval.

- Respond to CAM questions regarding the questionnaire drafts.

- Complete and update the project profile on the CEC’s public online project and recipient directory on the Energize Innovation website (www.energizeinnovation.fund), and provide Documentation of Project Profile on EnergizeInnovation.fund, including the profile link.

- If the Prime Recipient is an Innovation Partner on the project, complete and update the organizational profile on the CEC’s public online project and recipient directory on the Energize Innovation website (www.energizeinnovation.fund), and provide Documentation of Organization Profile on EnergizeInnovation.fund, including the profile link.

Products

- Initial Project Benefits Questionnaire

- Annual Survey(s)

- Final Project Benefits Questionnaire

- Documentation of Project Profile on EnergizeInnovation.fund

- Documentation of Organization Profile on EnergizeInnovation.fund

## TASK [TBD-2] PUBLIC OUTREACH AND TECHNOLOGY/KNOWLEDGE TRANSFER ACTIVITIES (MANDATORY TASK)

The Public Outreach and Technology Transfer Activities tasks must be included in every agreement, and the language does not change. Do NOT change anything in this task.

The goal of this task is to develop a plan for public outreach during the term of the Agreement and to make the knowledge gained, results, and lessons learned from Agreement tasks available to the public, interested parties, and appropriate decision-makers.

The Recipient shall:

- Develop and submit a Public Outreach and Technology Transfer Plan explaining any public outreach actions proposed during the term of the Agreement and how the knowledge gained from Agreement tasks will be made available to the public. Key elements from this report shall be included in the Final Report for this Agreement.

- Present the draft Public Outreach and Technology Transfer Plan to the TAC for feedback and comments.

- Develop and submit a Summary of TAC Comments that summarizes comments received from the TAC members on the Draft Public Outreach and Technology Transfer Plan. This document will identify:

  - TAC comments the Recipient proposes to incorporate into the final Public Outreach and Technology Transfer Plan.

  - TAC comments the Recipient does not propose to incorporate with and explanation why.

- Submit the final Public Outreach and Technology Transfer Plan to the CAM for approval.

- Conduct and implement the public outreach/technology transfer activities in accordance with the Final Public Outreach and Technology Transfer Plan.

- Develop and submit Quarterly Progress Reports that include high level summaries of the activities, results, and lessons learned of tasks performed relating to implementing the Final Public Outreach and Technology Transfer Plan. This report should not include any proprietary information.

- Provide at least (6) six High Quality Digital Photographs (minimum resolution of 1300x500 pixels in landscape ratio) of pre and post technology installation at the project sites or related project photographs, if applicable.

Products:

- Draft Public Outreach and Technology Transfer Plan (draft and final).

- Summary of TAC Comments.

- Quarterly Progress Reports (draft and final).

- High Quality Digital Photographs, if applicable.

# PROJECT SCHEDULE

Please see the Excel spreadsheet in Attachment 13.

Please see subtask 1.3 in Administration Tasks (Section V) of this attachment for a description of Critical Project Review (CPR) Meetings.