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[bookmark: _Toc233271610]I.	Introduction
A. [bookmark: _Toc233271611]Purpose of Solicitation 
Food manufacturing, specifically processing and production, is energy- and carbon-intensive and significantly contributes to greenhouse gas (GHG) emissions. Food manufacturing is a critical area of opportunity to advance industrial decarbonization and electrification efforts, but it faces unique barriers and challenges due to the diversity of products. Food processing and production costs are often higher in California, potentially making it difficult for in-state companies’ products to compete with similar products produced outside of the state. Investing in electrification and improvements to food production facilities with grid-supporting, decarbonizing, or both technologies will reduce operating costs and GHG emissions. This support will help ensure California’s food processing industries remain competitive, operational, and within California.
The Food Production Investment Program (FPIP) invests in projects across California that accelerate the adoption of advanced energy-efficiency and decarbonization technologies that support electrical grid reliability and reduce GHG emissions, especially in priority population areas. This program funds financial incentives for food processors to demonstrate:
· Emissions Reduction: Adopt electrification and other eligible decarbonization technologies listed in Section II.B to reduce annual GHG emissions and other criteria air emissions onsite at eligible facilities.[footnoteRef:2] [2:  Food processors and supporting facilities also must meet the requirements defined in Section II.A.] 

· Electrical Grid Support: Adopt commercially available and emerging technologies needed to support electrical grid reliability and enhance resilience during peak periods.
· Benefits to Priority Populations: Reduce criteria air pollutants, benefit or improve public health, support job creation, and protect the environment, with a focus on priority populations (as defined in Section I A.5). 
The technologies funded by this Grant Funding Opportunity will help maintain product quantity and quality while reducing energy costs and GHG emissions associated with food production. This program is open to all California food processors and related support facilities. FPIP only funds projects located in California. Priority will be given to projects that also support electrical grid reliability and further the purposes of Assembly Bill (AB) 32 (Nunez, Global Warming Solutions Act of 2006, Chapter 488, 2006) and Senate Bill (SB) 32 (Pavley, California Global Warming Solutions Act of 2006, Chapter 249, 2016).
See Section II of this solicitation for complete eligibility requirements. Applications will be evaluated as described in Section IV of this solicitation. If an applicant submits multiple applications, each application must be for a distinct project (i.e., no overlap with respect to the tasks described in the Scope of Work). 
Prospective applicants looking for partnering opportunities for this funding opportunity should register on the California Energy Commission’s Empower Innovation website at www.empowerinnovation.net.
B. [bookmark: _Toc458602320][bookmark: _Toc233271612]Key Words/Terms
	Word/Term
	Definition

	Applicant
	An entity that submits an application to this solicitation, known as the prime applicant.

	Application
	An applicant’s written response to this solicitation.

	Authorized Representative
	The person submitting the application who has the authority to enter into an agreement with the CEC. 

	California-Based Vendor
	A vendor with equipment manufactured in, or with a distribution center in, California. Vendors should be registered and in good standing with the California Secretary of State at www.sos.ca.gov.

	California Native American tribe
	A Native American tribe located in California that is on the contact list maintained by the Native American Heritage Commission for the purposes of Chapter 905 of the Statutes of 2004 (Pub. Resources Code, § 21073).

	California tribal organization
	A corporation, association, or group controlled, sanctioned, or chartered by a California Native American tribe that is subject to its laws, the laws of the State of California, or the laws of the United States.

	CAM
	Commission Agreement Manager, the person designated by the CEC to oversee the performance of an agreement resulting from this solicitation and to serve as the main point of contact for the grant recipient.

	CCI
	California Climate Investments, a statewide initiative that puts billions of Cap-and-Invest dollars to work reducing GHG emissions; strengthening the economy; improving public health and the environment; and providing benefits to residents of disadvantaged communities, low-income communities, and low-income households, collectively referred to as “priority populations.” California Climate Investments comprises programs funded by appropriations from the Greenhouse Gas Reduction Fund. The California Air Resources Board developed Funding Guidelines to provide direction for agencies that administer California Climate Investments. The purpose of the Funding Guidelines is to provide guidance for administering agencies, so they design and implement their programs in a way that:
· Facilitates GHG emission reductions;
· Meets statutory requirements;
· Maximizes benefits to disadvantaged communities;
· Targets investments to disadvantaged communities, low-income communities, and low-income households to help ensure statutory investment minimums are met or exceeded;
· Provides accountability and transparency; and
· Supports consistency across programs.

	CARB
	California Air Resources Board

	CAO
	Commission Agreement Officer, the person designated by the CEC to oversee the internal administrative processes and to serve as the main point of contact for solicitation applicants.

	CBO
	Community-Based Organization, a public or private nonprofit organization of demonstrated effectiveness that: 
A. Has deployed projects and/or outreach efforts within the region (e.g., air basin or county) of the proposed disadvantaged or low-income community or similar community.
B. Has an official mission and vision statements that expressly identifies serving disadvantaged and/or low-income communities.
C. Currently employs staff member(s) who specialized in and are dedicated to – diversity, or equity, or inclusion, or is a 501(c)(3) non-profit.

	CEC
	State Energy Resources Conservation and Development Commission or the California Energy Commission.

	CEC funds
	CEC funds are FPIP grant funds awarded under this solicitation. Also referred to as grant funds.

	CEQA
	California Environmental Quality Act, California Public Resources Code Section 21000 et seq.

	Commercially Available Equipment
	Equipment that is readily available for procurement and installation, has been widely used, and has well-documented performance and energy savings. This equipment should be drop in ready to replace the existing equipment. Equipment must be fully developed and operational and not in a research or demonstration phase.

	Days
	Days refers to calendar days.

	D&E
	Design & Engineering

	DER
	Distributed Energy Resource. Assets connected to the distribution of grid, including generation, energy efficiency, and demand response. 

	Disadvantaged Community
	Communities designated pursuant to Health and Safety Code Section 39711 as representing the top 25 percent scoring census tracts from CalEnviroScreen along with other areas with high amounts of pollution and low populations as identified by the California Environmental Protection Agency at https://oehha.ca.gov/calenviroscreen/report/​calenviroscreen-50

	Electrification (of an industrial process/facility)
	Replacing fossil fuel-powered technologies or processes with grid- or clean renewable electricity-powered industrial equipment.

	FPIP
	Food Production Investment Program, the administrator of funding for the projects awarded under this solicitation.

	GGRF
	Greenhouse Gas Reduction Fund

	GHG
	Greenhouse Gas

	Industry-Standard Practice
	A typical process, technology, or piece of equipment that is commonly used in current industrial operations. These practices reflect what is generally accepted as typical or baseline in the industry and comply with existing regulations or standards, such as the current Title 24 or other relevant energy-efficiency codes.

	Low-Income Community
	Communities within census tracts with median household incomes at or below 80 percent of the statewide median income or the applicable low-income threshold listed in the state income limits updated by the Department of Housing and Community Development at https://www.hcd.ca.gov/grants-and-funding/income-limits.

	M&V
	Measurement and Verification

	NOPA
	Notice of Proposed Award, a public notice by CEC staff that identifies proposed grant recipients.

	Principal Investigator
	The technical lead for the applicant’s project, who is responsible for overseeing the project; in some instances, the Principal Investigator and Project Manager may be the same person.

	Priority Populations
	Priority populations include residents of (1) census tracts identified as disadvantaged by the California Environmental Protection Agency per SB 535; (2) census tracts identified as low-income per AB 1550; or (3) low-income households per AB 1550.

	Project
	A technology or a portfolio of technologies installed in one or more food processing or supporting facilities that are contained in a grant application.

	Project Manager
	The person designated by the applicant to oversee the project and to serve as the main point of contact for the CEC.

	Recipient
	 A person or entity receiving a grant award under this solicitation. “Recipient” may be used interchangeably with “grant recipient”.

	Solicitation
	This entire document, including all attachments, exhibits, addenda, written notices, and questions and answers (“solicitation” may be used interchangeably with “Grant Funding Opportunity” or “GFO”). 

	Subrecipient 
	A person or entity that receives grant funds directly from a grant Recipient and is entrusted to make decisions about how to conduct some of the grant’s activities. A Subrecipient’s role involves discretion over grant activities and is not merely just selling goods or services.

	State
	State of California

	TRL
	Technology readiness levels are a method for estimating the maturity of technologies during the acquisition phase of a program.
Source: U.S. Department of Energy, “Technology Readiness Assessment Guide” at:
Technology Readiness Level Assessment Guide

	Vendor
	A person or entity that sells goods or services to the grant Recipient, Subrecipient, or any lower-tiered level of Sub-Subrecipient, in exchange for some of the grant funds, and does not make decisions about how to perform the grant’s activities. The Vendor’s role is ministerial and does not involve discretion over grant activities.


C. [bookmark: _Toc233271613]Project Focus
This solicitation focuses on projects that will install and demonstrate technologies that must fall under one of the categories below:
· Commercially available technologies that are a drop-in ready replacement equipment or an addition to current systems and that have higher efficiency than current industry-standard practice. To be eligible for FPIP funding, proposed equipment or systems must exceed the established industry–standard practice.
· Cutting-edge emerging technologies, with a minimum technology readiness level (TRL) 8 or greater that are not widely used in California and are not drop-in-ready replacement equipment or additions, but have been commercially proven elsewhere in actual food processing applications with independent verification of actual benefits such as energy reduction, GHG emissions reduction, and improved air quality.
FPIP defines TRL 8 and 9 based on the U.S. Department of Energy’s definition:
· A technology at TRL 8 “has been proven to work in its final form and under expected conditions. In almost all cases, this TRL represents the end of true system development.” 
· A technology at TRL 9 is “in its final form and operated under the full range of operating mission conditions.”
Projects should aim to drive scalability and application of the project technology(ies) to other facilities, industries, and processes.
The project must achieve two or more of these goals: 
· Electrify some or all food-related processes
· Maximize GHG emissions reductions
· Maximize energy reductions
· Provide benefits to support grid reliability, including reducing electrical demand during net peak periods
· Provide benefits to priority populations
Projects that meet more of these goals will be considered more favorably during the scoring phase. Section II.B.2 lists further descriptions of eligible technologies. 
D. [bookmark: _Toc233271614]Funding
1. [bookmark: _Toc381079878][bookmark: _Toc382571140][bookmark: _Toc395180637][bookmark: _Toc433981282]Amount Available and Minimum/ Maximum Funding Amounts
[bookmark: _Toc381079895][bookmark: _Toc382571157][bookmark: _Toc395180656]There is up to $5,000,000 available for grants awarded under this solicitation. The minimum funding amount for each project is $2,500,000. The maximum funding amount is $5,000,000.
	Available FPIP funding
	Minimum FPIP award
	Maximum FPIP award
	Minimum match funding
(% of FPIP funds requested)

	$5,000,000
	$2,500,000
	$5,000,000
	25% 


2. FPIP Eligible Costs 
Eligible costs for this grant funding are limited to two areas:
(1) Equipment costs: Equipment must result in reductions in GHG emissions, benefit the electrical grid, or do both. Eligible technologies are defined in Section II.B.2.
Typically, the total cost of equipment includes, but is not limited to:
· Direct cost of the equipment;
· Costs related to shipping or delivery;
· Costs related to equipment tax;
· Costs related to customs clearance charges;
· Permanent measurement and verification (M&V) equipment;
· Software directly related to eligible technologies; and
· Costs related to materials (electrical, mechanical, or instrumentation) required to complete the installation of the equipment (piping, conduit, bolts, supports, coatings, wiring, etc.) that would be permanently installed.
· CEC staff may consider other related costs eligible if the applicant can provide satisfactory supporting justification.
(2) Third-party subrecipient costs: Efforts related to project design and engineering (D&E) tasks and to M&V of project performance. 
· The grant will reimburse subrecipients' costs up to a maximum of $99,999 per entity with FPIP funds.
· If a single subrecipient entity performs both M&V and D&E tasks, that entity is limited to a total of $99,999 in FPIP reimbursement, regardless of how the costs are distributed between the two tasks. 
· Any subrecipient costs exceeding these limits may be counted toward the required match funding requirement.
Non-eligible costs for this grant funding include, but are not limited to: 
· Costs related to M&V collection required for the application;
· Costs related to M&V collection required for the project by in-house staff; 
· Costs related to preparing the site for equipment (excavation, demolition, construction, etc.); 
· Costs related to assembling the equipment; 
· Costs related to commissioning the equipment;
· Labor costs related to the installation and commissioning of the equipment; 
· Travel and costs related to travel; 
· Grant writing, consulting, or management;
· Standalone software applications;
· Rental equipment;
· Equipment warranty; and
· Equipment training or maintenance. 
3. Match Funding Requirement
[bookmark: _Toc395180670][bookmark: _Toc433981299]For this solicitation, match funding is required in the amount of at least 25 percent of the requested CEC funds. Applicants cannot use non-eligible costs to meet the match requirement for this solicitation. Match funds are limited to only the eligible costs defined in Section I.D.2.
[bookmark: _Hlk174708707]Total match share percentage is calculated by dividing the total match share contributions by the total CEC funds requested plus total match share contributions: 
100=Total Match Share Percentage
Additional match funds beyond the minimum requirement can be viewed favorably during the scoring phase. For example, additional funding may strengthen the project's impact and benefits (Scoring Criterion 3). For the definition and other requirements of match funding, see Section I.K.
4. Change in Funding Amount
Along with any other rights and remedies available to it, the CEC reserves the right to:
· Increase or decrease the available funding and the minimum/maximum grant award amounts described in this section.
· Allocate any additional or unawarded funds to passing applications, in rank order. 
· Reduce funding to an appropriate amount if the budgeted funds do not provide full funding for agreements. In this event, the proposed grant recipient and Commission Agreement Manager (CAM) will attempt to reach an agreement on a reduced Scope of Work commensurate with available funding.
E. [bookmark: _Toc458602325][bookmark: _Toc233271615]Key Activities Schedule
Key activities, dates, and times for this solicitation and for agreements resulting from this solicitation are presented below. An addendum will be released if the dates change for activities that appear in bold.
	ACTIVITY
	DATE
	TIME[footnoteRef:3]  [3:  Pacific Standard Time or Pacific Daylight Time, whichever is being observed.] 


	Solicitation Release
	September 14, 2026
	

	Pre-Application Workshop 
	September 28, 2026
	10:00 a.m.

	Deadline for Written Questions[footnoteRef:4]  [4:  This deadline does not apply to non-technical questions (e.g., administrative questions concerning application format requirements or attachment instructions), including questions regarding application submission in the ECAMS system or to questions that address an ambiguity, conflict, discrepancy, omission, or other error in the solicitation. Such questions may be submitted to the CAO listed in Section 1.G at any time prior to 5:00 p.m. of the application deadline date. Please see Section 1.G for additional information.] 

	October 5, 2026
	5:00 p.m.

	Anticipated Distribution of Questions and Answers 
	Week of October 19, 2026
	

	Support for Application Submission in ECAMS
	December 16, 2026
	5:00 p.m.[footnoteRef:5] [5:  Please see Section I.G Questions and Section III.B Method for Delivery for more information.] 


	Deadline to Submit Applications
	December 17, 2026
	11:59 p.m.

	Anticipated Notice of Proposed Award Posting Date
	Week of February 1, 2027
	

	Anticipated Energy Commission Business Meeting Date
	May 19, 2027
	

	Anticipated Agreement Start Date
	June 01, 2027
	

	Anticipated Agreement End Date 
	March 31, 2031
	


F. [bookmark: _Toc458602326][bookmark: _Toc233271616]Notice of Pre-Application Workshop
CEC staff will hold one Pre-Application Workshop to discuss this solicitation with potential applicants. Participation is optional but encouraged. The Pre-Application Workshop will be held remotely. Applicants may attend the workshop via the internet (Zoom; see instructions below) or via conference call on the date, at the time, and at the location listed below. Please refer to the CEC's website at https://www.energy.ca.gov/funding-opportunities/solicitations to confirm the date and time. Please be aware that the meeting will be recorded.
Date and time: September 28, 2026, 10:00 a.m. – 12:00 (Noon) 
Zoom Instructions:
To join the Zoom meeting, go to https://zoom.us/join and enter the Meeting ID below and select “join from your browser.” Participants will then enter the meeting password listed below and their name. Participants will select the “Join” button:
Meeting ID: 867 2655 1126
Meeting Password: 295311
Topic: GFO-26-302 - Food Production Investment Program (FPIP) 2026
Telephone Access Only:
Call 1-888 475 4499 (Toll Free) or 1-877 853 5257 (Toll Free). When prompted, enter the meeting number above. International callers may select a number from the Zoom International Dial-in Number List at: https://energy.zoom.us/u/adjzKUXvoy. To comment, dial *9 to “raise your hand” and *6 to mute/unmute your phone line.
Access by Mobile Device:
Download the application from the Zoom Download Center, https://energy.zoom.us/download.
Technical Support for Pre-Application Workshop:
· For assistance with problems or questions about joining or attending the meeting, please call Zoom Technical Support at 1-888-799-9666 ext. 2. You may also contact the CEC’s Public Advisor’s Office at publicadvisor@energy.ca.gov, or (916) 957-7910.
· System Requirements: To determine whether your computer is compatible, visit:
https://support.zoom.us/hc/en-us/articles/201362023-System-requirements-for-Windows-macOS-and-Linux.
· If you need a reasonable accommodation to participate, please Erica Rodriguez by e-mail at Erica.Rodriguez@energy.ca.gov or (916) 764-5705 at least five days in advance. 
G. [bookmark: _Toc458602327][bookmark: _Toc233271617][bookmark: _Toc336443625][bookmark: _Toc366671181][bookmark: _Toc219275088]Questions
During the solicitation process, for questions related only to submitting the application in the new ECAMS system, please contact ECAMS.SalesforceSupport@energy.ca.gov. Through that email address, applicants can access a team of technical assistants who can answer questions about application submission. Please also see Section III.B for additional information about the ECAMS system.
For all other questions, including all technical and administrative questions that are not related to submission of applications in the ECAMS system, please contact the Commission Agreement Officer listed below:
Eilene Cary, Commission Agreement Officer
California Energy Commission
715 P, MS-18
Sacramento, California, 95814
E-mail: Eilene.Cary@energy.ca.gov
Applicants may ask questions at the Pre-Application Workshop and may submit written questions via email. However, all technical questions must be received by the deadline listed in the “Key Activities Schedule” above. Questions received after the deadline may be answered at the CEC's discretion. Non-technical questions (e.g., administrative questions concerning application format requirements or attachment instructions) may be submitted to the CAO at any time prior to 5:00 p.m. of the application deadline date. Similarly, questions related to submission of applications in the ECAMS system may be submitted to ECAMS.SalesforceSupport@energy.ca.gov at any time prior to 5:00 p.m. of the application deadline date.
The questions and answers will also be posted on the CEC’s website at: https://www.energy.ca.​gov/funding-opportunities/solicitations.
If an applicant discovers a conflict, discrepancy, omission, or other error in the solicitation at any time prior 5:00 p.m. of the application deadline date, the applicant may notify the CAO in writing and request modification or clarification of the solicitation. The CEC, at its discretion will provide modifications or clarifications by either an addendum to the solicitation or by written notice to all entities that requested the solicitation. At its discretion, the CEC may, in addition to any other actions it may choose, re-open the question/answer period to provide all applicants the opportunity to seek any further clarification required. 
Any verbal communication with a CEC employee or anyone else concerning this solicitation is not binding on the State and will in no way alter a specification, term, or condition of the solicitation. Therefore, all communication should be directed in writing to the assigned CAO.
H. [bookmark: _Toc522777845][bookmark: _Toc26361578][bookmark: _Toc233271618]Applicants’ Admonishment
This solicitation contains application requirements and instructions. Applicants are responsible for carefully reading the entire solicitation, asking appropriate questions in a timely manner, ensuring that all solicitation requirements are met, submitting all required responses in a complete manner by the required date and time, and carefully rereading the solicitation before submitting an application. In particular, please carefully read the Screening and Scoring Criteria and Grounds to Reject an Application or Cancel an Award in Section IV, and the relevant FPIP Grant terms and conditions located at: https://www.energy.ca.gov/funding-opportunities/funding-resources.
[bookmark: _Toc433981277][bookmark: _Toc395180625][bookmark: _Toc382571127][bookmark: _Toc381079868]Applicants are solely responsible for the cost of developing applications. This cost cannot be charged to the State. All submitted documents will become publicly available records and property of the State after the CEC posts the Notice of Proposed Award or the solicitation is canceled. Only submit information you want made public. Applicants shall not submit any confidential information as part of their applications. No portion of your application will be considered confidential.
I. [bookmark: _Toc522777846][bookmark: _Toc26361579][bookmark: _Toc233271619][bookmark: AddReq]Additional Requirements Regarding Environmental Review
1. Time is of the essence. CEC funds available under this solicitation have an encumbrance deadline of June 30, 2027. This means that the CEC must approve proposed awards at a business meeting (usually held monthly) prior to June 30, 2027, to avoid expiration of the funds. 
1. Environmental Review. Prior to approval and encumbrance, the CEC must comply with the California Environmental Quality Act (CEQA) and other requirements. To comply with CEQA, the CEC must have CEQA-related information from applicants and sometimes other entities, such as local governments, in a timely manner. Unfortunately, even with this information, the CEC may not be able to complete its CEQA review prior to the encumbrance deadline for every project. For example, if a project requires an Environmental Impact Report, the process to complete it can take many months. For these reasons, it is critical that applicants organize applications in a manner that minimizes the time required for the CEC to comply with CEQA and provide all CEQA-related information to the CEC in a timely manner such that the CEC is able to complete its review in time for it to meet its encumbrance deadline.
1. Reservation of right to cancel proposed award. In addition to any other right reserved to it under this solicitation or that it otherwise has, if the CEC determines, in its sole and absolute discretion, that the CEQA review associated with a proposed project would not likely be completed prior to the encumbrance deadline referenced above, and that the CEC’s ability to meet its encumbrance deadline may thereby be jeopardized, the CEC may cancel a proposed award and award funds to the next highest scoring applicant, regardless of the originally proposed applicant’s diligence in submitting information and materials for CEQA review. Examples of situations that may arise related to CEQA review include but are not limited to:
· Example 1: If another state agency or local jurisdiction, such as a city or county, has taken the role of lead agency under CEQA, the CEC’s review may be delayed while waiting for a determination from the lead agency.
· Example 2: If the proposed work is part of a larger project for which a detailed environmental analysis has been or will be prepared by another state agency or local jurisdiction, the CEC’s review may be delayed as a result of waiting for a supplemental or initial analysis, respectively, from the other agency.
· Example 3: If the nature of the proposed work is such that a project is not categorically or otherwise exempt from the requirements of CEQA, and an Initial Study or other detailed environmental analysis appears to be necessary, the CEC’s review, or the lead agency’s review, may take longer than the time available to encumber the funds. If an Initial Study, Negative Declaration, Mitigated Negative Declaration, Environmental Impact Report, or similar document[footnoteRef:6] has already been completed by another state agency or a local jurisdiction, serving as the lead agency, the applicant must ensure that such an analysis covers the work in the proposed project, or must obtain a revised analysis and determination from the lead agency reviewing the proposed project. [6:  This catch-all refers to other types of environmental reviews, such as those prepared under the National Environmental Policy Act (NEPA).] 

· Example 4: If the proposed project clearly falls under a statutory or categorical exemption, or is a project for which another state agency or local jurisdiction has already completed its environmental review and adopted CEQA findings that the project will cause no significant effect on the environment, the project will likely have greater success in attaining rapid completion of CEQA requirements.
The above examples are not exhaustive of instances in which the CEC may or may not be able to comply with CEQA within the encumbrance deadline and are only provided as further clarification for potential applicants. Applicants are encouraged to contact potential lead and responsible agencies under CEQA as early as possible. Please plan applications accordingly. 
J. [bookmark: _Toc522777847][bookmark: _Toc26361580][bookmark: _Toc233271620]Background
1. [bookmark: _Toc433981280][bookmark: _Toc395180627][bookmark: _Toc382571129][bookmark: _Toc381079870]Food Production Investment Program (FPIP)
FPIP was established in 2018 and initially funded by AB 109 (Ting, Chapter 249, Statutes of 2017) and SB 856 (Chapter 30, Statutes of 2018). In 2022 and 2023, FPIP received additional funding from AB 209 (Chapter 251, Statutes of 2022) and the Budget Act of 2023, as amended by Ting (Chapter 38, Statutes of 2023)[footnoteRef:7] to continue program implementation. The program uses Greenhouse Gas Reduction Funds (GGRF) from the California Climate Investment Program (CCI) and General Fund monies to further the purposes of reducing GHG emissions, reducing energy use, and sustaining grid reliability. [7:  The FPIP program is authorized by Public Resources Code §§ 25663 – 25663.6. The guidelines adopted for the previous GGRF-funded FPIP do not apply to this FPIP program funded. ] 

[bookmark: chkAugment]FPIP provides funding to California food processors to deploy and accelerate the adoption of advanced energy-efficiency and decarbonization technologies that support electric grid reliability and the achievement of the state’s GHG emissions reduction goals while maximizing other co-benefits. The CEC prioritizes investing in projects that achieve significant GHG and energy reductions, reduce demand during net-peak periods, maximize benefits for priority population communities, and are necessary to meet the State’s climate goals. The CEC administers the program in coordination with the California Air Resources Board (CARB).
2. [bookmark: AppLaws]Applicable Laws, Policies, and Background Documents 
This solicitation addresses the energy goals described in the following laws, policies, and background documents.
[bookmark: RefDocs]Laws/Regulations
· AB 32 - Global Warming Solutions Act of 2006 
AB 32 (Statutes of 2006, chapter 488) created a comprehensive program to reduce GHG emissions in California. GHG reduction strategies include a mandate to reduce emissions to 1990 levels by 2020 and a cap-and-trade program. AB 32 also designates CARB as the state agency charged with monitoring and regulating sources of GHG emissions and requires CARB to develop a Scoping Plan that describes the approach California will take to reduce GHGs. CARB must update the plan at least once every five years.
Additional Information: California Legislative Information
‌https://ww2.arb.ca.gov/our-work/programs/ab-32-climate-change-scoping-plan
Applicable Law: California Health and Safety Code §§ 38500 et. seq. 
· SB 32 - California Global Warming Solutions Act of 2006: Emissions Limit
SB 32 expands on AB 32 by requiring that CARB ensure statewide GHG emissions are reduced to 40 percent below the 1990 level by no later than December 31, 2030. SB 32 further requires that these emission reductions be achieved in a manner that benefits the state’s most disadvantaged communities and is transparent and accountable to the public and the Legislature.
Additional Information: 
SB-32 California Global Warming Solutions Act of 2006: emissions limit.
http://www.leginfo.ca.gov/pub/15-16/bill/sen/sb_0001-0050/sb_32_‌‌‌‌‍‍bill_20160908_​chaptered.htm
Applicable Law: California Health and Safety Code § 38566
· AB 1550 – The Climate Investments for California Communities Act
AB 1550 (Gomez, Chapter 369, Statutes of 2016) amends existing SB 535 (DeLeon, Chapter 830, Statutes of 2012) to set investment minimums for GGRF projects in and benefiting disadvantaged and low-income communities and includes the following requirements: 
· A minimum of 25 percent of the proceeds to be invested in projects located within and benefiting individuals living in disadvantaged communities; 
· An additional minimum of 5 percent be invested in projects located within and benefiting individuals living in low-income communities or benefiting low-income communities statewide; and 
· An additional minimum of 5 percent be invested in projects that are located within and benefiting individuals living in low-income communities or benefiting low-income households that are within one-half mile of a disadvantaged community. 
Additional Information: https://calepa.ca.gov/envjustice/ghginvest/ 
· AB 209 - Energy and Climate Change Act 
AB 209 (Statutes of 2021, chapter 251) requires the CEC to establish and administer clean energy programs to provide financial incentives to California-headquartered companies for developing and commercializing technologies that can either help California meet its GHG reduction targets and achieve its climate goals or enable the state to be more resilient to the impacts of climate change. Specifically, this bill authorizes the FPIP to provide incentives for the implementation of projects to accelerate the adoption of advanced energy technologies and other decarbonization technologies at facilities to support electrical grid reliability and reduce the emissions of GHGs from those facilities.
Additional Information: AB-209 Energy and climate change.
Refer to the link below for information about past CEC research projects and activities: 
· https://www.energy.ca.gov/research/
· https://www.energy.ca.gov/programs-and-topics/programs/food-production-program
K. [bookmark: _Toc522777848][bookmark: _Toc26361581][bookmark: _Toc233271621]Match Funding
Refer to Section I.D.3 for more information on the match funding requirement for this solicitation.
“Match funds” includes cash contributions provided by the applicant, subrecipients, or other parties, that will be used in performance of the proposed project. 
Third-party funds from non-CEC sources may be considered eligible match funds if they meet the requirements outlined in this section. If the applicant is leveraging or pursuing funding from multiple GGRF sources, the applicant must describe all existing or potential GGRF sources in the application materials.
“Match funds” do not include: 
· FPIP funds received from current/previous agreements or sub-agreements;
· Future/contingent awards from other entities (public or private);
· Any other CEC awards (including funds from the CEC’s Industrial Decarbonization and Improvement of Grid Operations (INDIGO)[footnoteRef:8] Program); [8:  https://www.energy.ca.gov/programs-and-topics/programs/industrial-decarbonization-and-improvement-grid-operations-indigo] 

· The cost or value of the project work site;
· The cost or value of structures or other improvements affixed to the project work site permanently or for an indefinite period of time (e.g., photovoltaic systems); or
· The cost or value of any non-eligible project cost, such as labor, permitting, and overhead.
Match funding is defined for this solicitation as:
“Cash” match means funds that are in the grant recipient’s possession or proposed by a match partner and clearly identified in a support letter, and are reserved for the proposed project, meaning that they have not been committed for use or pledged as match for any other project. Cash match can include funding awards earned or received from other agencies for the proposed technologies or study (but not for the identical work). Proof that the funds exist as cash is required. 
Match funds must be spent only during the agreement term, either before or concurrently with CEC funds or in accordance with an approved Match Fund Spending Plan. Match funds must also be reported on invoices submitted to the CEC. 
All applications that include match funds must submit commitment letters, including applicant, subrecipients, sub-subrecipients, and vendors that: (1) identify the source(s) of the funds; (2) justify the dollar value claimed; (3) provide an unqualified (i.e., without reservation or limitation) commitment that guarantees the availability of the funds for the project; and (4) provide a strategy for replacing the funds if they are significantly reduced or lost. See the Commitment and Support Letters Form (Attachment 7). Commitment and support letters must be submitted with the application to be considered. 
· Any match pledged in an application must be consistent. For example, in the ECAMS system and in the Budget Attachment, applicants will be asked to enter the project’s total match funding. The amounts listed in those places should be consistent with the amount or dollar value described in the commitment letter(s) (e.g., if $5,000 “cash in hand” funds are pledged in a commitment letter, the match amounts entered in the ECAMS system and in the Budget must match this amount). If the amounts listed in an application are inconsistent, the total amount pledged in the commitment letter(s) will be considered for match funding points.
L. CEC’S RIGHTS AND REMEDIES
Any process explained in this solicitation is in addition to, and does not restrict, any other rights and remedies available to the CEC.


[bookmark: _Toc336443618][bookmark: _Toc366671173][bookmark: _Toc233271622][bookmark: _Toc310513471][bookmark: _Toc198951306][bookmark: _Toc201713533][bookmark: _Toc217726087][bookmark: _Toc219275083]II.	Eligibility Requirements
A. [bookmark: _Toc336443619][bookmark: _Toc366671174][bookmark: _Toc233271623]Applicant Requirements
1. [bookmark: Elig]Eligibility
This solicitation is open to all existing food processing and related support facilities located in California. The prime applicant must operate the food-processing facility in which grant-funded equipment will be installed. 
For this program, applicants must be existing food processing facilities that are defined by the North American Industry Classification System (NAICS)[footnoteRef:9] codes: [9:  North American Industry Classification System is the standard used by Federal statistical agencies in classifying business establishments for the purposes of collecting, analyzing, and publishing statistical data related to the U.S. business economy.] 

· 311 (Food Manufacturing), 
· 3121 (Beverage Manufacturing), 
· 493120 (Refrigerated Warehousing and Storage), and 
· 115114 (Postharvest Crop Activities [except Cotton Ginning]). 
· Additional NAICS codes may be added via an addendum to the solicitation.[footnoteRef:10]  [10:  Applicants who are unsure if an NAICS code is eligible should submit a written request with justification prior to the Deadline for Written Questions, and NAICS code eligibility will be determined through the Questions and Answers Document.] 

The following entities are among those that are not eligible to serve as prime applicants for projects under this solicitation:
· Public and private universities
· National labs
· Local publicly owned utilities, investor-owned utilities, or energy service providers 
· Equipment manufacturers and vendors
· Design and engineering subcontractors
· M&V subcontractors
· Energy aggregators or developers 
· New-build facilities (even those under eligible NAICS codes)
· Multiple different eligible entities (not under the same ownership) 
This program is looking for applicants with clear intentions and a build-ready path forward to implementing the technology(ies) listed under Section II.B.2 in California, as demonstrated by the responses in the Project Narrative. 
Food and beverage industries and related support facilities that are receiving funding for the same project, or portions of the same project, from the CEC’s INDIGO Program are ineligible for funding from FPIP.
2. [bookmark: _Toc381079914][bookmark: _Toc382571176][bookmark: _Toc395180678][bookmark: _Toc433981305]Terms and Conditions
[bookmark: _Hlk82161193]Each grant agreement resulting from this solicitation will include terms and conditions that set forth the grant recipient’s rights and responsibilities. By submitting an application in the ECAMS system, each applicant agrees to enter into an agreement with the CEC to conduct the proposed project according to the FPIP terms and conditions. All terms and conditions are located at https://www.energy.ca.gov/funding-opportunities/funding-resources. Refer to the applicable FPIP Grant terms and conditions. Failure to agree to the terms and conditions by taking actions such as failing to provide the required authorizations and certifications or indicating that acceptance is based on modification of the terms may result in rejection of the application. Applicants must read the terms and conditions carefully. The CEC reserves the right to modify the terms and conditions prior to executing grant agreements. 
[bookmark: _Hlk80609093]If a California Native American tribe (tribe) or California tribal organization with sovereign immunity is listed as a proposed awardee in the Notice of Proposed Award, CEC staff must receive the following before bringing the proposed award to a CEC Business Meeting: 
1.	A resolution or other authorizing document by the governing body of the tribe or California tribal organization authorizing the tribe or California tribal organization to enter into the proposed agreement, including accepting the Special Terms and Conditions for California Native American tribes and tribal organizations with Sovereign Immunity.
2.	A limited waiver of sovereign immunity in the form and manner required by tribal law; and 
3.	A resolution or other authorizing document delegating authority to execute the agreement to an appropriate individual. 
The above requirements may be provided in one or more documents. The document(s) will be included as an exhibit to the resulting grant agreement. 
Delay in award. Any delay in the tribe or tribal organization’s ability to provide such documentation may result in the delayed award of the grant agreement.
Reservation of the right to cancel the proposed award. Funds available under this solicitation have encumbrance deadlines that the CEC must meet in order to avoid expiration of the funds. In addition to any other rights reserved to it under this solicitation or that it otherwise has, the CEC reserves the right to cancel a proposed award if it determines, in its sole and absolute discretion, that the documentation described above would likely not be provided prior to an encumbrance deadline, and that the CEC’s ability to meet its encumbrance deadline may thereby be jeopardized. In this instance, the CEC may cancel the proposed award and allocate the funds to the next-highest-scoring applicant. 
3. California Secretary of State Registration
All corporations, limited liability companies (LLCs), limited partnerships (LPs), and limited liability partnerships (LLPs) that conduct intrastate business in California are required to be registered and in good standing with the California Secretary of State prior to their project being recommended for approval at a CEC Business Meeting. If not currently registered with the California Secretary of State, applicants and project team members (e.g., subrecipients and even match fund partners) are encouraged to contact the Secretary of State’s Office as soon as possible to avoid potential delays in beginning the proposed project(s) (should the application be proposed for funding). Applicants should provide the exact legal names of entities included in their applications, along with any fictitious business names. Fictitious business names must be currently valid, i.e., not expired with the Secretary of State. As part of the CEC’s due diligence, particularly during the agreement development phase, CEC staff may request the supporting documentation regarding the above registration requirements.
For more information, contact the Secretary of State’s Office via its website at www.sos.ca.gov. Sole proprietors do not have to be registered with the California Secretary of State. However, the local government may require a business license, and if using a fictitious business name, registration of the name may be required. Sole proprietors must be able to provide evidence of required licenses and/or registration with the appropriate local government, or evidence that such licenses and/or registration are not required, to the CEC prior to the project being recommended for approval at a CEC Business Meeting.
4. Russia Sanctions 
The budget must NOT identify that CEC funds will be spent outside of the United States or for out-of-country travel. However, match funds may cover these costs if there are no legal restrictions. Recent legal restrictions may include Russian Sanctions as described below: 
On March 4, 2022, Governor Gavin Newsom issued Executive Order N-6-22 (the EO) regarding Economic Sanctions against Russia and Russian entities and individuals. “Economic Sanctions” refers to sanctions imposed by the U.S. government in response to Russia’s actions in Ukraine, as well as any sanctions imposed under state law. The EO directs state agencies to terminate contracts with, and to refrain from entering into any new contracts with, individuals or entities that are determined to be a target of Economic Sanctions. 
Accordingly, should the State determine that the Recipient is a target of Economic Sanctions or is conducting prohibited transactions with sanctioned individuals or entities, that shall be grounds for termination of this agreement. The State shall provide the Recipient advance written notice of such termination, allowing the Recipient at least 30 calendar days to provide a written response. Termination shall be at the sole discretion of the State.
5. Priority Populations
FPIP projects may decarbonize food processing and support facilities in disadvantaged or low-income communities, thereby reducing emissions of criteria air pollutants and providing other benefits. See the definition of priority population in Section I.B. The interactive mapping tool and other resources for identifying disadvantaged and low-income communities are available at: https://www.caclimateinvestments.ca.gov/priority-populations. 
Projects claiming to benefit priority populations must be designed to avoid substantial burdens to these populations (e.g., displacement of low-income, disadvantaged community residents and businesses or increased exposure to toxins or other health risks). Additional guidance can be found at: https://www.caclimateinvestments.ca.gov/avoiding-harms.
Preference points will be provided for projects located in and benefiting priority populations as indicated in Section IV, Evaluation and Award Process (see Section IV.F. Stage Two application scoring for specific technical scoring criteria). Applicants must describe their efforts to determine and meaningfully address common needs in disadvantaged and low-income communities. Preference points will be awarded based on whether the project meets the requirements set out in the CARB guidance, which is available at www.arb.ca.gov/cci-fundingguidelines. 
Priority population benefits criteria are subject to change; the latest versions can be found in the Priority Population Benefits Criteria Table on the CCI Quantification, Benefits, and Reporting Materials webpage at http://www.caclimateinvestments.ca.gov/tools.
B. [bookmark: _Toc336443620][bookmark: _Toc366671175][bookmark: _Toc233271624][bookmark: PrjReq]Project Requirements
1. [bookmark: _Toc433981307]Eligibility
This solicitation will fund projects that:
· Install and demonstrate advanced energy efficiency and decarbonization technologies listed in Section II.B.2. 
· Achieve two or more of these goals: 
· Electrify some or all food-related processes
· Maximize GHG emissions reductions
· Maximize energy reductions
· Provide benefits to support grid reliability, including reducing electrical demand during net peak periods
· Provide benefits to priority populations
This solicitation will focus on projects designed to eliminate dependence on the continued use of fossil fuels. Projects should aim to drive scalability and application of the project technology(ies) to other facilities, industries, and production processes.
2. Technologies
Eligible technologies are limited to those in the table below and the technology definitions in Section I.C. 
	Eligible Technology 
	Description[footnoteRef:11] [11:  The examples provided are not intended to be all-inclusive. Applicants who are unsure if a project is eligible should submit a written question prior to the Deadline for Written Questions and project eligibility will be determined through the Questions and Answers Document.] 


	Industrial Heat Pump
	Retrofit or replacement of industrial thermal processes that are fueled with fossil fuel/gas with electrification technologies (e.g., steam production, cooking and drying processes). Industrial heat pumps include both ambient air/water-sourced and heat-recovery equipment that allows the temperature of a waste-heat stream to be increased to a higher, more useful temperature.

	Microgrid

	A microgrid system (e.g., a solar photovoltaic system with energy storage, such as a lithium-ion battery, flow battery, or thermal energy storage, and a microgrid controller) is a group of interconnected loads and distributed energy resources within clearly defined electrical boundaries that act as a single controllable entity with respect to the grid. Additionally, a microgrid can connect to and disconnect from the grid to enable it to operate in both grid-connected and island mode. Finally, microgrids can also manage customer-critical resources and provide the customers, utilities, and grid system operators with different levels of critical services and support as needed. 

	Electrification
	Projects involving the replacement of existing fossil fuel equipment with electric equipment (e.g., converting gas dryers to electric dryers). 


Projects with committed equipment vendors who can provide estimated delivery times will be considered more favorably during the scoring phase. 
Equipment Ownership
Under this solicitation, equipment paid for with grant funds must be under the sole ownership of the applicant. 
FPIP's Terms and Conditions[footnoteRef:12], Section 14, states, "[T]itle to equipment acquired by the Recipient with grant funds will vest in the Recipient."  [12:  https://www.energy.ca.gov/funding-opportunities/funding-resources] 

Third-party financing and ownership of eligible equipment are not allowed under this solicitation. Facilities that fail to successfully complete the project due to unforeseen circumstances (e.g., workforce shortages, unsustainable capitalization, company consolidation or dissolvement, updated requirements directed by local or federal jurisdiction, facility relocation outside of California) may be required to pay back the CEC’s portion of funds or relinquish ownership of the equipment to the CEC.
Additional technologies could be added as a result of comments or justifications received during the written questions period (see Section I.E., Key Activities Schedule). However, these technologies must be consistent with the purposes of the solicitation. Any added technologies will be posted in an addendum to the solicitation.
3. Measurement and Verification Requirements
Applicants must include estimates of GHG emissions and energy reductions, and the actual reductions must be verified after the funded equipment is installed. The costs of producing baseline estimates submitted as part of the application process are not reimbursable by the grant. However, once an agreement is executed, the detailed measurements to verify GHG emissions and energy reductions are eligible for reimbursement if performed by a subrecipient. 
The following process will be used during the application process and after project implementation:
a. Baseline information as part of the grant application is not reimbursable by the grant. Each applicant must first develop an energy baseline for the project based on specific characteristics of the targeted equipment to be retrofitted or replaced, operating conditions at the food processing or supporting facility, and other factors. The estimate of baseline energy consumption can be derived from an energy assessment conducted by the applicant’s facility staff, private consultants, equipment vendors, or others. There are several ways in which to conduct an energy assessment of the targeted equipment and systems. The choice of the specific assessment protocol used is left to the applicant, but all assumptions and calculation methodologies to justify baseline energy and GHG emissions must be submitted with the application. All equipment and systems targeted for retrofits must reduce GHG emissions through on-site reductions in electricity and/or fossil fuel use. The CEC will evaluate the estimates and assumptions of GHG emissions reductions and energy savings provided by each applicant. The scoring criteria favor projects with the most potential to cost-effectively reduce GHG emissions, along with other factors such as greater project cost share and benefits to priority populations. Estimates of GHG emissions reductions must use the FPIP Benefits Calculator Tool (Attachment 8) posted on the CARB website.18 
b. Post-grant award information and efforts are reimbursable by the grant. Projects awarded funding will be required to monitor and verify pre- and post-installation energy performance. Each applicant may choose the preferred M&V method as long as it is robust enough to evaluate and validate GHG emissions and energy reductions at the equipment, system, or facility level. The minimum period of measurement required is as follows:
· Pre-installation: 
· Year-round and seasonal facilities: minimum of 3 months pre-installation on the equipment and systems to be retrofitted/replaced.
· Post-installation:
· Year-round facilities: minimum 12 months post-installation on the equipment or systems installed.
· Seasonal facilities: the total length of two complete seasons post-installation on the equipment or systems installed. For example, if a seasonal operation is 3 months, the facility must collect two 3-month periods of data (such as seasons 2027 and 2028); if a seasonal operation lasts 6 months, the facility must collect two 6-month periods of data (e.g., seasons 2027 and 2028).
Note: Load flexibility projects may include time-of-use cost optimization, utility or third-party demand response programs, or both. Measurements will be based on the load reduction during the net peak period for the facility’s electric utility, and the pre- and post-installation periods must include the peak-demand months of June through September. M&V impact calculations must not account for fossil-based backup generators.
Verification must be provided for pre- and post-equipment/systems installation through actual on-site measurements. Estimates of GHG emission reductions must use the FPIP Benefits Calculator (Attachment 8) posted on CARB’s website. The CEC grant provides funding to contract with independent third-party subcontractors. Self-certification by in-house staff is also acceptable but will not be reimbursable under the grant. The CEC or its consultant reserves the right to conduct an audit of a sample of the projects to verify assumptions and estimates of energy savings and GHG emissions reductions.
4. Bundling Technologies for Multiple Facilities
An applicant may bundle technologies and facilities that are under the same ownership in a single application. The entire bundle of technologies and facilities under the application will be evaluated as discussed in Section IV.F, Criterion 6. Criterion 6 discusses priority consideration for facilities that reduce their electrical load and support the grid. Separate measurements of M&V data are required for each facility and cannot be bundled.


[bookmark: _Toc12770892][bookmark: _Toc219275109][bookmark: _Toc336443626][bookmark: _Toc366671182][bookmark: _Toc233271625][bookmark: _Toc219275098]III.	Application Submission Instructions
A. [bookmark: _Toc201713573][bookmark: _Toc233271626][bookmark: _Toc219275111][bookmark: _Toc336443628][bookmark: _Toc366671184]Application Format, Page Limits 
All items listed below are required as part of the application package. Failure to provide any items may result in the disqualification of the application. Attachment requirements are expanded on and explained in this section and in the attachments. 
	Item
	Attachment Number
	Page Limitation

	Project Overview Form
	Attachment 1
	None

	Project Narrative Form
	Attachment 2
	Twenty pages

	Scope of Work Template
	Attachment 3
	Thirty pages

	Project Schedule
	Attachment 4
	Four pages

	Budget 
	Attachment 5
	None

	CEQA Compliance Form 
	Attachment 6
	None

	Commitment and Support Letters Form 
	Attachment 7
	Two pages, excluding the cover page

	FPIP Benefits Calculator
	Attachment 8
	None

	Applicant Declarations 
	Attachment 9
	None


B. [bookmark: _Toc428191083][bookmark: _Toc233271627][bookmark: _Toc201713575][bookmark: _Toc219275113][bookmark: _Toc336443630][bookmark: _Toc366671186]Method For Delivery
The only method of submitting applications to this solicitation is Energy Commission Agreement Management System (ECAMS), available at: https://ecams.energy.ca.gov.
The CEC is providing a team of technical assistants to support applicants with this new process. Please email ECAMS.SalesforceSupport@energy.ca.gov for support. 
ECAMS allows applicants to complete and submit their application to the CEC prior to the date and time specified in this solicitation. Files uploaded to the system must be in Microsoft Word XP (doc format) or newer and Excel Office Suite formats unless originally provided in the solicitation in another format. Attachments requiring signatures, such as match funding commitment letters, may be scanned and submitted in PDF format. Completed Budget Forms, Attachment, must be in Excel format.
The deadline to submit applications through ECAMS system is 11:59 p.m. on the Deadline to Submit Applications date shown in the Key Activities Schedule. ECAMS automatically closes at 11:59 pm. If the full submittal process has not been completed before 11:59 p.m., your application will not be considered.
The CEC strongly encourages Applicants to upload and submit all applications by 5:00 p.m. because CEC staff will not be available after 5:00 p.m. or on weekends to assist with the upload process. And note that while we endeavor to assist all would-be applicants, we can’t guarantee staff will be available for in-person consultation on the due date, so please plan accordingly.
Please give yourself ample time to complete all steps of the submission process: do not wait until right before the deadline to begin the process. Due to factors outside the CEC’s control and unrelated to ECAMS, upload times may be much longer than expected. For example, unexpected issues could occur, causing long delays that prevent timely submission. Please plan accordingly. For instructions on how to apply using the ECAMS system, please see the How to Apply document available on the CEC website at: https://www.energy.ca.gov/funding-opportunities/funding-resources, under General Funding Information, Energy Commission Agreement Management System (ECAMS). 
First time users must register as a new user to access the system. There will be two types of user accounts to establish: 1) An organizational account, for the entity applying to the solicitation; and 2) user accounts for individuals who will be submitting the application on behalf of the organization.
Applicants will be required to upload all attachments marked “required” in the system in order for the application to be submitted.
C. [bookmark: _Toc233271628][bookmark: _Toc219275114][bookmark: _Toc336443632][bookmark: _Toc366671188]Application Content
[bookmark: _Toc381079929][bookmark: _Toc382571192][bookmark: _Toc395180702][bookmark: _Toc433981331]Below is a general description of each required section of the application. Please reference each individual attachment for a detailed description of the information requested by that attachment. Completeness in submitting all the information requested in each attachment will be factored into application scoring.
Project Overview Form (Attachment 1)
The Project Overview Form requests basic information about the applicant and the project. The application must include a Project Overview Form with all requested information.
Project Narrative Form (Attachment 2) 
The Project Narrative includes: a project description; project goals and objectives to be achieved; an explanation of how the goals and objectives will be achieved, quantified, and measured; and a description of the project tasks and overall management of the agreement. 
This form includes the majority of the applicant’s responses to the Scoring Criteria in Section IV, including the following:
· Technical Merit and Need
· Technical Approach
· Impacts and Benefits
· Market Potential and Information Sharing
· California-Based Vendor
Preference points:
· Priority Populations
· Electric Grid Benefits
Scope of Work Template (Attachment 3)
Applicants must include a completed Scope of Work for each project, as instructed in the template. The Scope of Work identifies the tasks required to complete the project. 
Electronic files for the Scope of Work must be in MS Word file format.
[bookmark: _Toc35074602]Project Schedule (Attachment 4)
The Project Schedule includes a list of all products, meetings, and due dates. All work must be scheduled for completion by the “Key Dates” section of this solicitation manual.
Electronic files for the Project schedule must be in MS Excel file format.
Budget Forms (Attachment 5)
Only the eligible entity applying to this solicitation must provide a budget form (Attachment 5). The solicitation will only reimburse third-party subrecipients' costs up to a maximum of $99,999; therefore, no budget forms are required for subrecipients. Vendors are also not required to submit a budget form.
Because this solicitation uses the new ECAMS system for submitting applications, applicants have two options for uploading a budget:
a. Option 1: The Applicant’s budget is both keyed directly into ECAMS and uploaded as an MS Excel attachment. The new ECAMS system allows applicants to build the applicant’s budget directly into the system. Instructions for inputting budget items into the ECAMS system are included at: https://www.energy.ca.gov/funding-opportunities/funding-resources.
b. Option 2: Upload the budgets as an MS Excel attachment and leave the ECAMS budget sections blank.
Instructions for completing the budgets are available in Budget Category Guidance on the ECAMS Resources page. Read the instructions tab on the MS Excel attachments, Attachment 5, before completing the worksheets. Complete and submit information on all budget worksheets. The costs entered on the worksheets will become a part of the final agreement. 
1) All project expenditures (match share and reimbursable) must be made within the Anticipated Agreement Start and End dates listed in the “Key Activities Schedule” of this solicitation manual. Match share requirements are discussed in Section I.D and I.K of this solicitation. The entire term of the agreement and projected rate increases must be considered when preparing the budget. 
2) The budget must reflect estimates for actual costs to be incurred during the agreement term. The CEC may only approve and reimburse for actual costs that are properly documented in accordance with the grant agreement terms and conditions. Rates and personnel shown must reflect the rates and personnel the applicant would include if selected as a Recipient.
3) The grant recipient will only be reimbursed for actual rates, not to exceed the capped rates. The CEC retains the sole right to refuse to agree to any requested modifications. The budget must NOT include any grant recipient profit from the proposed project, either as a reimbursed item, match share, or as part of overhead or general and administrative. Please review the terms and conditions and budget forms for additional restrictions and requirements.
4) Meetings may be conducted at the CEC or by conference call, as determined by the CAM.
5) Applicants must budget for permits and insurance. Permitting costs may be accounted for in match share. Permit costs and the expenses associated with obtaining permits are not reimbursable with CEC funds.
6) The budget must NOT identify that CEC funds will be spent outside of the United States or for out-of-country travel. 
7) Prevailing wage requirement: Projects that receive an award of public funds from the CEC often involve construction, alteration, demolition, installation, repair, or maintenance work over $1,000. For this reason, projects that receive an award of public funds from the CEC are likely to be considered public works under the California Labor Code. See Chapter 1 of Part 7 of Division 2 of the California Labor Code, commencing with Section 1720 and Title 8, California Code of Regulations, Chapter 8, Subchapter 3, commencing with Section 16000.
Projects deemed to be public works require among other things the payment of prevailing wages, which can be significantly higher than non-prevailing wages.
By accepting this grant, the grant recipient, as a material term of this agreement, shall be fully responsible for complying with all California public works requirements, including but not limited to payment of prevailing wage. Therefore, as a material term of this grant, the grant recipient must either:
(a) Proceed on the assumption that the project is a public work and ensure that: 
(i) prevailing wages are paid; and
(ii) the project budget for labor reflects these prevailing wage requirements; and 
(iii) the project complies with all other requirements of prevailing wage law, including but not limited to keeping accurate payroll records, and complying with all working hour requirements and apprenticeship obligations; 
or,
(b) Timely obtain a legally binding determination from the Department of Industrial Relations or a court of competent jurisdiction before work begins on the project that the proposed project is not a public work project.
California Environmental Quality Act (CEQA) Compliance Form (Attachment 6)
The CEC requires the information on this form to facilitate its evaluation of proposed activities under CEQA (California Public Resources Code Section 21000 et. seq.), a law that requires state and local agencies in California to assess the potential environmental impact(s) of their proposed actions. The form will also help applicants to determine CEQA compliance obligations by identifying which proposed activities may be exempt from CEQA, and which activities may require additional environmental review. If proposed activities are exempt from CEQA (such as paper studies), the worksheet will help to identify and document this. This form must be completed regardless of whether the proposed activities are considered a “project” under CEQA. 

Failure to complete the CEQA process in a timely manner after the CEC’s Notice of Proposed Award may, in the CEC’s sole discretion and without limiting any of the CEC’s other rights and remedies, result in the cancellation of a proposed award and allocation of funding elsewhere, such as to the next highest-scoring project.
[bookmark: CommLttr]Commitment and Support Letter Form (Attachment 7)
A commitment letter commits an entity or individual to providing the service or funding described in the letter. A support letter details an entity or individual’s support for the project. Commitment and Support Letters must be submitted with the application. Letters that are not submitted by the application deadline will not be reviewed and counted towards meeting the requirement specified in the solicitation.
1) Commitment Letters (Mandatory and will be used to screen applications)
Applicants must submit a match funding commitment letter from each entity that is committing to providing match funding. Each commitment letter must be signed by an authorized representative of the entity or by the individual that is making the commitment. A commitment letter must include all of the following: (1) identification of the source(s) of the funds; (2) a justification of the dollar value claimed; (3) an unqualified (i.e., without reservation or limitation) commitment that guarantees the availability of the funds for the project; and (4) a strategy for replacing the funds if they are significantly reduced or lost.
2) Support Letters (Optional, but highly encouraged and may be considered in scoring)
Applicants may include a support letter(s) from a project stakeholder(s) (i.e., an entity or individual that will benefit from or be involved in the project) that: (1) describes the stakeholder’s interest or involvement in the project; (2) indicates the extent to which the project has the support of the relevant industry and/or organizations; and (3) describes any support it intends (but does not necessarily commit) to provide for the project, such as funding.
FPIP Benefits Calculator Tool (Attachment 8)
Applicants must complete the FPIP Benefits Calculator Tool. The tool estimates the GHG emissions reductions and selected co-benefits of each proposed project type. The FPIP Benefits Calculator Tool uses methods described in the supporting FPIP Quantification Methodology. CARB and the CEC developed the Quantification Methodology consistent with the guiding principles of CCI, including ensuring transparency and accountability. 
The latest FPIP Benefits Calculator Tool and FPIP Quantification Methodology are available for download at https://www.caclimateinvestments.ca.gov/tools.​
Applicant Declaration (Attachment 9)
This form requests the applicant to make certain declarations under penalty of perjury. This form must be signed by an authorized representative of the applicant’s organization.





[bookmark: _Toc233271629][bookmark: _Toc336443635][bookmark: _Toc366671192]IV.	Evaluation and Award Process 
A. [bookmark: _Toc339284338][bookmark: _Toc366671194][bookmark: _Toc233271630][bookmark: _Toc338162913][bookmark: _Toc35074632][bookmark: _Toc219275099][bookmark: _Toc336443636]Application Evaluation
Applications will be evaluated and scored based on responses to the information requested in this solicitation and on any other information available, such as past performance of CEC agreements. To evaluate applications, the CEC will organize an Evaluation Committee that consists of primarily, or all CEC staff. The Evaluation Committee may use additional technical expert reviewers to provide an analysis of applications. 
1. [bookmark: _Toc381079932][bookmark: _Toc382571195][bookmark: _Toc395180705][bookmark: _Toc433981334][bookmark: _Toc360545784][bookmark: _Toc366671195][bookmark: _Toc339284339]Stage One: Application Screening 
[bookmark: _Toc339284340]The Evaluation Committee will screen applications for compliance with the Screening Criteria in Section E of this Part. Applications that fail any of the screening criteria will be rejected. 
1. [bookmark: _Toc381079933][bookmark: _Toc382571196][bookmark: _Toc395180706][bookmark: _Toc433981335][bookmark: _Toc360545785][bookmark: _Toc366671198][bookmark: Stg2AppScr]Stage Two: Application Scoring 
Applications that pass Stage One will be submitted to the Evaluation Committee for review and scoring based on the Scoring Criteria in Section IV.F. The Evaluation Committee may consist of CEC staff or staff of other California state entities. The Evaluation Committee may use additional technical expert reviewers to provide an analysis of applications. 
· The scores for each application will be the average of the combined scores of all Evaluation Committee members. 
· A minimum score of 70.0 points for criteria 1-5 is required for an application to be eligible for funding.
B. [bookmark: _Toc233271631]Ranking, Notice of Proposed Award, and Agreement Development
1. Ranking and Notice of Proposed Award
Applications that receive at least the minimum required score for all criteria will be ranked according to their score by group. 
· CEC staff will post a Notice of Proposed Award (NOPA) that includes: (1) the total proposed funding amount; (2) the rank order of applicants; and (3) the amount of each proposed award. The CEC will post the NOPA on its website and will email it to all entities that submitted an application. Proposed awards must be approved by the CEC at a business meeting.
[bookmark: _Hlk176340167]Debriefings: Applicants may request a debriefing after the release of the NOPA by emailing the CAO listed in Section I.G. A request for debriefing must be received no later than 30 calendar days after the NOPA is released. The purpose of the debriefing is to provide the applicant with feedback on contributing factors to their score and opportunities for improvement on future applications. Debriefings are not intended to be a comprehensive examination of all deficiencies within an application. 
· In addition to any of its other rights, the CEC reserves the right to:
· Allocate any additional funds to passing applications, in rank order; and
· Negotiate with successful applicants to modify the project scope, schedule, project team entity that will receive the award, project location, and/or level of funding.
2. Agreements
Applications recommended for funding in a NOPA will be developed into a proposed grant agreement to be considered at a CEC Business Meeting. Grant recipients may begin the project only after full execution of the grant agreement (i.e., approval at a CEC business meeting and signature by the grant recipient and the CEC).
· Agreement Development: The Contracts, Grants, and Loans Office will send the grant recipient a grant agreement for approval and signature. The agreement will include the applicable terms and conditions and will incorporate this solicitation and the application by reference. The CEC reserves the right to modify the award documents (including the project scope, level of funding, and terms and conditions) prior to executing any agreement.
If proposed for an award, the CEC reserves the right to request information it deems appropriate to evaluate the financial condition of the proposed awardee, subrecipients, and vendors prior to approval of a grant award. If CEC, in its sole discretion, determines that the proposed awardee's, a subrecipient's, or a vendor’s financial condition may materially impact its ability to complete the proposed project, CEC reserves the right to cancel the proposed award.  
· Performance Evaluation: An applicant receiving an award under this solicitation is subject to evaluation of performance under the resulting agreement. The CEC reserves the right to utilize the performance evaluation to screen and score future funding applications.
· Failure to Execute an Agreement: If the CEC is unable to successfully execute an agreement with an applicant in a timely manner, it reserves the right to cancel the pending award and use the funds elsewhere, such as to fund the next highest-ranked, eligible application.
C. [bookmark: _Toc233271632][bookmark: _Toc366671196]Grounds to Reject an Application or Cancel an Award
Applications that do not pass the screening stage will be rejected. In addition, the CEC reserves the right to reject an application and/or to cancel an award for any reason, including any of the following: 
· The application contains false or intentionally misleading statements or references that do not support an attribute or condition contended by the applicant.
· The application is intended to erroneously and fallaciously mislead the State in any way. 
· The application does not comply or contains caveats that conflict with the solicitation, and the variation or deviation is material.
· The applicant has previously received funding through an EPIC or Public Interest Energy Research (PIER) agreement, has received the royalty review letter (which the CEC annually sends out to remind past award recipients of their obligations to pay royalties), and has not responded to the letter or is otherwise not in compliance with repaying royalties.
· The applicant has received unsatisfactory agreement performance evaluations from the CEC or another California state agency.
· The applicant is a business entity required to be registered with the California Secretary of State and is not in good standing.
· The applicant has not demonstrated that it has the financial capability to complete the project.
· The applicant fails to meet CEQA compliance within sufficient time for the CEC to meet its encumbrance deadline or any other deadlines, as the CEC in its sole and absolute discretion may determine.
· The applicant has included a statement or otherwise indicated that it will not accept the terms and conditions, or that acceptance is based on modifications to the terms and conditions. If an applicant, by law, cannot agree to certain terms and conditions, the applicant can request a modification. This modification may be negotiated if the applicant is proposed for award. The CEC retains the sole right to refuse to agree to any requested modifications.
· The CEC, in its sole discretion, determines the Applicant’s financial condition may materially impact its ability to complete the proposed project.
D. [bookmark: _Toc233271633]Miscellaneous
1. [bookmark: _Toc381079937][bookmark: _Toc382571200][bookmark: _Toc395180710][bookmark: _Toc433981339]Solicitation Cancellation and Amendment
[bookmark: _Toc381079938][bookmark: _Toc382571201][bookmark: _Toc395180711]It is the policy of the CEC not to solicit applications unless there is a bona fide intention to award an agreement. However, if it is in the State’s best interest, the CEC reserves the right, in addition to any other rights it has, to do any of the following:
· Cancel this solicitation;
· Revise the amount of funds available under this solicitation;
· Amend this solicitation as needed; and/or
· Reject any or all applications received in response to this solicitation.
If the solicitation is amended, the CEC will post an addendum on CEC’s website at: https://www.energy.ca.gov/funding-opportunities/solicitations. The CEC will not reimburse applicants for application development expenses under any circumstances, including cancellation of the solicitation.
1. [bookmark: _Toc381079939][bookmark: _Toc382571202][bookmark: _Toc395180712][bookmark: _Toc433981340]Modification or Withdrawal of Application
Applicants may recall or modify a submitted application within ECAMS before the deadline to submit applications. Applications cannot be changed after that date and time. An application cannot be “timed” to expire on a specific date. For example, a statement such as the following is non-responsive to the solicitation: “This application and the cost estimate are valid for 60 days.”
1. [bookmark: _Toc381079940][bookmark: _Toc382571203][bookmark: _Toc395180713][bookmark: _Toc433981341][bookmark: _Toc381079941]Confidentiality
Though the entire evaluation process from receipt of applications up to the posting of the NOPA is confidential, all submitted documents will become publicly available records and property of the State after the CEC posts the NOPA or the solicitation is cancelled. The CEC will not accept or retain applications that identify any portion as confidential unless the applicant clarifies in writing that marking the material as confidential was a mistake and the material can be made public. 
1. [bookmark: _Toc382571204][bookmark: _Toc395180714][bookmark: _Toc433981342]Solicitation Errors
If an Applicant discovers any ambiguity, conflict, discrepancy, omission, or other error in the solicitation at any time prior to 5:00 p.m. of the application deadline date, the Applicant should immediately notify the CEC of the error in writing and request modification or clarification of the solicitation. The CEC will provide modifications or clarifications by written notice to all entities that requested the solicitation. The CEC will not be responsible for failure to correct errors.
1. [bookmark: _Toc381079942][bookmark: _Toc382571205][bookmark: _Toc395180715][bookmark: _Toc433981343]Immaterial Defect
The CEC may waive any immaterial defect or deviation contained in an application. The CEC’s waiver will not modify the application or excuse an applicant proposed for funding from full compliance with solicitation requirements.
6. [bookmark: _Toc381079943][bookmark: _Toc382571206][bookmark: _Toc395180716][bookmark: _Toc433981344]Tiebreakers
If the scores for two or more applications are tied, the application with a higher score in a criterion chosen by CEC will be ranked higher. If still tied, an objective tie-breaker (such as a random drawing) will be utilized.


7. Clarification Interviews
The Evaluation Committee may conduct optional Clarification Interviews with applicants to clarify and/or verify information submitted in the application. However, these interviews may not be used to change or add to the content of the original application. Applicants will not be reimbursed for time spent answering clarifying questions.
8. Opportunity to Cure Administrative Errors
The CEC understands and appreciates the significant time and expense applicants spend preparing applications. An administrative error that prevents an applicant from submitting a complete application frustrates both the CEC and applicants. The purpose of this process is to reduce the number of applications screened out or receiving a significantly reduced score for administrative errors while maintaining a fair competition. This process also ensures better competition and thus better projects to benefit California. 
After the application deadline, an applicant might identify, or the Evaluation Committee may find what reasonably appears to be, an administrative error. For purposes of this solicitation only, an administrative error is defined as an applicant’s inadvertent mistake that prevents materials in existence as of the application deadline from appearing in its submitted application. Examples include, but are not limited to, accidentally:
· Scanning and submitting every other page in a document instead of every page.
· Submitting the wrong document. 
· Leaving out a document. 
If the Evaluation Committee finds what reasonably appears to be an administrative error, they can communicate with the applicant to confirm. If an applicant finds an administrative error in its application, it should immediately contact the Commission Agreement Officer listed in the “Contact Information/Questions” section of this solicitation.
If an administrative error has been identified and communicated to the Commission Agreement Officer, the CEC may, but is not required to, allow the applicant a period of time to provide the missing materials. Reasons why the CEC might NOT allow an applicant to fix an administrative error include, but are not limited to: 
· The funds have a deadline that does not allow time to fix the error.  
· The application has been screened out or does not receive a passing score for reasons unrelated to the administrative error, making irrelevant any efforts to fix the error.  
· The applicant brings the error to the CEC’s attention too late in the solicitation process (e.g., after awards have been approved at a Business Meeting).  
If the Evaluation Committee allows an applicant the opportunity to fix an administrative error, the Commission Agreement Officer will communicate in writing to the applicant’s project manager listed the deadline by which the applicant must provide the missing materials. Reasonable efforts will be made to confirm receipt of the notice, but actual notice cannot be guaranteed, and the obligation is on the applicant to ensure the proper contact(s) are listed and available to respond. The Evaluation Committee will not consider any materials submitted after the deadline.
This process only allows applicants to submit materials in existence as of the application deadline. This process does NOT allow applicants to submit material created or modified after the application deadline. The CEC has sole discretion to determine whether materials submitted are eligible for consideration by the Evaluation Committee under this opportunity to cure.
Applicants must include the following certification along with the materials it submits to fix an administrative error and must explain why the materials were not provided due to an inadvertent administrative error:
“I certify on behalf of the applicant that the materials provided herein existed at the time of the application deadline, have not been modified since, and were not originally provided due to an inadvertent administrative error as described herein.” 
The Evaluation Committee is not responsible for finding, or communicating with the applicant about, any errors in an application.  Applicants remain solely responsible for submitting applications, including any material submitted to fix an administrative error, that meet all solicitation requirements.

E. [bookmark: _Toc433981345][bookmark: _Toc233271634]Stage One: Application Screening
	SCREENING CRITERIA 
The Application must pass ALL criteria to progress to Stage Two.
	Pass/Fail

	1. The application is received by the due date and time specified in the “Key Activities Schedule” in Section I.E of this solicitation and is received in the required manner (e.g., no emails or faxes). 
	|_| Pass  |_| Fail


	2. If the applicant has submitted more than one application, each application is for a distinct project (i.e., no overlap with respect to the tasks described in the Scope of Work, Attachment 3).
If the projects are not distinct and the applications were submitted at the same time, only the first application screened by the CEC will be eligible for funding. If the applications were submitted simultaneously, only the first application received by the CEC will be eligible for funding. 
	|_| Pass  |_| Fail


	3. [bookmark: Screen5]The Application includes Commitment Letters that total the minimum of 25% in match share as defined in Section I.D.3. 
	|_| Pass  |_| Fail


	4. [bookmark: Screen6]The application includes only the technology(ies) listed in Section II.B.2. 
	|_| Pass  |_| Fail


	5. The project location is a food processing or eligible supporting facility located in California and meets the requirements in Section II.A. 
	|_| Pass  |_| Fail






SCREENING CRITERIA FOR PAST PERFORMANCE 

	Screening Criteria
	

	Applicant Past Performance with Energy Commission
An applicant may be disqualified under this solicitation due to severe performance issues under one or more prior or active CEC agreements. This past performance screening criterion does not apply to applicants that do not have any active or prior agreements with the CEC. 
The applicant—defined for the purpose of this past performance screening criterion as at least one of the following: the business, principal investigator, or lead individual acting on behalf of themselves—received funds from the Energy Commission (e.g., contract, grant, or loan) and entered into an agreement(s) with the Commission and demonstrated severe performance issues characterized by significant negative outcomes including:
· Significant deviation from agreement requirements that were caused by factors that are, or should have been, within applicant’s control;
· Termination with cause;
· [bookmark: _Hlk105404153]Demonstrated poor communication, project management, and/or inability, due to circumstances within applicant’s control, or which should have been within applicant’s control, from materially completing the project;
· Deliverables were not submitted to the CEC or were of significantly poor quality. For example, applicant delivered poorly written reports that required significant rework by staff prior to acceptance or publication; and
· Severe audit findings not resolved to CEC’s satisfaction. Severe audit findings may include but are not limited to: incomplete or unsatisfactory deliverables; grant funds used inappropriately (i.e., other than as represented); or questioned costs.
	

	Must pass to continue with Scoring Criteria
	Pass/Fail


[bookmark: _Toc433981346][bookmark: _Toc233271635]

F. Stage Two: Application Scoring
Applications that pass ALL Stage One Screening Criteria and are not rejected as described in Section IV.C will be evaluated based on the Scoring Criteria and the Scoring Scale below. Each criterion has an assigned number of possible points and is divided into multiple sub-criteria. The sub-criteria are not equally weighted. The Project Narrative Attachment must respond to each sub-criterion, unless otherwise indicated.
SCORING SCALE
	% of Possible Points
	Interpretation
	Description 

	0%
	Not Responsive
	Response does not include or fails to address the requirements being scored. The omission(s), flaw(s), or defect(s) are significant and unacceptable.

	10-30%
	Minimally Responsive
	Response minimally addresses the requirements being scored. The omission(s), flaw(s), or defect(s) are significant and unacceptable.

	40-60%
	Inadequate
	Response addresses the requirements being scored, but there are one or more omissions, flaws, or defects or the requirements are addressed in such a limited way that it results in a low degree of confidence in the proposed solution.

	70%
	Adequate
	Response adequately addresses the requirements being scored. Any omission(s), flaw(s), or defect(s) are inconsequential and acceptable.

	75%
	Between Adequate and Good
	Response better than adequately addresses the requirements being scored. Any omission(s), flaw(s), or defect(s) are inconsequential and acceptable.

	80%
	Good
	Response fully addresses the requirements being scored with a good degree of confidence in the applicant’s response or proposed solution. No identified omission(s), flaw(s), or defect(s). Any identified weaknesses are minimal, inconsequential, and acceptable.

	85%
	Between Good and Excellent
	Response fully addresses the requirements being scored with a better than good degree of confidence in the applicant’s response or proposed solution. No identified omission(s), flaw(s), or defect(s). Any identified weaknesses are minimal, inconsequential, and acceptable.

	90%
	Excellent
	Response fully addresses the requirements being scored with a high degree of confidence in the applicant’s response or proposed solution. Applicant offers one or more enhancing features, methods or approaches exceeding basic expectations.

	95%
	Between Excellent and Exceptional
	Response fully addresses the requirements being scored with a better than excellent degree of confidence in the applicant’s response or proposed solution. Applicant offers one or more enhancing features, methods or approaches exceeding basic expectations.

	100%
	Exceptional
	All requirements are addressed with the highest degree of confidence in the applicant’s response or proposed solution. The response exceeds the requirements in providing multiple enhancing features, a creative approach, or an exceptional solution.



SCORING CRITERIA
The Project Narrative Attachment must respond to each criterion below. The responses must directly relate to the solicitation requirements and focus as stated in the solicitation. Any estimates of energy savings or GHG impacts should be calculated as specified in the FPIP Benefit Calculator (Attachment 8), to the extent that the references apply to the proposed project.
	Scoring Criteria
	Possible Points

	1. [bookmark: _Toc366671201]Technical Merit 
a. Provides background information on:
· The company/facility, including food products produced and any notable characteristics (e.g., ownership structure, facility size, production capacity, sustainability goals).
· Existing issues the proposed project will address and the function the affected equipment or systems serve in the facility.
b. Describes the technology(ies) to be implemented.
· Provides and compares the technical specifications of the existing and proposed technologies. Describes how the project will meet or exceed the proposed technologies’ current technical specifications by the end of the project.
· Describes at what scale the technology has been successfully demonstrated, including size or capacity, number of previous installations, location and duration, results, etc.
c. Describes how the technology(ies) will reduce GHG emissions, reduce energy use, and/or provide grid support in each facility identified in the application.
d. Justifies why the proposed technology(ies) meets all the following:
· Commercially available.
· Drop-in ready replacement equipment or an addition to current systems.
· Results in greater GHG emission reductions, energy efficiency, and/or grid support than industry-standard practices.
· Provides a clear and concise description of the technology(ies) and strategy(ies) being deployed and explains how their implementation will help overcome barriers to achieving the State’s statutory energy goals. 
· Has a minimum TRL 8 or higher that has been commercially proven elsewhere in similar food processing facilities with documented results of continued performance of at least 12 months.
	20

	2. [bookmark: _Toc366671202]Technical Approach 
a. Describes the technique, approach, and methods to be used in performing the tasks described in the Scope of Work.
b. Includes a Scope of Work that identifies goals, objectives, and deliverables; details the tasks to be performed; and aligns with the information presented in Project Narrative. Describes how past experiences will lead to the successful implementation of the proposed project.
c. Identifies and discusses factors critical for success in addition to risks, barriers, and limitations (e.g., loss of demonstration site or key subrecipient) and provides a plan to address them. Factors critical for success include:
· Risks, barriers, and other limitations, including those related to environmental permitting, CEQA, and food processing scheduling, and how these will be mitigated to successfully complete the project within the grant term. Discusses any outstanding permitting issues (e.g., local air districts), local community issues, or equipment performance tests to be completed prior to equipment installation at the facility(ies) and how and when these matters will be resolved. 
· How the facility(ies) will handle and deal with unexpected, disruptive events, including their impacts on energy use, operating schedule and budgets, staffing, volume and type of products produced, and any other impacts that could affect the successful implementation of the proposed project. Discusses how such impacts have been handled in the past or will be mitigated to improve the chance of project success. 
· How the facility(ies) plans to overcome potential issues with equipment supply chain, installer availability, cost changes, and other impacts. 
d. Provides a clear and plausible M&V plan that describes how GHG emissions reductions, energy savings, grid support, and other benefits specified in the application will be determined and measured. Includes a discussion of how M&V tasks will be accommodated during processing periods.
e. Describes the team qualifications, capabilities, and resources:
· Explains the team structure and how various tasks will be managed and coordinated. Ensures all the key personnel for the applicant and subrecipients are included. 
· Describes the facility’s(ies’) infrastructure and resources available that directly support the project. 
· If the applicant is the operator of the food processing facility(ies) but not the building owner, explains the relationship to the building owner and the disposition of any grant funded equipment. 
Note: Evaluations of ongoing or previous CEC-funded projects, including project performance by applicant and team members, will be considered in scoring this criterion.
f. Discusses the degree to which the proposed work is technically feasible and achievable within the proposed Project Schedule and the key activities schedule in Section I.E.
g. Provides information documenting progress towards achieving compliance with the California Environmental Quality Act (CEQA) by addressing the areas in Section I.I and Section III.C.6.
	25


	3. [bookmark: _Toc366671203]Impacts and Benefits 
a. Provides justifiable and reasonable quantitative estimates of potential benefits for each facility:
· Annual GHG emissions reductions (MTCO2e) at the applicant’s food processing facility(ies).
· Annual electricity reductions (kWh), energy cost reductions, peak load reduction and/or shifting (kW or kWh), infrastructure resiliency, and infrastructure reliability at the applicant’s food processing facility(ies). 
· Other potential benefits for California, including additional criteria air pollutant emissions reductions (e.g., NOx), water savings, thermal savings (therms), any additional cost savings, increased safety, and water reduction/reuse. 
States the timeframe, assumptions with sources, and calculations for the estimated benefits, and explains their reasonableness. Includes baseline or “business as usual” over the timeframe.
b. Provides cost-benefit analysis comparing CEC funds requested relative to estimated GHG emission reductions and energy savings (e.g., CEC dollars requested/ton of GHG emissions reduced). Shows all assumptions and calculations.
c. Identifies the expected financial performance (e.g., payback period, return on investment) of the demonstration at scale. 
	40

	4. Market Potential and Information Sharing
a. Identifies other industrial sectors/facilities in California that can use the technology(ies) demonstrated, including sector/facility size and penetration or deployment rates, with underlying assumptions and timeline. Describe how the proposed demonstration will lead to increased adoption of the technology(ies) in California.
b. Discusses how the applicant has previously shared information on energy projects implemented with other food processors, such as through meetings and workshops.
c. Describes how the knowledge gained will be shared with other food processors and interested parties.
	10

	5. California-Based Vendor
A California-based vendor is a vendor with equipment manufactured in or with a distribution center in California. The score for this criterion will be calculated on a sliding scale based on the percentage of equipment funds spent with a California-based vendor. 
The points will be calculated by using the following formula: 

Applicants must describe how the vendors meet the California-based vendor requirement.
	5

	Total Possible Points for criteria 1− 5
(Minimum Passing Score for criteria 1− 5 is 70% or 70.00)
	100

	Preference Points – Applications must meet the minimum passing score (Scoring Criteria 1 – 5) to be eligible for the additional points.
	

	6. Priority Populations
Proposals that meet the requirements of being located in and benefiting priority populations will receive the maximum points. Proposals that do not meet the requirements will receive zero points. All facilities listed in the application must meet the requirements for priority populations in order to get points for this criterion. Applicants must describe their efforts to provide direct, meaningful, and assured benefits and address important community needs using the following evaluation approach. 
Applicants must review the CARB’s guidance at http://www.caclimate​investments.ca.gov/tools for any updates to the list below. Complete the following documentation of benefits to priority populations for each facility in the application:
a. Step 1: Identify the Priority Population. The entire project must be located within the priority population(s) that benefit from the project. Visit the California Climate Investment Resources Portal for the Priority Populations Map at www.caclimateinvestments.ca.gov/resource-portal-priority-populations/#map​.
b. Step 2: Identify a Need. The project must identify an important community need for the priority population. The community needs for the population identified in Step 1 can be achieved by one of the following methods: 
· Engage with local residents and community groups in meetings, workshops, or other opportunities as part of the planning process to identify community or household needs and document how the engagement informed the design and/or selection of projects to address those needs.
· Receive documentation of broad support from local community-based organizations and/or residents (e.g., letters, emails) identifying a need that the project addresses or confirm the project furthers the goals identified in a local plan or initiative designed to address local needs (e.g., regional sustainability plan, local transit agency plan, community needs assessment) that was developed through, or as a result of, a robust community engagement process.
· Refer to one of the following tools provided at www.caclimate​investments.ca.gov/benefit-assessment-guide/#step2 and confirm that the project will reduce the impacts related to at least one of the factors or indicators:
· CalEnviroScreen 5.0 to identify communities disproportionately burdened by multiple sources of pollution and with population characteristics that make them more sensitive to pollution, and confirm that the project will reduce the impacts of at least one of the individual factors that are most impacting an identified disadvantaged or low-income community (i.e., factors that score at or above the 75th percentile).
· California Health Places Index, a data and policy platform created to advance health equity through open and accessible data. Users can evaluate project areas for vulnerabilities or ways projects can benefit priority populations. Look at the individual indicators that are most impacting an identified priority population (i.e., indicators that score 25 or below on the Healthy Place Index Percentile Ranking) and confirm that the project will reduce the impacts of at least one of those indicators.
c. Step 3: Provide a Benefit. The project must provide one of the direct, meaningful, and assured benefits. The benefit must be to the priority population identified in Step 1 and must directly address the need identified in Step 2. Identify at least one direct, meaningful, and assured benefit that the project provides to priority populations. Projects must meet at least one of the following benefit criteria:
· Project provides direct energy cost savings or reduces energy cost burden to priority population(s).
· Project reduces on-site criteria air pollutant or toxic air contaminant emissions through the reduction of fossil fuel consumption.
· Project improves energy or community resilience or provides grid outage mitigation.
· Project provides increased access to clean and reliable energy.
Preference points will be awarded only if all facilities identified in the application meet the requirements indicated in CARB guidance, which is posted at the following: www.arb.ca.gov/cci-fundingguidelines. For applications with multiple locations, the applicant must address and discuss each of the three steps for each location, along with the amount of CEC funds to be spent in each location.
No preference points will be awarded if any facility fails to meet the requirements.
	10

	7. Electric Grid Benefits
To receive additional points, the proposed project must reduce overall electric usage (kWh) during the facility’s utility rate peak periods. These reductions can result from implementing energy-efficiency, load-management, or electric-generation projects. If multiple facilities are bundled under a single application, an analysis must be provided for each facility. Preference points will be awarded based on the table below using the facility with the highest percentage reduction:

	Facility Electrical Usage Reduction Percentage During Facility’s Utility Rate Peak Periods
	Percentage of Possible Points (10)

	≥15%
	100%

	≥10% to <15%
	80%

	≥5% to <10%
	60%

	≥1% to <5%
	40%


Applicants must:
a. Describe how the project will impact and benefit California’s electrical grid. 
· Examples include how the project will reduce annual electricity (kilowatt-hours, kWh) during peak periods; impact energy costs; reduce peak load; and result in load shedding/shifting (demand response) to off-peak periods, improvements to grid infrastructure resiliency, and increased reliability.
b. State the timeframe, assumptions with sources, the baseline or “business as usual,” and calculations for the estimated benefits and explain their reasonableness. 
c. State specific programs the technology intends to leverage (e.g., feed-in tariffs, investor-owned utilities (IOU) rebates, demand response, storage procurement) and the extent to which the technology meets program requirements.
d. Explain whether these reductions result from energy efficiency or load flexibility projects.
	10
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